STATE OF MARYLAND

Department of the Environment

Land Management Administration

Abandoned Mine Land Division

160 S. Water Street

Frostburg, Maryland 21532

Invitation for Bids (IFB)

on

Coal Mine Reclamation Maintenance Service Contract

IFB #BOM 2011-01
Closing Date:  August 12, 2010, at 3:00 P.M.
MINORITY BUSINESS ENTERPRISES ARE ENCOURAGED TO RESPOND TO THIS SOLICITATION.

Warning:  A prospective vendor who has received this document from a source other than the Issuing Office should immediately contact the Issuing Office and provide that office with the prospective vendor's name and mailing address so that amendments to this IFB or other communications can be sent to the prospective bidder.  Failure to contact the Issuing Office may result in non-receipt of important information.

KEY INFORMATION SUMMARY SHEET

STATE OF MARYLAND

Invitation for Bids

Coal Mined Land Maintenance Service

IFB Issue Date:

July 14, 2010
Issuing Office:


Maryland Dept of the Environment





Land Management Administration





Abandoned Mine Land Division

160 S. Water Street

Frostburg, MD 21532

Issuing Office Point of Contact: 

Procurement Officer: 

Blake Pritts




Bureau of Mines




(301) 689-1441
Contract Monitor:

Mark Carney
Abandoned Mine Land Division
(301) 689-1464
Bid(s) Received At:

Maryland Dept of the Environment

160 S. Water Street

Frostburg, MD 21532


Prebid Conference: 

August 5, 2010 at 10:00 A.M.




160 South Water Street





Conference Room 





Frostburg, MD   21532
 

Closing Date and Time:
August 12, 2010 at 3  P.M.
NOTE

This IFB is available on the Internet at http://www.mde.state.md.us or diskette in MS Word.  Potential Bidders wishing to receive this information on diskette may submit a written request along with a blank formatted 3-1/2" IBM compatible diskette or CD to the Issuing Office.  Information supplied on diskette or obtained via the Internet is for convenience only.  For copies of the written document, contact the Issuing office.

NOTICE TO BIDDERS/OFFERORS

SMALL BUSINESS RESERVE PROCUREMENT
This is a Small Business Reserve procurement for which award is limited to certified small business vendors.  Only businesses that meet the requirements set forth in State Finance and Procurement Article, §§ 14-501 - 14-505, Annotated Code of Maryland, and who are registered with the Department of General Services Small Business Reserve Program are eligible for award.  For the purposes of a Small Business Reserve procurement, a small business is a for profit business, other than a broker, that meets the following criteria:

• It is independently owned and operated;

• It is not a subsidiary of another business;

• It is not dominant in its field of operation;

• Its wholesale operations did not employ more than 50 persons, and its gross sales


did not exceed an average of $2,000,000 in its most recently completed three fiscal


years;*

• Its retail operations did not employ more than 25 persons, and its gross sales did


not exceed an average of $2,000,000 in its most recently completed three fiscal


years;*

• Its manufacturing operations did not employ more than 100 persons, and its gross


sales did not exceed an average of $2,000,000 in its most recently completed three


fiscal years;*

• Its service operations did not employ more than 100 persons, and its gross sales did


not exceed an average of $2,000,000 in its most recently completed three fiscal


years;* and

• Its construction operations did not employ more than 50 persons, and its gross


sales did not exceed an average of $7,000,000 in its most recently completed three


fiscal years.*

*If a business has not existed for three years, the employment and gross sales average(s) is the average for each year or part of a year during which the business has been in existence.

Further information on the certification process is available at www.dgs.state.md.us, click on the Small Business Reserve link.
SCOPE OF WORK

Description of Work

The Maryland Department of the Environment, Land Management Administration, Abandoned Mine Land Division (AMLD), is requesting Price Bids from qualified contractors to provide equipment, materials and manpower for earth moving, grading, shaping, digging, revegetation and labor for use on mining impacted land in the coal mining region in Western Maryland.  The actual work duties performed will be outlined by the AMLD as the need for services arise and will be based on the particular project assigned. The term of the contract shall be for one year from date of issuance. The total contact amount shall be indefinite delivery and shall not exceed $25,000 during the term of the contract.  The contractor shall provide equipment, including an experienced operator, to perform work related to mine reclamation.  Other equipment may be needed to perform welding, tree cutting, metal cutting, site layout and survey controls, and revegetation of disturbed areas. 


The Contractor will be required to provide equipment, operators, labor and materials as needed to perform, but not limited to, the following types of work:  

 1.
Maintenance of previously reclaimed areas, including regrading, removal of erosion gullies, tree planting, and removal of diversion ditches.

 2.
Subsidence stabilization, including backfilling of sink holes and other related subsidence features.

 3.
Construction of sediment and erosion control devices, including building of sediment traps and basins, construction of earthen berms, construction of perimeter control ditches (both vegetative lining and stone armored), installation of silt fence, and any other sediment control measures outlined in the 1994 MDE standards and specifications manual.

 4.
Removal of sediment and erosion control devices, including traps, basins, earthen dikes, ditches, silt fence, and any other devices constructed for sediment control.

 5.
Pond removal, including pond dewatering, backfilling, demolition and removal of outfall structures.

 6.
Demolition of abandoned mine structures and debris and disposal at an approved disposal site.

 7.
Mine portal closures, including construction of wet or dry mine seals, backfilling, and installation of barrier nets.

 8.
Earthwork, including excavation, backfilling and/or regrading, installation of surface water diversion structures, water treatment and dewatering practices, and construction of subsurface drain and under drain systems.


 9.
New revegetation, including the revegetation of newly disturbed areas resulting from completion of other work.  New revegetation will include the furnishing and application of soil amendments, preparation of seed bed, seeding, and mulching in accordance with the rates and methodology as detailed herein.

10.
Maintenance of existing revegetation, which may consist of topdressing, overseeding, repair work, spot seeding, and mulching the area.  Materials and application rates needed will be determined by the AMLD representative before the work begins.

The work area will be in Western Allegany and Garrett Counties, Maryland. 

The contract shall be on an hourly basis for each piece of equipment and labor.  Included in the hourly price, the contractor will supply an experienced operator, mobilization to and from the project site, all required insurances, all fuels and lubricants, repairs and any other costs associated with the operation of the equipment.  The per hour bid is requested with the understanding that a minimum of 8 hours per day will be paid even if the job requires less than 8 hours to complete.  The mobilization of the equipment to and from the job site will be paid at the hourly rate for that piece of equipment.  Mobilization and demobilization shall not exceed 6 hours for any assigned work and no additional cost will be paid for mobilization expenses accrued by the contractor.
.  

PROJECT MATERIALS

Project materials such as seed, mulch, stone and other materials that the AMLD may have under separate contract may be provided to the contracted by the AMLD to complete the assigned project. The contractor may be required to provide other materials that the AMLD does not have under contract such as pipe, pipe fittings, filter cloth, lumber etc., that are needed to complete an assigned project. Materials that are not under contract by MDE must be approved before purchase by the contractor.  Reimbursement for the cost of the material shall be made to the contractor at cost based upon submission to the AMLD of the supplier’s invoice. All materials, including revegetation materials, shall be inspected and approved by the AMLD prior to installation.

CONTRACT TERM AND PAYMENT

The AMLD is requesting price bids for a "Small Procurement Contract".  Payment will be made only for work actually performed, based on submission of invoices in accordance with the approved contract.  The contractor shall keep and maintain daily logs documenting actual hours the individual equipment or labor has operated on each assigned job.  A copy of these logs shall be provided to the AMLD upon submission of each individual payment request.

WORK REQUESTS AND RESPONSE TIME


Except in emergency situations, the AMLD will notify the contractor as much in advance as possible of individual work requests. Following notification of a work request by the AMLD, the Contractor will meet with the AMLD representative at the project site to determine the equipment, labor, materials and estimated time needed to complete the requested work. Within five working days following notification, the contractor shall submit to the AMLD a written “not to exceed” cost estimate stating the time, equipment, labor and materials requirements necessary for completion of the work.  The AMLD shall review the Contractors estimate and, upon approval of the estimate, shall issue a notice to proceed.  However, in Emergency Situations, the Contractor will be required to provide services as specified in this contract within 24 hours of official notice by the AMLD.

RETENTION OF RECORDS


The Contractor shall retain and maintain all records and documents relating to this contract for three years after final payment by the State hereunder or any applicable statute of limitations, whichever is longer. The contractor shall make such records and documents available for inspection and audit by authorized representatives of the Department, including the Procurement Officer or designees, at all reasonable times.

APPLICANT VIOLATOR SYSTEM CONFIRMATION
In order to receive a contract to conduct activities utilizing funds made available under Title IV of Public Law 95-87 the Surface Mining Control and Reclamation of 1977, a successful bidder must meet eligibility requirements as set forth under 30 CFR 874.16 of the Federal Code of Regulations.  Prior to contract award, eligibility will be confirmed by the State through the Office of Surface Mining Reclamation and Enforcement’s automated Applicant/Violator System.  The Applicant Violator System Information Form must be completed and eligibility of the contractor approved prior to final contract award.
PRE-BID CONFERENCE

A Pre-Bid Conference will be held on August 5, 2010 beginning at 10:00 AM, at 160 South Water Street, Conference Room, Frostburg, Maryland 21532.  Attendance at the Pre-Bid Conference is not mandatory, but all interested Bidders are encouraged to attend in order to facilitate better preparation of their bids.

If it becomes necessary to revise any part of this Invitation for Bids (IFB) or if additional data is necessary to enable the exact interpretation of provisions for this IFB, revisions will be sent to all vendors who request or receive the initial IFB. Acknowledgment of the receipt of any amendments, agenda and/or changes issued is required.

BID CONTENT AND SUBMISSION
Bids must be submitted on Attachment A  “Unit Cost Quotation Bid Form”and Attachment B “Total Weighted Cost Calculation Bid Forms” in an envelope marked “AML Maintenance BID FY11”.  Bids are due by 3:00 PM on  August 12, 2010 at the Maryland Department of the Environment, 160 South Water Street, Frostburg, Maryland, 21532.  Bids received after this time will be rejected and returned unopened.

Attachment A Unit Cost Quotation Bid Form

IFB No. BOM -2011-01
Name of Company 









A.
Small track mounted dozer - Cat D-4 class range or equivalent with operator- 20%

Year

Make


Model

Condition

Hourly Rate

B.
Medium track mounted dozer - Cat D-6 class range or equivalent with operator- 8%

Year

Make


Model

Condition

Hourly Rate

C.
Small hydraulic excavator - 12,000-15,000 lb. range with operator - 20%

Year

Make


Model

Condition

Hourly Rate

D.
Medium hydraulic excavator – 35,000 - 50,000 lb. class range with operator - 15%

Year

Make


Model

Condition

Hourly Rate

E.
Track mounted loader - Cat 951 class range or equivalent with operator - 2%

Year

Make


Model

Condition

Hourly Rate

F.
Rubber tired backhoe - Case 580 class range or equivalent with operator - 2%

Year

Make


Model

Condition

Hourly Rate

G.
Water Pump 4" - 1%

Year

Make


Model

Condition

Hourly Rate

H. 
Single axle dump truck with driver - 8-10 Ton Capacity - 2%
Year

Make


Model

Condition

Hourly Rate

I. 
Tandem dump truck with driver - 16-20 Ton Capacity - 15%
Year

Make


Model

Condition

Hourly Rate

J.
Manual Labor - 5%

















       Hourly Rate

K.
Farm Tractor with heavy discs and with operator – 40–50 Horse Power – 5%

Year

Make


Model

Condition

Hourly Rate

L.
Mulcher with operator - Minimum of 35 Horse Power - 5%

Year

Make


Model

Condition

Hourly Rate

NOTE:
The percentage stated after each piece of equipment is only the anticipated usage and could change depending upon the actual need.  These percentages will be used to assess the bids and the lowest weighted total hourly rate will be used to award this contract. 

ATTACHMENT B

TOTAL WEIGHTED COST CALCULATION

BID FORM   

IFB NO.  BOM 2011-01 
Name of Company 







Representative 








Address: 









Email address: 






Phone # 



     





Price 

     Weighted 

 Item 
  
    Percentage

x      
Per Hour        
=   hourly rate
    
  A          

 .20    

x  
$ 
           
=  $ 

           

  B           
 
 .08    

x  
$ 
           
=  $ 

          

  C         
 
 .20  

x  
$ 
           
=  $ 

      

  D  

        
 .15   

x  
$ 
           
=  $ 

               

  E           
 
 .02    

x  
$ 
           
=  $ 

              

  F           
 
 .02   

x  
$ 
           
=  $ 

               

  G           

 .01  
 
x  
$ 
           
=  $ 

                 

  H           
 
 .02  

x  
$ 
           
=  $ 

    

          
 

  I           

 .15   

x  
$ 
           
=  $ 

   

  J          
   
 .05     

x  
$ 
          
=  $ 

   


    

  K          
  
 .05    

x  
$ 
           
=  $ 

   


    

  L          
 
 .05    

x  
$ 
           
=  $ 

   


    

12 ITEMS

 TOTAL HOURLY RATE

=  $



INSTRUCTION FOR COMPLETION OF BID FORM:

To calculate the Weighted Hourly Rate, multiply the percentage by the price per hour for each Item and record the answer in the right column.  The Total Hourly Rate is the sum of the weighted hourly rates. The lowest Total Hourly Rate will be the basis for awarding this contract.

SIGNATURE 









COMPANY








ADDRESS








EMAIL _______________________________________________
FEDERAL IDENTIFICATION # 






( ) We are not interested in bidding at this time but wish to remain on listing.
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1

