# Request for Proposal

# Number A10-RFP-020

# for

# Consulting Services to Develop an Implementation Plan for the

# Movement of DIS Services

# from OB2 to the new State Data Center

# by the

# Washington State

# Department of Information Services

# Released on December 09, 2009

# Table of Contents

Table of Contents	i

1.  INTRODUCTION	1

2. SCHEDULE	6

3. ADMINISTRATIVE REQUIREMENTS	7

4. VENDOR REQUIREMENTS	13

5  EXPERIENCE AND SKILL QUALIFICATIONS	15

6.  FINANCIAL PROPOSAL	20

7. EVALUATION PROCESS	21

APPENDIX A - CERTIFICATIONS AND ASSURANCES	24

APPENDIX B - PROPOSED CONTRACT	25

APPENDIX C - STATEMENT of WORK (SOW) Minimum Content	26

APPENDIX D - MWBE Participation Form	27

APPENDIX E - PROTEST PROCEDURES	28

APPENDIX F – COST PROPOSAL FORM	31

APPENDIX G – RESPONSE CHECKLIST	32

APPENDIX H - State of Washington - Client Reference Form	33

SECTION 1

# INTRODUCTION

## 1.1 	Background

The Governor and Legislature have authorized the building of the new State Data Center (“SDC”). Construction is now underway with a late finish occupancy date of September 2011. The SDC will provide the foundation upon which future Shared Services will be operated to achieve four key goals:

- Consolidate the States IT infrastructure.

- Deliver 21st century customer service.

- Streamline government operations.

- Expand the State’s Cloud Computing environments to provide efficient common infrastructure.

For Washington state government, a Shared Service is defined as the concentration of state and other related resources performing like-activities, spread across the organization, to service multiple partners at lower cost and with higher service levels.  The purpose is to optimize the value of IT and business services to front office and back office staff resulting in improved service to the people of Washington.

Before these key Shared Services goals can be met, existing Department of Information Services (“DIS”) services must be migrated to the SDC.

This Implementation Plan does NOT address Shared Services directly, consolidation of State Agency data centers and infrastructure outside of OB2, new business models, or rate setting.

DIS has chartered a project named the Technology Transition Project (“TTP”) which has the following Project Statement:

Existing DIS services will be migrated from the technology platforms in the Office Building 2 (OB2) Data Center to State Data Center (SDC) platforms with minimized service disruptions. Once the technology migration is completed, DIS services, operations and assets in OB2 will be decommissioned except for the presence of a Campus Fiber Network (CFN) node and telephony PBX’s in OB2 West.

Planning level estimates and plans indicate that the TTP will be a high risk, large investment and therefore will require an Implementation Plan to be developed in accordance with the Information Services Board (ISB) Policy 202-G1 Study Guidelines for Information Technology Investments http://isb.wa.gov/policies/portfolio/202G.doc.

## High Level TTP Schedule

The following table contains high level planning milestones for the TTP.

## 1.3 	Purpose- Implementation Plan

DIS is initiating this Request for Proposals (“RFP”) for consulting services to develop the required Implementation Plan. DIS is seeking expertise in data center technology and move planning to provide the following Services and Deliverables:

- Services:

    - Project planning and control to deliver work products and deliverables according to a mutually agreed to schedule.

    - Apply mature Data Center design and move planning methods into the context of the Implementation Plan as specified in the following policy http://isb.wa.gov/policies/portfolio/202G.doc.

    - Facilitate requirements gathering to expand upon existing available requirements.

        - Requirements Gathering activities will include DIS staff for the most part. OB2 co-located customers are referred to as À la carte customers and they will be included in requirements gathering and planning during later project phases.  DIS has a basic idea of the À la carte customer inventories at this time.

    - Validation and refinement of SDC Architecture documents and inputs.

        - Apply Expert skills in the areas of security, networking, servers, storage, facilities, and virtualization.

    - Identification and analysis of major alternatives relating to technology, skills, resource availability, procurement needs, budget, risk, and schedule.

- Deliverables:

A detailed Statement of Work (“SOW”) will be created which complies with ISB Policy 202-G1 Study Guidelines for Information Technology Investments http://isb.wa.gov/policies/portfolio/202G.doc. The SOW will be developed with the Apparently Successful Vendor immediately after award of the RFP. In addition to the ISB governing policy, DIS has the following expectations listed in the table below. The SOW will become Exhibit A to the Contract and will include the specifics for the execution of this fixed priced deliverables based contract. See Appendix C of this document to view a listing of the minimum content.

| Deliverable | Scope of Effort Related Information |
| --- | --- |
| Project Schedule in Microsoft Project and Draft Outline of Final Deliverable | Jointly developed with DIS in approximately 1 to 2 weeks. |
| Planning Level Requirements | These requirements must be sufficiently elaborated to allow for the creation of a Technology Architecture and for the Implementation Plan. |
| High Level Architecture | Vendor will gather DIS inputs to the architecture and facilitate the development of this deliverable in conjunction with DIS staff. The deliverable must be sufficiently detailed to allow for representative products and services to be selected for estimation of project costs before actual procurement activities begin. |
| Major Alternatives |  |
| Major Alternatives Cost Benefit Analysis |  |
| Alternatives Risk Analysis |  |
| Recommended Alternative |  |
| Implementation Plan through closure of existing data center | Plan includes the products, services, resources and all related costs. Plan should provide a +15% budget and schedule accuracy if conducted as described and given the information that is known at the time of creation. |

## 1.5 	Project Order of Magnitude Information

The following information is given to provide a high level understanding of the scope of work that the TTP involves.

| Estimations | Existing OB2 Data Center | Future State Data Center |
| --- | --- | --- |
| # of different state, county, and local agencies using Data Center Services | Approx 600 |  |
| Power Consumption (MW) | 0.9 | Up to 4.5 MW for first two data halls (two more data halls can be built out in the future) |
| Raised Floor Space (Square Feet) | 26,000 | 26,000 |
| # of Ala Carte (Co-located Customer Agencies) | 32 | TBD |
| # of Physical Servers owned by DIS | 450-500 | TBD |
| # of Physical Servers in OB2 including Ala Carte | 1,400-1,500 | TBD |
| # of mainframes in OB2 | 7 | No changes except for normal growth |
| # of automated tape libraries | 5 | No changes except for normal growth |
| # of tape slots in ATL’s | 27,000 | No changes except for normal growth |
| # GB of SAN storage | 225,500 | No changes except for normal growth |

## 1.6	Involvement of Agencies Utilizing À la carte Services

À la carte Customers will be actively involved in move planning after the completion of the Implementation Plan. With Servers à la Carte, customers control server access and perform system and hardware maintenance, but the server is protected within the state-of-the-art State Data Center, with DIS backup services available.

The Implementation Plan will provide a plan and methods for DIS to discuss with à la carte Customers the move and facilitate the integration of agencies into the planning process.

## 1.7 	Acquisition Authority and Filing

This RFP is in compliance with the policies and procedures of DIS and Chapter 43.105 of the Revised Code of Washington (“RCW”).  Chapter 43.105 of the Revised Code of Washington as amended establishes the Washington State Information Services Board (“ISB”). While the ISB does not purchase for agencies, it regulates the manner in which state agencies may acquire information technology equipment, software, and services. DIS issues this RFP acting under the delegated authority of the Information Services Board.

The Office of Financial Management (OFM) has authority over Personal Services Contracts resulting from this RFP. Under the provisions of chapter 39.29 RCW, agencies must file certain Personal Services Contracts with OFM. For Contracts that are required to be filed with OFM, work shall not commence and payment shall not be made pursuant to those Contracts until a minimum of ten (10) working days after the date of filing, and, if required, until reviewed or approved by OFM. In the event OFM fails to approve the Contract, the Contract shall be null and void.

## 1.8 	Contract Award

DIS anticipates that only one (1) Apparently Successful Vendor will be identified via this procurement.

## 1.9 	Contract Term

It is anticipated that the Initial  Term of the resulting Contract shall commence on the effective date of the Contract and continue for approximately four months.   In the event that DIS exercises its sole option to extend this procurement to cover related work, the Term for that contract will exceed no more than 24 months.

## 1.10	Future Related Contract Awards

The successful vendor awarded for this RFP will be precluded from participation in the subsequent awards for:

- Systems integration which will provide consulting services to guide the overall project to successful completion.

- Quality Assurance and Independent Validation and Verification Services on the Systems Integration contract.

## 1.11 	RFP Budget

The budget for the RFP is based upon an engagement duration of approximately three months and includes expert Data Center skills in the following disciplines: project management, design, move, servers, virtualization, storage, network, security and facilities. The anticipated budget for this work is $600,000 during the Initial Term

OPTIONAL WORK: DIS may in its sole option, extend the vendor’s services to include assistance in the procurement of a Systems Integration vendor, creation of required plans, and other related work after the expiration of the Initial Term. In the event DIS exercises this option, Vendor and DIS would enter into a SOW to reflect this additional work and use the hourly rates proposed  in the Vendor’s Response in the calculation of costs.

## 1.12 	Definitions

| Term | Definition |
| --- | --- |
| Agency | “Agency” shall mean the Washington State Department of Information Services (DIS) |
| Apparently Successful Vendor (ASV) | “Apparently Successful Vendor” (ASV) shall mean the Vendor(s) who: (1) meets all the requirements of this RFP, and (2) receives the highest number of total points. |
| Business Days | “Business Days” shall mean Monday through Friday, 8 AM to 5 PM, local time in Olympia, Washington, excluding Washington State holidays. |
| Confidential Information | “Confidential Information” shall mean information that may be exempt from disclosure to the public or other unauthorized persons under either chapter 42.56 RCW or other state or federal statutes. Confidential Information includes, but is not limited to, names, addresses, Social Security numbers, e-mail addresses, telephone numbers, financial profiles, credit card information, driver’s license numbers, medical data, law enforcement records, DIS source code or object code, or DIS or State security information. |
| Contract | “Contract” shall mean the RFP, the Response, Contract document, all schedules and exhibits, statements of work, and all amendments awarded pursuant to this RFP. A Contract is attached to this RFP as Appendix B.” |
| DIS | “DIS” shall mean the Washington State Department of Information Services. |
| ISB | “Information Services Board” and “ISB” shall mean the statutorily created board that has authority over information services solicitations. |
| IV&V | Independent Verification & Validation. IV&V is the process an independent third party undertakes to check that a product, service, or system meets specifications and that it fulfills its intended purpose. |
| Mandatory Scored | “Mandatory Scored” or “(MS)” shall mean the Vendor must comply with the requirement, and the Response will be scored |
| QA | Quality Assurance - The procedures established to inject and extract a level of stipulated quality. It implies a formal methodology designed to assess the quality of planning, execution, and deliverables against defined scope, schedule, and budget commitments for a project. |
| RCW | “RCW” means the Revised Code of Washington |
| Response | “Response” shall mean the written proposal submitted by Vendor to DIS in accordance with this RFP. The Response shall include all written material submitted by Vendor as of the date set forth in the RFP schedule or as further requested by DIS. |
| Scope | The sum of products, services, and results to be provided as a project. |
| SDC | State Data Center |
| SDC Occupancy Date | This is the date in the Wheeler Building project for the SDC that DIS can occupy the SDC and use it for all of its intended purposes with possibly limited restrictions until construction is finalized. This date is also the same date as the “Building Substantial Completion Date”. |
| State | “State” shall mean the state of Washington |
| Statement of Work | “Statement of Work” (SOW) shall mean the statement of work included in, or attached to, the resulting Contract between Vendor and DIS for Vendor’s Services to be accomplished under the terms and conditions of the resulting Contract. |
| Subcontractor | “Subcontractor” shall mean one not in the employment of Vendor, who is performing all or part of the Services under the resulting Contract under a separate contract with Vendor. The term “Subcontractor” means Subcontractor(s) of any tier. |
| Systems Integrator | A Systems Integrator (SI) is a company that specializes in bringing together component subsystems into a whole and ensuring that those subsystems function together, a practice known as System Integration. In the context of the TTP the SI will specialize in data center design and relocations. |
| Vendor | “Vendor” shall mean a company, organization, or entity submitting a Response to this RFP. |

# RFP SCHEDULE

This RFP is being issued under the following Schedule. The Response deadlines listed in the table below are mandatory and non-negotiable. Failure to meet any of the required deadlines will result in disqualification from participation. All times are local time, Olympia, WA.

| Date | Time | Event |
| --- | --- | --- |
| Wednesday, December 9, 2009 |  | RFP Issued |
| Monday, December 14, 2009 | 5:00 PM | Final Vendor Questions and Comments due |
| Wednesday, December 23, 2009 |  | State’s Final Written Answers issued |
| Friday, January 8, 2010 | 3:00 PM | Responses due |
| Monday, January 11, 2010 |  | Evaluation period start |
| Friday, January 15, 2010 |  | Evaluation period end |
| January 19-20, 2010 |  | Optional interview(s) |
| Wednesday, January 20, 2010 |  | Announcement of ASV |
| Thursday, January 21, 2010 |  | Vendor Request for Optional Debriefing due |
| Friday, January 22, 2010 |  | Optional Vendor Debriefings |
| January 25-29, 2010 |  | Contract Negotiations & SOW Development |
| Friday, January 29, 2010 |  | Finalize Contract / SOW and File with OFM |
| Tuesday, February 16, 2010 |  | Work to Begin |

DIS reserves the right to revise the above schedule.

# ADMINISTRATIVE REQUIREMENTS

COMPLIANCE WITH ALL SECTIONS OF SECTION 3 IS REQUIRED. FAILURE TO FOLLOW THESE ADMINISTRATIVE REQUIREMENTS MAY RESULT IN IMMEDIATE DISQUALIFICATION.

## 3.1 	RFP Coordinator (Proper Communication)

Upon release of this RFP, all Vendor communications concerning this solicitation must be directed to the RFP Coordinator listed below. With the exception of the Office of Minority and Women’s Business Enterprises, unauthorized contact regarding this solicitation with DIS or state employees involved with the solicitation may result in disqualification. All oral communications will be considered unofficial and non-binding on the State. Vendors should rely only on written statements issued by the RFP Coordinator.

| Rebekah O’Hara, RFP Coordinator Department of Information Services 1110 Jefferson Street SE PO Box 42445 Olympia, WA 98504-2445 | Telephone: (360) 902-3436 FAX: (360) 586-5885 E-mail: rebekaho@dis.wa.gov |
| --- | --- |

## 3.2 	Vendor Questions

Vendor questions regarding this RFP will be allowed until the date and time specified in the Schedule (Section 2). Vendor questions must be submitted in writing (e-mail acceptable) to the RFP Coordinator. An official written DIS response will be provided for Vendor questions received by this deadline. Written responses to Vendor questions will be posted on the DIS web site at: http://techmall.dis.wa.gov/Procurement/procure_announce.aspx

The Vendor that submitted the questions will not be identified but will be answered as submitted. Verbal responses to questions will be considered unofficial and non-binding. Only written responses posted to the DIS web site will be considered official and binding.

## 3.3. 	RFP Amendments

DIS reserves the right to change the acquisition schedule or issue amendments to this RFP at any time.

## 3.4 	Vendor Comments Invited

Vendors are encouraged to review the mandatory requirements of this RFP carefully, and submit any comments and recommendations to the RFP Coordinator. Where mandatory requirements appear to prohibit or restrict your firm’s participation, an explanation of the issue with suggested alternative language should be submitted in writing to the RFP Coordinator by the deadline for Vendor Questions, Comments, and Complaints in the Schedule (Section 2).

## 3.5 	Vendor Complaints Regarding Requirements and Specifications

Vendors are expected to raise any questions, exceptions, or additions they have concerning the RFP requirements early in the RFP process. Vendors may submit specific complaints to the RFP Coordinator, if Vendor believes the RFP unduly constrains competition or contains inadequate or improper criteria. The complaint must be made in writing to the RFP Coordinator before the Response due date set forth in the Schedule (Section 2). The solicitation process may continue.

These complaints are not handled through protest procedures outlined in Appendix E, Protest Procedures; however, the RFP Coordinator will forward a copy of the complaint to the DIS Management & Oversight of Strategic Technologies Division (“MOSTD”). Should a Vendor complaint identify a change that would be in the best interest of the State to make, DIS may modify this RFP accordingly. The DIS decision is final; no further administrative appeal is available.

## 3.6       Response Contents

The Response must contain information responding to all mandatory requirements in Sections 4 through 6 and must include the signature of an authorized Vendor representative on all documents required in the appendices.

The Response should be submitted in two (2) volumes containing what is listed below. This separation of documentation protects the integrity of the State’s evaluation process. No mention of the cost response may be made in Volume 1.

Volume 1:

Submit five volumes marked “Volume 1” and one (1) electronic copy in Microsoft Word and/or  Adobe Acrobat formats on compact disc.  If the provision of five copies financially precludes participation, please submit one volume and one CD.

Volume 1 should contain the following:

Table of Contents

Part 1: The Response to the Vendor requirements (Section 4)

Part 2: The Response to the Experience and Skill requirements (Section 5)

Part 3: Vendor’s signed and completed Certifications and Assurances (Appendix A)

Part 4: Vendor’s exceptions and/or proposed revisions to the Contract (Appendix B)

Part 5: Vendor’s MWBE Certification (Appendix D), if applicable

Volume 2:

Submit three volumes marked “Volume 2”   and one (1) electronic copy in Microsoft Word and/or Adobe Acrobat formats format.  If the provision of three copies financially precludes participation, please submit one volume and one CD.

Volume 2 should contain the following:

Table of Contents

Part 1: The Response to the financial requirements (Section 6)

Part 2: The cost response in a completed Cost Proposal Form (Appendix F).

Failure to provide any requested information in the prescribed format may result in disqualification of the Vendor.

## 3.7	(M) Number of Response Copies Required

DIS prefers that vendors submit the following number of copies of each volume of their response.

5 hard copies of volume 1 and one electronic copy on CD.

3 hard copies of volume 2 and one electronic copy on CD.

If a vendor does not wish to provide the number of requested copies due to financial constraints, DIS will accept a single hard copy, and electronic copy on CD, of the vendor’s response.  Vendors will not be penalized for responding in this way.

## 3.8 	(M) Response Presentation and Format Requirements

The following requirements are mandatory in responding to this RFP. Failure to follow these requirements may result in Vendor disqualification.  Vendor must:

    - For Mandatory (M) and Mandatory scored requirements (MS) always indicate explicitly whether or not its proposed Services meet the requirement.  A statement, “(Vendor Name) has read, understands, and fully complies with this requirement” is acceptable, along with any additional information requested.

    - Sign the signature block in Appendix A, Certifications and Assurances, by a representative authorized to bind the company to the offer. Submit the Certifications and Assurances with original signature separately from the electronic Response.

    - Respond to each question/requirement contained in this RFP, and pricing must appear in the Cost Proposal Form, Appendix F. Failure to comply with any applicable item may result in the Response being disqualified.

    - Responses must be prepared on standard 8.5 x 11-inch loose-leaf paper and placed in three-ring binders with tabs separating the major sections of the Response.  Pages must be numbered consecutively within each section of the Response showing Response section number and page number.

    - Include Vendor name and the name, address, e-mail, facsimile and telephone number of the Vendor’s authorized representative.

    - Number pages consecutively within each section of the Response, showing Response section number and page number.

    - Figures and tables must be numbered and referenced in the text of the Response by that number.  Foldouts containing charts, spreadsheets, and oversize exhibits are permissible.

    - Response prices must be submitted using the Cost Proposal Form, Appendix F.  Separate price quotes attached to this document or submitted in some other form will not be accepted as a valid Response.

    - Write the Response in English and provide all rates in United States dollars.

## 3.9 	Delivery of Responses

It is mandatory that Vendors submit all copies of their Responses, in their entirety, by the date and time in Section 2, Schedule, to the RFP Coordinator at the address specified in RFP Coordinator (Section 3.1). Late responses will not be accepted and will be automatically disqualified from further consideration.  Responses arriving after the deadline will be returned unopened to their senders. A postmark by that time is not acceptable.

Vendors assume all responsibility for the method of delivery and for any delay in the delivery of their Response.

## 3.10 	Cost of Response Preparation

DIS will not reimburse Vendors for any costs associated with preparing or presenting a Response to this RFP.

## 3.11 	Response Property of DIS

All materials submitted in response to this solicitation become the property of DIS, unless received after the deadline in which case the Response is returned to the sender. DIS has the right to use any of the ideas presented in any material offered to carry out this project. Selection or rejection of a Response does not affect this right.

## 3.12 	Proprietary or Confidential Information

Any information contained in the Response that is proprietary or confidential must be clearly designated. Marking of the entire Response or entire sections of the Response as proprietary or confidential will not be accepted nor honored. DIS will not accept Responses where pricing is marked proprietary or confidential, and the Response will be rejected.

To the extent consistent with chapter 42.56 RCW, the Public Disclosure Act, DIS shall maintain the confidentiality of Vendor’s information marked confidential or proprietary. If a request is made to view Vendor’s proprietary information, DIS will notify Vendor of the request and of the date that the records will be released to the requester unless Vendor obtains a court order enjoining that disclosure. If Vendor fails to obtain the court order enjoining disclosure, DIS will release the requested information on the date specified.

The State’s sole responsibility shall be limited to maintaining the above data in a secure area and to notify Vendor of any request(s) for disclosure for so long as DIS retains Vendor’s information in DIS records. Failure to so label such materials or failure to timely respond after notice of request for public disclosure has been given shall be deemed a waiver by Vendor of any claim that such materials are exempt from disclosure.

## 3.13 	Waive Minor Administrative Irregularities

DIS reserves the right to waive minor administrative irregularities contained in any Response. Additionally, DIS reserves the right, at its sole option, to make corrections to Vendors’ Responses when an obvious arithmetical error has been made in the price quotation. Vendors will not be allowed to make changes to their quoted price after the Response submission deadline.

## 3.14	Errors in Response

Vendors are liable for all errors or omissions contained in their Responses. Vendors will not be allowed to alter Response documents after the deadline for Response submission. DIS is not liable for any errors in Responses. DIS reserves the right to contact Vendor for clarification of Response contents.

In those cases where it is unclear to what extent a requirement or price has been addressed, the evaluation team(s) may, at their discretion and acting through the RFP Coordinator, contact a Vendor to clarify specific points in the submitted Response. However, under no circumstances will the responding Vendor be allowed to make changes to the proposed items after the deadline stated for receipt of Responses.

## 3.15 	Amendments/Addenda

DIS reserves the right to change the Schedule or other portions of this RFP at any time. DIS may correct errors in the solicitation document identified by DIS or a Vendor. Any changes or corrections will be by one or more written amendment(s), dated, and attached to or incorporated in and made a part of this solicitation document. All changes must be authorized and issued in writing by the RFP Coordinator. If there is any conflict between amendments, or between an amendment and the RFP, whichever document was issued last in time shall be controlling. In the event that it is necessary to revise or correct any portion of the RFP, a notice will be posted on the procurement web site at: http://techmall.dis.wa.gov/Procurement/procure_announce.aspx

## 3.16 	Right to Cancel

With respect to all or part of this RFP, DIS reserves the right to cancel or reissue at any time without obligation or liability.

## 3.17 	Contract Requirements

A Contract based on the Model Information Technology Contract Terms And Conditions adopted by the ISB in December 2001 has been included as Appendix B.

To be responsive, Vendors must indicate a willingness to enter into a Contract substantially the same as the Contract in Appendix B, by signing the Certifications and Assurances located in Appendix A. Any specific areas of dispute with the attached terms and conditions must be identified in the Response and may, at the sole discretion of DIS, be grounds for disqualification from further consideration in the award of a Contract.

Under no circumstances is a Vendor to submit their own standard contract terms and conditions as a response to this solicitation. Instead, Vendor must review and identify the language in Appendix B that Vendor finds problematic, state the issue, and propose the language or contract modification Vendor is requesting. All of Vendor’s exceptions to the contract terms and conditions in Appendix B must be submitted within the Response, attached to Appendix A, Certification and Assurances. DIS expects the final Contract by the ASV to be substantially the same as the contract located in Appendix B.

The foregoing should not be interpreted to prohibit either party from proposing additional contract terms and conditions during negotiation of the final Contract.

The ASV will be expected to execute the Contract within five (5) Business Days of its receipt of the final Contract. If the selected Vendor fails to sign the Contract within the allotted five (5) days time frame, DIS may elect to cancel the award, and award the Contract to the next ranked Vendor, or cancel or reissue this solicitation. Vendor’s submission of a Response to this solicitation constitutes acceptance of these contract requirements.  Notwithstanding the foregoing, DIS reserves the right to cancel or reissue at any time prior to execution of the Contract by DIS without obligation or liability.

This solicitation document and the Response will be incorporated into any resulting Contract.

## 3.18	No Best and Final Offer

DIS reserves the right to make an award without further discussion of the Response submitted; i.e., there will be no best and final offer request. Therefore, the Response should be submitted on the most favorable terms that Vendor intends to offer.

## 3.19 	No Costs or Charges

No costs or charges under the proposed Contract may be incurred before the Contract is fully executed.

## 3.20 	Minority and Women’s Business Enterprises (MWBE)

DIS strongly encourages participation of minority and women businesses. Vendors who are MWBE certified or intend on using MWBE certified Subcontractors are encouraged to identify the participating firm on Appendix C. No minimum level of MWBE participation is required as a condition of receiving an award and no preference will be included in the evaluation of Responses in accordance with RCW 39.19. For questions regarding the above, contact Office of MWBE at (360) 753-9693.

## 3.21 	No Obligation to Contract

DIS reserves the right to refrain from contracting with any and all Vendors. The release of this solicitation document does not obligate DIS to contract for the services or make any purchases specified in this RFP.

## 3.22	Non-Endorsement and Publicity

In selecting a Vendor to supply Services to the state of Washington, the State is neither endorsing Vendor’s Products, nor suggesting that they are the best or only solution to the State’s needs. By submitting a Response, Vendor agrees to make no reference to DIS or the state of Washington in any literature, promotional material, brochures, sales presentation or the like, regardless of method of distribution, without the prior review and express written consent of DIS.

## 3.23	Withdrawal of Response

Vendors may withdraw a Response that has been submitted at any time up to the Response due date and time (identified on the Schedule, Section 2). To accomplish Response withdrawal, a written request signed by an authorized representative of Vendor must be submitted to the RFP Coordinator. After withdrawing a previously submitted Response, Vendor may submit another Response at any time up to the Response submission deadline.

## 3.24 	Optional Vendor Debriefing

Only Vendors who submit a Response may request an optional debriefing conference to discuss the evaluation of their Response. The requested debriefing conference must occur on or before the date specified in the Schedule (Section 2). The request must be in writing (fax or e-mail acceptable) addressed to the RFP Coordinator.

The optional debriefing will not include any comparison between the Response and any other Responses submitted. However, DIS will discuss the factors considered in the evaluation of the requesting the Response and address questions and concerns about Vendor’s performance with regard to the solicitation requirements.

## 3.25 	Protest Procedures

Vendors who have submitted a Response to this solicitation and have had a debriefing conference may make protests. Upon completion of the debriefing conference, a Vendor is allowed five (5) Business Days to file a formal protest of the solicitation with the RFP Coordinator. Further information regarding the grounds for, filing and resolution of protests is contained in Appendix E, Protest Procedures.

## 3.26 	Selection of Apparently Successful Vendor

DIS at its sole discretion may elect to select one or more of the top scoring finalists for an interview and/or presentation, and final determination of Contract award.  If DIS elects to hold interview(s), it will contact one or more of the top scoring finalists to schedule interview(s) on the date set forth in Section 2, at time and location to be determined.

All Vendors responding to this RFP shall be notified by e-mail or Fax whether or not DIS has elected to select one or more of the top scoring finalists for interview(s) and/or presentation(s).  The date of any announcements shall be the date the announcement is postmarked.

There will be one (1) ASV identified to be eligible to provide the Services specified in this RFP. The ASV will be the respondent who: (1) meets all the requirements of this RFP; and (2) receives the highest number of total points as described in Section 7, Evaluation Process.

## 3.27 	Electronic Availability

The contents of this RFP and any amendments/addenda and written answers to questions will be available on the DIS web site at: http://techmall.dis.wa.gov/procurement/procure1.aspx   The document(s) will be available in Microsoft Word 2007.

# 4. VENDOR REQUIREMENTS

Respond to the following requirements per the instructions in Section 3.

Additionally, please remember that for Mandatory (M) and Mandatory scored requirements (MS), always indicate explicitly whether or not its proposed Services meet the requirement.  A statement, “(Vendor Name) has read, understands, and fully complies with this requirement” is acceptable, along with any additional information requested.

## 4.1 	(M) Vendor Profile

Vendor must provide the legal business name, legal status (e.g., corporation, sole proprietor, etc.) and the year the entity was organized to do business as the entity now substantially exists, Washington State Uniform Business Identification (UBI) number, the home office address, and telephone and fax numbers, web site URL (if any), and organizational chart of the legal entity with whom DIS may execute any Contract arising from this RFP, including the names and titles of Vendor’s principal officers.

## 4.2 	 (M) Vendor Organizational Capabilities

Vendor must provide a brief description of its entity (including business locations, size, areas of specialization and expertise, client base and any other pertinent information that would aid an evaluator in formulating a determination about the stability and strength of the entity), including the Vendor organization’s experience and history with child care facility consulting.

## 4.3       (M) Vendor Account Manager

Vendor shall appoint an Account Manager who will provide oversight of Vendor contract activities. Vendor’s Account Manager will be the principal point of contact concerning Vendor’s performance under this Contract. Vendor shall notify the DIS Contract Administrator, in writing, when there is a new Vendor Account Manager assigned to this Contract. The Vendor Account Manager information is:

| Vendor Account Manager: |  |  |
| --- | --- | --- |
| Address: |  |  |
| Phone: | Fax: | E-mail: |

## 4.4       (M) Vendor Licensed to do Business in Washington

Within thirty (30) days of being identified as the ASV, Vendor must be licensed to conduct business in Washington, including registering with the Washington State Department of Revenue. The Vendor must collect and report all applicable taxes.

## 4.5       (M) Use of Subcontractors

DIS will accept Responses that include third party involvement only if the Vendor submitting the Response agrees to take complete responsibility for all actions of such Subcontractors. Vendors must state whether Subcontractors are/are not being used, and if they are being used, Vendor must list them in response to this subsection. DIS reserves the right to approve or reject any and all Subcontractors that Vendor proposes. Any Subcontractors engaged after award of the Contract must be pre-approved, in writing, by DIS.

Specific restrictions apply to contracting with current or former state employees pursuant to chapter 42.52 RCW. Vendors should familiarize themselves with the requirements prior to submitting a Response.

## 4.6       (M) Prior Contract Performance

Vendor must submit full details of all Terminations for Default for performance similar to the Services requested by this RFP experienced by the Vendor in the past five (5) years, including the other party’s name, address and telephone number.

“Termination for Default” is defined as notice to Vendor to stop performance due to the Vendor’s non-performance or poor performance and the issue was either: (a) not litigated; or (b) litigated and such litigation determined the Vendor to be in default.

Vendor must describe the deficiencies in performance, and describe whether and how the deficiencies were remedied. Vendor must present any other information pertinent to its position on the matter.

DIS will evaluate the information and may, at its sole discretion, reject the Response if the information indicates that completion of a Contract resulting from this RFP may be jeopardized by selection of the Vendor.

If the Vendor has experienced no such Terminations for Default in the past five years, so declare.

## 4.7       (M) Insurance

The ASV is required to obtain insurance to protect the State should there be any claims, suits, actions, costs, or damages or expenses arising from any negligent or intentional act or omission of the Vendor or its Subcontractor(s), or their agents, while performing work under the terms of any Contract resulting from this solicitation. Vendors will find a complete description of the specific insurance requirements in the proposed contract terms in Appendix B, Proposed Contract.

_____________________________________________________________________________________

RFP Scoring Phase II- OPTIONAL FOR DIS

## 4.8 	(MS 200) Interviews

DIS at its sole discretion may elect to select one or more of the top scoring finalist(s), up to three (3), for an interview as part of the evaluation process.  If DIS elects to hold interview(s), it will contact the one or more of the top scoring Vendors. In the event that DIS chooses to contact only the top scoring finalist for an interview and that Vendor is not successful in the interview process, DIS reserves the right to move to the next highest scored finalist. Representations made by the Vendor during the interview will be considered binding. The Vendor’s project team must be available for in-person interviews in Olympia, WA on the dates stated in Section 2.   Please indicate availability.

# 5  EXPERIENCE AND SKILL QUALIFICATIONS

Respond to the following requirements per the instructions in Section 3. Additionally, please remember that for

Mandatory (M) and Mandatory scored requirements (MS), always indicate explicitly whether or not its proposed Services meet the requirement.  A statement, “(Vendor Name) has read, understands, and fully complies with this requirement” is acceptable, along with any additional information requested.

## 5.1  (MS 100) Minimum Requirements

Describe in detail how your organization meets each Minimum Requirement listed below. The following information shall be included in the Response and demonstrated separately for each key personnel candidate proposed. Address how the proposed key personnel have demonstrated relevant experience and technical competence in the areas listed below:

  - Successsful experience with five separate engagements in which the vendor planned and relocated complex data centers while maintaining continuity of service and minimizing disruptions to operations. These engagements must involve multiple hardware platforms, multiple operating systems, transition strategies and budget controls. Compare your experiences against the information provided in Section 1.5 Project Order of Magnitude Information.

  - Vendor must have specific expertise with a Cisco infrastructure and MPLS.

      - DIS currently has a Cisco infrastructure in the existing OB2 Data Center, and will need to understand the design options and implications of a potential Cisco Nexus platform in the SDC.

      - DIS has a current Cisco MPLS wide area network, and plans to implement a Cisco MPLS platform that faces the MON and the wide area network.

  - Significant experience with Data Center design and virtualization across the following areas:

      - Networking

      - Servers

      - Storage

      - Facilities

  - Excellent communication skills, with both technical and non-technical audiences including creating and presenting executive summaries to executive level leadership.

  - Strong analytical capabilities and the ability to breakdown complex ideas into manageable pieces.

  - Knowledge of the principles of systems design, development and implementation.

  - Security

- Demonstrated deep understanding of information security methods and models.

- Demonstrated success in designing and implementing security in a data center for service provider environment.

- Demonstrated understanding of risk analysis and mitigation, policies, regulatory environment, technologies, architecture and best-practices.

- Demonstrated ability to apply information security policies, standards and guidelines to the systems development life cycle.

- Demonstrated understanding of the following concepts, practices and technologies: TCP/IP, NIDS, HIDS, identity management, non-repudiation, access control, network security and perimeter security, threat modeling, SSL / TLS, digital signatures, access control, auditing architectures, application vulnerabilities, Linux, Cisco products, Juniper products and Public Key Infrastructure.

- Demonstrated strong understanding of threats to networks, operating systems and applications and the ability to demonstrate the tools used to compromise systems.

- Demonstrated ability to work in a highly collaborative manner with the network, system, database and application groups to understand their objectives and propose security solutions that ensures that these objectives are met in a secure manner that aligns with the Information Services Board (ISB) security policies and standards.

## 5.2 	(MS 100) Specific Experience with Public/Private Data Center Consolidation Services

Describe in detail your organization and proposed staff’s experience and expertise in the data center design, relocation planning, build outs and execution of relocation plans. Specifically comment on the achievement of plan objectives for scope, schedule, budget and continuity of services.

    - Describe in detail how many other data center designs, relocation plans, actual implementations, and actual relocations have been successfully accepted by Vendor’s clients including:

- Name of institution

- Details surrounding data center consulting services provided

- Number of consultants involved

- Time frame of consulting services were provided

- Major problems and resolutions

- Other information that may be relevant.

    - Describe in detail the lessons learned and experiences of other enterprises in data center consolidation.

    - Describe your experience, methods, size of effort and complexity of at least three projects when you planned for and moved:

  - Multiple IBM Z/OS mainframe systems and peripherals to a new data center with little or minimal disruption to production availability.  Give the number and type of platforms moved for the three largest data center moves.

  - Complex server-based SAP applications that have interfaces with many other applications.  Describe the projects including the number of servers moved and the complexity that was involved.

  - Server farms with over 1,000 physical servers shared by multiple applications and customers.

  - EMC Symmetrix, Clariion, Centerra, and Celerra hardware from one data center to another.

  - A mission critical server based application with over 25 production servers to a new data center and had to have no more than one hour of service disruption.

  - A Storage Area Network using Cisco MDS SAN fabric switches serving multiple customers.

  - A group of at least 1,000 VMware virtual servers.

    - Describe your experience in planning data center migrations with a large number of diverse stakeholders with different server architectures and technical support staff.

    - Describe any experience you have had in accelerating the adoption of virtual server, storage, and networking in advance of a data center migration.

    - Describe your knowledge and experience in using application discovery tools to support a data center move.

    - Describe your knowledge and experience in establishing cabling best practices and how that was accomplished.

    - Describe your knowledge and experience with fiber management systems.

## 5.3 (MS 100) Implementation Plan Services Approach

In a maximum of two pages, the vendor will provide the details of its proposed Implementation Plan approach as follows:

- State what the is minimum time given your experience that the Implementation Plan can be completed in and your rationale.

- Outline your approach and high level schedule.

- What tools do you propose using for infrastructure and application dependency discovery. If no tool usage is proposed, state your reasoning.

- Identify the key risks to completing a high quality Implementation Plan and how you will mitigate these risks.

- Identify your unique qualifications and understanding that will be reflected in your approach .

## 5.4 (MS 25) Project Team

The vendor shall identify the Project Team it proposes to employ in this project. This shall include:

    - The management and structure of the proposed team.

    - Team Member titles, specifically identifying resources with networking, server, storage, security, and facilities.

    - The percentage of dedication (FTE) to this project per proposed member.

    - The percentage of time on-site vs. off-site per proposed member.

Additionally, the vendor shall:

    - Describe the team member’s level of authority within the organization.

    - Describe how the team influences resource allocation.

    - Describe to whom members of the team reports.

    - Detail how the Vendor will resolve competing demands on the team member’s time within the company.

The selected vendor will work closely with DIS during this project.  DIS staff will provide the vendor with project support and act as the point of contact during the course of this contract.   Estimated support available to the vendor during the course of this project includes at least the following:

- 10% of Deputy Director

- 10% of Director

- 10% of Assistant Directors

- 75% of Program Manager

- 50% of State Enterprise Architects

Please provide details with respect to the level of resources available and whether more or less state resources are anticipated.

## (MS 50) Résumés

Vendor must provide a clear and concise professional résumé for each Vendor Staff Resource presented to work on this project and an optional cover letter that details each staff person’s experience and qualifications that meet the requirements and how the staff person is qualified to fulfill the tasks described in this RFP.

The current résumé must describe the educational and work experiences.  Résumés should contain the following information:

    - Name of candidate and Work Title

    - Related Work Experience Summary

    - Experience with design and implementation of virtualized services

    - Certifications

    - Education

If, at Contract award or any time thereafter, any specifically named individual(s) identified in the Response to work on this engagement is not available, DIS has the right to approve or reject any change in Vendor personnel.

Specific restrictions apply to contracting with current or former state employees pursuant to chapter 42.52 RCW. Vendors should familiarize themselves with the requirements prior to submitting a Response.

## (MS 50) Client References

Vendors shall provide as references the names, addresses, telephone numbers, e-mail addresses, and contact person for three (3) representative customers.  References will be asked questions on the reference form attached as Appendix H.

DIS will make at least two (2) attempts to contact the client and obtain a reference.  If a contact cannot be made during the evaluation timeframe stated in Section 2, the reference will be disallowed.  DIS reserves the right to be one of Vendor’s client references based on DIS’ prior experience with Vendor, and have DIS’ Client Reference Form evaluated.

The Services purchased by these clients should be similar to those requested by this RFP.

References must not be from a person, company or organization with any special interest, financial or otherwise, in the Vendor.

DIS reserves the right to eliminate from further consideration in the RFP process any Vendor who, in the opinion of DIS, receives an unfavorable report from a client.  DIS may, at its discretion, contact other Vendor clients for references.

# FINANCIAL PROPOSAL

Respond to the following requirements per the instructions in Section 3. Additionally, please remember that for

Mandatory (M) and Mandatory scored requirements (MS) always indicate explicitly whether or not its proposed Services meet the requirement.  A statement, “(Vendor Name) has read, understands, and fully complies with this requirement” is acceptable, along with any additional information requested.

## 6.1 	Overview

DIS seeks to acquire Services and products that best meet the State’s needs at the lowest cost and best value.  Prices must include all aspects needed for the provision of the Services described in this RFP.  Failure to identify all costs in a manner consistent with the instructions in this RFP is sufficient grounds for disqualification.

## 6.2	 (MS 150) Vendor Cost Proposal Form

Vendor must include in its Response a completed Cost Proposal Form contained in Appendix F. The Cost Proposal Form will be the basis for evaluation of the Financial Response as specified in Section 7.

## 6.3 	(M) Responses

This RFP will result in a Deliverables Based Contract. Responses must be complete and include pricing for all tasks and deliverables.  All costs for items necessary to perform the services described in this RFP must be presented.  Vendor’s Responses to Cost Proposal Form, Appendix F will be the basis of evaluation of the Financial Proposal as specified in Section 7. Where there is no charge or rate, enter N/C (no charge) or zero (0) on the Cost Proposal Form, as applicable. If the Vendor fails to provide a price, the State will assume the item is free. If the Vendor states “no charge” for an item in the model, the State will receive that item free for the period represented in the model.

## 6.4 	Taxes

Vendor must collect and report all applicable state taxes as set forth in Section 4.4, Vendor Licensed to do Business in Washington.

## 6.5	(M) Presentation of All Cost Components

All elements of recurring and non-recurring costs must be identified and included prices set forth in the Vendor Cost Proposal Form (Appendix F). This must include, but is not limited to, all taxes, administrative fees, labor, travel, travel time, consultation services, and supplies needed for the provisioning of the Services described within this RFP.

Expenses related to day-to-day performance under any Contract, including but not limited to, travel, travel time, lodging, meals, and incidentals will not be reimbursed to the Vendor.

## 6.6	(M) Price Protection

For the entire initial term of the Contract, the Vendor must guarantee to provide the Services at the proposed rates.

# 7. EVALUATION PROCESS

## 7.1 	Overview

The Vendor who meets all of the RFP requirements and receives the highest number of total points as described below will be declared the ASV and enter into contract negotiations with DIS.

## 7.2	Administrative Screening

Responses will be reviewed initially by the RFP Coordinator to determine on a pass/fail basis compliance with administrative requirements as specified in Section 3, Administrative Requirements. Evaluation teams will only evaluate Responses meeting all administrative requirements.

## 7.3	Mandatory Requirements

Responses meeting all of the administrative requirements will then be reviewed on a pass/fail basis to determine if the Response meets the Mandatory requirements (see Sections 4, 5, & 6). Only Responses meeting all Mandatory requirements will be further evaluated.

The State reserves the right to determine at its sole discretion whether Vendor’s response to a Mandatory requirement is sufficient to pass. If, however, all responding Vendors fail to meet any single Mandatory item, DIS reserves the following options: (1) cancel the procurement, or (2) revise or delete the Mandatory item.

## 7.4	Qualitative Review and Scoring

Only Responses that pass the administrative screening and Mandatory requirements review will be evaluated and scored based on responses to the scored requirements in the RFP.  Responses receiving a “0” on any Mandatory Scored (MS) element(s) will be disqualified.

EVALUATION PHASE I

### i. Client Reference Evaluation

The RFP Coordinator will calculate the scores for each Client Reference Form, Appendix H. The total scores of all the Vendor’s Client References will be summed together and an average point score will be calculated as set forth below. This will be used in the calculation of Vendor’s total score, as set forth in Vendor Total Score.

References Total Scores = Vendor’s Avg. Score Number of Vendor’s References

Vendor’s Avg. Score x 50 = Reference Score Highest Avg. Reference Score

### ii.	Section 5 Experience and Skill Qualifications Evaluation

Each scored element in the Experience and Skill Qualifications section of the Response will be given a score by each technical evaluation team evaluator. Then, the scores will be totaled and an average score for each Vendor will be calculated as set forth below. This will be used in the calculation of Vendor’s total score, as set forth in Section 7.6, Vendor Total Score.

Evaluation points will be assigned based on the effectiveness of the Response to each  requirement. A scale of zero to ten will be used, defined as follows:

| 0 | Unsatisfactory | Capability is non-responsive or wholly inadequate. |
| --- | --- | --- |
| 1-3 | Below Average | Capability is substandard to that which is average or expected as the norm. |
| 4-6 | Average | The baseline score for each item, with adjustments based on the evaluation team’s reading of the Response. |
| 7-9 | Above Average | Capability is better than that which is average or expected as the norm. |
| 10 | Exceptional | Capability is clearly superior to that which is average or expected as the norm. |

DIS will review all mathematical computations and will allocate 375 points to the Vendor with the highest Vendor Average score.  The point value for every other bid will be calculated using the ratio of the each Vendor’s Average score to the highest Vendor’s Average score.  This ratio will be multiplied by the 375 points allocated for Requirements to arrive at the total score for each Vendor.

Vendor’s Average Score x 375 points = Skill Score Highest Vendor’s Average

These scores will be carried over in the calculation of the Vendor Total Score as explained below.

### iii. Financial Proposal Evaluation

The RFP Coordinator will calculate the financial score for the Financial Proposal section of the Response using Vendor’s Cost Proposal Form.

Lowest Total Proposal x 150 = Financial Score Vendor’s Total Proposal

EVALUATION PHASE II (Optional)

### iv. Optional Phase II Evaluation

DIS may, after evaluating the written proposals, elect to schedule interview(s) with one or more of the top scoring finalist(s). The RFP Coordinator will notify finalist(s) of the date, time and location of the interview(s). The dates in the Schedule (Section 2) are an estimate and are subject to change at the discretion of DIS.

Final points for the interview(s), if needed, will be calculated by an average of the individual scores as set forth below. This will be used in the calculation of Vendor’s total score, as set forth in Section 7.6, Vendor Total Score.

Sum of Evaluators’ Phase II Scores = Vendor’s Avg. Phase II Score Number of Evaluators

Vendor’s Avg. Phase II Score x 200 = Phase II Score Highest Avg. Phase II Score

## 7.5	Allocation of Points

The scores for Response will be assigned a relative importance for each scored section. The relative importance for each section is as follows:

| PHASE I Skill Score (Section 5) References Score (Section 5) ###### Financial Score (Section 6) | 375 points 50 points 150 points |
| --- | --- |
| Phase I Subtotal | 575 points |
| ###### PHASE II- Optional Interview Interview | 200 points |
| TOTAL | 775 points |

## 7.6	Vendor Total Score

Vendors will be ranked using the Vendor’s Total Score for its Response, with the highest score ranked first and the next highest score ranked second, and so forth. Vendor’s Total Score will be calculated as follows:

Total Score = (Skill Score) + (Reference Score) + (Financial Score) + (Phase II Score)

## 7.7	Selection of Apparently Successful Vendor

The Vendor with the highest Vendor total score will be declared the ASV.  DIS will enter into contract negotiations with the ASV. Should contract negotiations fail to be completed as described in Section 7.8, DIS may immediately cease contract negotiations and declare the Vendor with the second highest score as the new ASV and enter into contract negotiations with that Vendor. This process will continue until (1) the Contract is signed, (2) no qualified Vendors remain, or (3) DIS cancels the award or solicitation consistent with this RFP.

## 7.8 	Contract Negotiations

Upon selection of an Apparently Successful Vendor (ASV), DIS will enter into contract negotiations with the ASV. Vendors must be willing to enter into a Contract in substantially the same form and the same terms and conditions as the Contract in Appendix B.  The Apparently Successful Vendor will be expected to complete contract negotiations within five (5) calendar days of announcement of the ASV. The Apparently Successful Vendor will be expected to execute the Contract within five (5) calendar days of its receipt of the final contract.  If the selected Vendor fails or refuses to sign the Contract within the allotted five (5) calendar day time frame, DIS may immediately cease contract negotiations and elect to cancel the award.  DIS may then award the Contract to the next ranked Vendor, or cancel or reissue this solicitation.  Vendor’s submission of a Response to this solicitation constitutes acceptance of these Contract requirements.

# APPENDIX A - CERTIFICATIONS AND ASSURANCES

Issued by the state of Washington

We make the following certifications and assurances as a required element of the Response to which it is attached, affirming the truthfulness of the facts declared here and acknowledging that the continuing compliance with these statements and all requirements of the RFP are conditions precedent to the award or continuation of the resulting Contract.

The prices in this Response have been arrived at independently, without, for the purpose of restricting competition, any consultation, communication, or agreement with any other offeror or competitor relating to (i) those prices, (ii) the intention to submit an offer, or (iii) the methods or factors used to calculate the prices offered. The prices in this Response have not been and will not be knowingly disclosed by the offeror, directly or indirectly, to any other offeror or competitor before Contract award unless otherwise required by law. No attempt has been made or will be made by the offeror to induce any other concern to submit or not to submit an offer for the purpose of restricting competition. However, we may freely join with other persons or organizations for the purpose of presenting a single proposal or bid.

The attached Response is a firm offer for a period of 90 days following the Response Due Date specified in the RFP, and it may be accepted by DIS without further negotiation (except where obviously required by lack of certainty in key terms) at any time within the 90-day period. In the case of protest, the Response will remain valid for 120 days or until the protest is resolved, whichever is later.

In preparing this Response, we have not been assisted by any current or former employee of the state of Washington whose duties relate (or did relate) to the State's solicitation, or prospective Contract, and who was assisting in other than his or her official, public capacity. Neither does such a person nor any member of his or her immediate family have any financial interest in the outcome of this Response. (Any exceptions to these assurances are described in full detail on a separate page and attached to this document.)

We understand that the State will not reimburse us for any costs incurred in the preparation of this Response. All Responses become the property of the State, and we claim no proprietary right to the ideas, writings, items or samples unless so stated in the Response. Submission of the attached Response constitutes an acceptance of the evaluation criteria and an agreement to abide by the procedures and all other administrative requirements described in the solicitation document.

We understand that any Contract awarded, as a result of this Response will incorporate all the solicitation requirements. Submission of a Response and execution of this Certifications and Assurances document certify our willingness to comply with the Contract terms and conditions appearing in Appendix B, or substantially similar terms, if selected as a contractor. It is further understood that our standard contract will not be considered as a replacement for the terms and conditions appearing in Appendix B of this solicitation.

We (circle one) are / are not submitting proposed Contract exceptions.

| Vendor Signature |  | Vendor Company Name |
| --- | --- | --- |
| Title |  | Date |

# APPENDIX B - PROPOSED CONTRACT

Posted separately on the DIS Web site at:

http://techmall.dis.wa.gov/Procurement/procure_announce.aspx

# APPENDIX C - STATEMENT of WORK (SOW) Minimum Content

The SOW will be created collaboratively between DIS and the Apparently Successful Vendor.  It will serve to summarize RFP responses and add additional details that are important to effective and efficient creation of the desired deliverables. The SOW shall address how the Deliverables will meet the  Study Guidelines

for Information Technology Investments Policy No: 202-G1.

The SOW will include minimally the following sections.  The sections will be populated with mutually acceptable language.

- Project Purpose

- Project Scope

- Organization

  - Organization Chart

  - Vendor Staff

    - Utilization

  - DIS Staff

- Vendor Responsibilities

- DIS Responsibilities

- Assumptions

- Schedule

- Deliverables Descriptions

- Acceptance Process for Deliverables

- Governance

  - Issue Management

  - Risk Management

  - Communication Management

- Project Management

  - Change Control

- Incorporation by Reference and Order of Preference

- Pricing

  - Fixed Pricing by Deliverable

  - Hourly Rates

- Deliverable Payment Schedule

- Invoicing

- Signature Block

# APPENDIX D - MWBE Participation Form

Minority and Women's Business Enterprises (MWBE)

Participation Form

MWBE participation is defined as: Certified MBEs and WBEs bidding as prime contractor, or prime contractor firms subcontracting with certified MWBEs.  For questions regarding the above, contact Office of MWBE, (360) 753-9693.

In accordance with WAC 326-30-046, DIS goals for acquisitions have been established as follows:  12% MBE or WBE.

| MBE FIRM NAME | *MBE CERTIFICATION NO. | PARTICIPATION % |
| --- | --- | --- |
| WBE FIRM NAME | *WBE CERTIFICATION NO. | PARTICIPATION % |

*Certification number issued by the Washington State Office of Minority and Women's Business Enterprises.

Name of Vendor completing this Certification: ______________________________________________

# APPENDIX E - PROTEST PROCEDURES

A.	Procedure

This protest procedure is available to Vendors who submitted a Response to this solicitation and have received a debriefing conference. Protests are made:

1.	To DIS after DIS has announced the ASV. Vendor protests shall be received, in writing, by DIS within five (5) Business Days after the Vendor debriefing conference; or

2.	To the ISB for acquisitions conducted by DIS, only after protesting first to DIS and DIS resolution is not satisfactory to the protesting party. Protests to the ISB shall be made within five (5) Business Days after the Vendor has received notification of the DIS decision.

B.	Grounds for protest are:

1.	Arithmetic errors were made in computing the score;

2.	The agency failed to follow procedures established in the solicitation document, the ISB policy: Information Technology Investment Policy and Standards, or applicable state or federal laws or regulations; or

3.	There was bias, discrimination or conflict of interest on the part of an evaluator.

Protests not based on these criteria will not be considered.

C.	Format and Content

Vendors making a protest shall include in their written protest to DIS all facts and arguments upon which the Vendor relies. Vendors shall, at a minimum, provide:

1.	Information about the protesting Vendor; name of firm, mailing address, phone number and name of individual responsible for submission of the protest;

2.	Information about the acquisition; issuing agency, acquisition method;

3.	Specific and complete statement of the agency action(s) being protested;

4.	Specific reference to the grounds for the protest; and

5.	Description of the relief or corrective action requested.

- For protests to the ISB, a copy of the DIS written decision on the protest.

D.	DIS Review Process

Upon receipt of a Vendor's protest, DIS will postpone signing a Contract with the ASV until the Vendor protest has been resolved.

DIS will perform an objective review of the protest, by individuals not involved in the acquisition process being protested. The review shall be based on the written protest material submitted by the Vendor and all other relevant facts known to DIS.

DIS will render a written decision to the Vendor within five (5) Business Days after receipt of the Vendor protest, unless more time is needed. The protesting Vendor shall be notified if additional time is necessary.

E.	DIS Determination

The final determination shall:

1.	Find the protest lacking in merit and uphold the agency’s action;

2.	Find only technical or harmless errors in the agency’s acquisition process conduct, determine the agency to be in substantial compliance, and reject the protest;

3.	Find merit in the protest and provide the agency with options that may include:

- Correct errors and reevaluate all proposals; or

- Reissue the solicitation document; or

c)	Make other findings and determine other courses of action as appropriate.

4.	Not require the agency to award the Contract to the protesting party or any other Vendor, regardless of the outcome.

F.	ISB Review Process

Protests to the ISB may be made for acquisitions conducted by DIS. Protests of the decisions by DIS shall be made by letter to the Chair, ISB, who may establish procedures to resolve the protest. The Chair of the ISB must receive protests within five (5) Business Days after Vendor received notification of DIS’ decision in order to be considered. The resulting ISB decision is final, with no further administrative appeal available. A complete description of the process to resolve complaints and respond to protects can be found in the ISB IT Investment Standards at the following URL: http://www.dis.wa.gov/portfolio/html_files/itinvestmentstandards.htm#resolution

# APPENDIX F – COST PROPOSAL FORM

Note:  If you have alternatives to these deliverables and/or identify additional deliverables, they must be clearly described in your response and must be added to this table and appropriately defined by cost.

Note: Expenses will not be paid as a separate line item on invoices and need to be included in the Vendor’s total submitted price quote.

| Deliverables | Estimated Delivery Date | Hours by Staff Position | Fixed Price | Taxes | Total |
| --- | --- | --- | --- | --- | --- |
| Project Schedule and Draft Outline of Final Deliverable |  |  |  |  |  |
| Planning Level Requirements |  |  |  |  |  |
| High Level Architecture |  |  |  |  |  |
| Major Alternatives |  |  |  |  |  |
| Major Alternatives Cost Benefit Analysis |  |  |  |  |  |
| Alternatives Risk Analysis |  |  |  |  |  |
| Recommended Alternative |  |  |  |  |  |
| Implementation Plan |  |  |  |  |  |
|  |  | Totals | $ | $ | $ |

| List the title of each staff position and hourly rates (add more lines if needed) |  |
| --- | --- |
| Staff Position | Hourly Rate |
|  | $ |
|  | $ |

# APPENDIX G – RESPONSE CHECKLIST

In order to be considered responsive, Vendors must include, at a minimum, the following components in their RFP Response. Failure to include or properly document any of the following requirements may be grounds for disqualification.

General:

Vendor must properly respond to each question/requirement contained in Sections 4, 5, & 6 as per SectionsResponse Contents, Number of Response Copies Required, and Response Presentation, and Format.

Volume 1:

The Response to the Vendor Requirements, (Section 4)

The Response to the Experience and Skill Qualifications (Section 5)

Vendor’s signed and completed Certifications and Assurances (Appendix A)

Vendor’s exceptions and/or proposed revisions to the Contract (Appendix B)

Vendor’s MWBE Certification (Appendix D), if applicable

Volume 2:

  - Vendor’s Response to the Financial Requirements (Section 6)

  - Vendor’s completed Cost Proposal Form (Appendix F)

# APPENDIX H - State of Washington - Client Reference Form

Name of Vendor (or individual) for whom reference is given:  ______________________________

Your name and title: _______________________________________________________________

Telephone number:   ___________________

Please describe the type of consulting work you observed or received from the vendor (or individual):

_______________________________________________________________________________

_______________________________________________________________________________

PLEASE RATE THE FOLLOWING ITEMS (circle one):

| Unsatisfactory | Below Average | Average | Above Average | Exceptional |
| --- | --- | --- | --- | --- |

1. Ability to lead complex data center migrations:

0	1	2	3	4

Comments:________________________________________________________________________

2. Ability to earn respect and credibility in a large organization as a highly competent, valued resource:

0	1	2	3	4

Comments:________________________________________________________________________

3.  In-depth knowledge and expertise with regard to complex data center design and implementation:

0	1	2	3	4

Comments:________________________________________________________________________

4.  In-depth knowledge and expertise with regard to enterprise resource planning of complex data center implementations and migrations:

0	1	2	3	4

Comments:________________________________________________________________________

PLEASE RATE THE FOLLOWING ITEMS (circle one):

| Unsatisfactory | Below Average | Average | Above Average | Exceptional |
| --- | --- | --- | --- | --- |

5. Experience with document based deliverables:

0	1	2	3	4

Comments:________________________________________________________________________

6.  Experience in using tools and manual methods to discover application and data dependencies in a complex data canter move planning:

0	1	2	3	4

Comments:________________________________________________________________________

7. Reliability:	0	1	2	3	4

Comments:________________________________________________________________________

8.  Completion of contractual requirements in a timely manner:

0	1	2	3	4

Comments: ________________________________________________________________________

9.  Problem resolution and responsiveness of Vendor organization:

0	1	2	3	4

Comments: ________________________________________________________________________

Overall satisfaction with Vendor (or individual): 	0	1	2	3	4

Comments:________________________________________________________________________

Any other information that you would like to share about the Vendor:

_________________________________________________________________________________

_________________________________________________________________________________

_________________________________________________________________________________