Project Title:  Storm Water Drainage Improvements, Southern Oregon University 
Summary of Scope:   The project scope includes replacement of approximately 360 lineal feet of existing concrete storm sewer piping with new PVC pipe, installation of one new catch basin, reconnecting existing catch basins and drains, and restoration of asphalt paving, concrete sidewalks and curbs.  The project requirements have been superimposed over a copy of the original site plan (see attached Drawing). 
Schedule:
SOU intends to issue a purchase order to the successful bidder by April 29, 2009. Work shall start after completion of the spring term on June 15, 2009. The project shall be completed not later than July 15, 2009.

Non-Mandatory Pre-Bid Walk-Through:   Wednesday, April 15, 2009 at 4:00 PM.  Meet in the parking lot above the Theatre Arts Building (northeast corner of Mountain Avenue and Ashland Street). 
Questions or Requests for Information:
Questions or information requests may be faxed to the SOU Facilities office (fax 541-552-6235, attention Stuart Corns). Questions may also be emailed to Stuart at corns@sou.edu.  All questions or information requests must be received at SOU by 4:00 PM on April 16, 2009.  Response to questions will be via an addendum posted on the website www.sou.edu/FMP (see State Stimulus Projects tab) not later than April 17, 2009.

Bid Submittal:
Submit price quotation by 4:00 PM on April 22, 2009 to the Southern Oregon University Facilities Management & Planning Department, 351 Walker Avenue, Ashland, Oregon.  Price quotations shall be submitted on company letterhead and signed by an officer of the company. Cost proposals may be faxed (541-552-6235), hand delivered, or mailed to the listed address.

