REQUEST FOR PROPOSAL (RFP)

Bid Event Number:	EVT0003138

Replaces Contract:  	New

Date Mailed:	April 28, 2014

Closing Date:	June 6, 2014 2:00 PM

Procurement Officer:	Constance S Hatch

Telephone:  	785-296-1171

E-Mail Address:  	connie.hatch@da.ks.gov

Web Address:  	http://admin.ks.gov/offices/procurement-and-contracts/

Item:	Sales Force Automation, Mobility and Management System Software and Related Services

Agency:	Kansas Lottery

Period of Contract:	July 1, 2014 through June 30, 2018

with two (2) one (1) year optional renewal periods

Scope:	See Scope, pp. 33 to 47

Event Number EVT0003138 was recently posted to the Procurement and Contracts Internet website.

The document can be downloaded by going to the following website:

http://admin.ks.gov/offices/procurement-and-contracts/bid-solicitations

It shall be the bidder's responsibility to monitor this website on a regular basis for any changes/amendments.

Questions/Addenda:  No pre-bid conference is scheduled for this Bid Event.  Questions requesting clarification of the RFP must be submitted in writing to the Procurement Officer indicated above before the end of the day, on Tuesday, May 20, 2014.

SIGNATURE SHEET

Item:	Sales Automation, Mobility and Management System Software and Related Services

Agency:		Kansas Lottery

Closing Date:	June 6, 2014

By submission of a bid and the signatures affixed thereto, the bidder certifies all products and services proposed in the bid meet or exceed all requirements of this specification as set forth in the request and that all exceptions are clearly identified.

Legal Name of Person, Firm or Corporation

Mailing Address 	  City & State	Zip

Toll Free Telephone	Local	  Cell:  		Fax

Tax Number

CAUTION:  If your tax number is the same as your Social Security Number (SSN), you must leave this line blank.  DO NOT enter your SSN on this signature sheet.  If your SSN is required to process a contract award, including any tax clearance requirements, you will be contacted by an authorized representative of the Division of Purchases at a later date.

E-Mail

Signature	Date

Typed Name  	Title

In the event the contact for the bidding process is different from above, indicate contact information below.

Bidding Process Contact Name

Mailing Address 	  City & State		Zip

Toll Free Telephone	Local	  Cell:  			Fax

E-Mail

If awarded a contract and purchase orders are to be directed to an address other than above, indicate mailing address and telephone number below.

Award Contact Name

Mailing Address 	  City & State		Zip

Toll Free Telephone	Local	  Cell:  			Fax

E-Mail

VENDOR RESPONSE CHECK-LIST

The following check-list is provided to assist bidders in ensuring all requirements are met and all required submissions are included with the bid.  Bidders are instructed to utilize this list for their own convenience to ensure compliance.

Completed Bidder Registration and W-9 submitted prior to bid submission

Invitation to participate received from Procurement Officer prior to bid submission

Completed and signed Event Details document

Tax Clearance Certificate

Immigration Reform and Control Certification

Transmittal Letter

Experience

Qualifications

References

Subcontractor information, if applicable

Exceptions to RFP noted, if applicable

Proper number of copies submitted

Proprietary/Confidential info in separate packet, if applicable

Cost Sheet

NOTE: 	 In order to properly and completely respond to this Request for Proposal, bidders must carefully review all sections and respond as required.

- INSTRUCTIONS

1.1  Bid Event ID / Reference Number:

The Bid Event ID / RFP number, indicated in the header of this page, as well as on the first page of this proposal, has been assigned to this RFP and MUST be shown on all correspondence or other documents associated with this RFP and MUST be referred to in all verbal communications.  All inquiries, written or verbal, shall be directed only to the procurement officer reflected on Page 1 of this proposal.  There shall be no communication with any other State employee regarding this RFP except with designated state participants in attendance ONLY DURING:

Negotiations

Contract Signing

as otherwise specified in this RFP.

Violations of this provision by bidder or state agency personnel may result in the rejection of the proposal.

1.2  Negotiated Procurement:

This is a negotiated procurement pursuant to K.S.A. 75-37,102.  Final evaluation and award will be made by the Procurement Negotiation Committee (PNC) consisting of the following entities (or their designees):

Executive Chief Information Technology Officer;

Director of Purchases, Department of Administration; and

Head of Using Agency or Designees

1.3  Appearance Before Committee:

Any, all or no bidders may be required to appear before the PNC to explain the bidder's understanding and approach to the project and/or respond to questions from the PNC concerning the proposal; or, the PNC may award without conducting negotiations, based on the initial proposal.  The PNC reserves the right to request information from bidders as needed.  If information is requested, the PNC is not required to request the information of all bidders.

Bidders selected to participate in negotiations may be given an opportunity to submit a revised technical and/or cost proposal/offer to the PNC, subject to a specified cut off time for submittal of revisions.   Meetings before the PNC are not subject to the Open Meetings Act.  Bidders are prohibited from electronically recording these meetings.  All information received prior to the cut off time will be considered part of the bidder's revised offer.

No additional revisions shall be made after the specified cut off time unless requested by the PNC.

1.4  Cost of Preparing Proposal:

The cost of developing and submitting the proposal is entirely the responsibility of the bidder.  This includes costs to determine the nature of the engagement, preparation of the proposal, submitting the proposal, negotiating for the contract and other costs associated with this RFP.

1.5  Preparation of Proposal:

Prices are to be entered in spaces provided on the cost proposal form if provided herein.  Computations and totals shall be indicated where required.  In case of error in computations or totals, the unit price shall govern.  The PNC has the right to rely on any prices provided by bidders.  The bidder shall be responsible for any mathematical errors.  The PNC reserves the right to reject proposals which contain errors.

All copies of cost proposals shall be submitted in a separate sealed envelope or container separate from the technical proposal.  The outside shall be identified clearly as "Cost Proposal" or "Technical Proposal" with the Bid Event ID / RFP number and closing date.

A proposal shall not be considered for award if the price in the proposal was not arrived at independently and without collusion, consultation, communication or agreement as to any matter related to price with any other bidder, competitor or public officer/employee.

Technical proposals shall contain a concise description of bidder's capabilities to satisfy the requirements of this RFP with emphasis on completeness and clarity of content.  Repetition of terms and conditions of the RFP without additional clarification shall not be considered responsive.

1.6  Signature of Proposals:

Each proposal shall give the complete legal name and mailing address of the bidder and be signed by an authorized representative by original signature with his or her name and legal title typed below the signature line.  If the contract's contact will be a different entity, indicate that individual's contact information for communication purposes.  Each proposal shall include the bidder's tax number.

1.7  Acknowledgment of Amendments:

All bidders shall acknowledge receipt of any amendments to this RFP by returning a signed hard copy with the bid.  Failure to acknowledge receipt of any amendments may render the proposal to be non-responsive.  Changes to this RFP shall be issued only by Procurement and Contracts in writing.

1.8  Modification of Proposals:

A bidder may modify a proposal by letter or by FAX transmission at any time prior to the closing date and time for receipt of proposals.

1.9  Withdrawal of Proposals:

A proposal may be withdrawn on written request from the bidder to the Procurement Officer at Procurement and Contracts prior to the closing date.

1.10  Competition:

The purpose of this RFP is to seek competition.  The bidder shall advise Procurement and Contracts if any specification, language or other requirement inadvertently restricts or limits bidding to a single source.  Notification shall be in writing and must be received by Procurement and Contracts no later than five (5) business days prior to the bid closing date.  The Director of Purchases reserves the right to waive minor deviations in the specifications which do not hinder the intent of this RFP.

1.11  Evaluation of Proposals:

Award shall be made in the best interest of the State as determined by the PNC or their designees.  Although no weighted value is assigned, consideration may focus toward but is not limited to:

Cost.  Bidders are not to inflate prices in the initial proposal as cost is a factor in determining who may receive an award or be invited to formal negotiations.  The State reserves the right to award to the lowest responsive bid without conducting formal negotiations, if authorized by the PNC.

Adequacy and completeness of proposal

Bidder's understanding of the project

Compliance with the terms and conditions of the RFP

Experience in providing like services

Qualified staff

Methodology to accomplish tasks

Response format as required by this RFP

See also Section 11. Evaluation

1.12  Acceptance or Rejection:

The Committee reserves the right to accept or reject any or all proposals or part of a proposal; to waive any informalities or technicalities; clarify any ambiguities in proposals; modify any criteria in this RFP; and unless otherwise specified, to accept any item in a proposal.

1.13  Proposal Disclosures:

At the time of closing, only the names of those who submitted proposals shall be made public information.  No price information will be released.  Interested bidders or their representatives may be present at the announcement at the following location:

Kansas Department of Administration

Procurement and Contracts

800 SW Jackson Street, Suite 600

Topeka, KS  66612 1216

Bid results will not be given to individuals over the telephone or email. Results may be obtained after contract finalization by obtaining a bid tabulation from Procurement and Contracts by sending (do not include with bid):

A check for $3.00, payable to the State of Kansas

A self -addressed, stamped envelope

Bid Event ID Number

Send to:

Kansas Department of Administration

Procurement and Contracts

Attention: Bid Results/Copies

800 SW Jackson, Suite 600

Topeka, KS   66612 1216

Copies of individual proposals may be obtained under the Kansas Open Records Act by sending an email to janet.miller@da.ks.gov or calling 785-296-0002 to request an estimate of the cost to reproduce the documents and remitting that amount with a written request to the above address or a vendor may make an appointment by calling the above number to view the proposal file.  Upon receipt of the funds, the documents will be mailed.  Information in proposal files shall not be released until a contract has been executed or all proposals have been rejected.

1.14  Disclosure of Proposal Content and Proprietary Information:

All proposals become the property of the State of Kansas.  The Open Records Act (K.S.A. 45-215 et seq) of the State of Kansas requires public information be placed in the public domain at the conclusion of the selection process, and be available for examination by all interested parties.  (http://da.ks.gov/purch/KSOpenRecAct.doc)

No proposals shall be disclosed until after a contract award has been issued.  The State reserves the right to destroy all proposals if the RFP is withdrawn, a contract award is withdrawn, or in accordance with Kansas law.  Late Technical and/or Cost proposals will be retained unopened in the file and not receive consideration or may be returned to the bidder.

Trade secrets or proprietary information legally recognized as such and protected by law may be requested to be withheld if clearly labeled "Proprietary" on each individual page and provided as separate from the main proposal.  Pricing information is not considered proprietary and the bidder's entire proposal response package will not be considered proprietary.

All information requested to be handled as "Proprietary" shall be submitted separately from the main proposal and clearly labeled, in a separate envelope or clipped apart from all other documentation. The bidder shall provide detailed written documentation justifying why this material should be considered "Proprietary".  Procurement and Contracts reserves the right to accept, amend or deny such requests for maintaining information as proprietary in accordance with Kansas law.

If any part or all of the proposal is marked as being copyrighted, by submission of the proposal itself, the proposer provides the State of Kansas full authority to provide copies of such material, either in paper format or electronically, to interested parties in order for the State to meet its obligations under the Kansas Open Records Act.

The State of Kansas does not guarantee protection of any information which is not submitted as required.

1.15  Exceptions:

By submission of a response, the bidder acknowledges and accepts all terms and conditions of the RFP unless clearly avowed and wholly documented in a separate section of the Technical Proposal to be entitled:  "Exceptions".

  - Notice of Award:

An award is made on execution of the written contract by all parties.

- PROPOSAL RESPONSE

2.1  Submission of Proposals:

Bidder's proposal shall consist of:

Ten(10) copies of the Technical Proposal, including the signed Event Details document, applicable literature and other supporting documents;

Ten (10) copies of the Cost Proposal including the signed Event Details document,

Four (4) electronic / software versions of the technical and cost proposals are required.  This shall be provided on CD or flash drive, in Microsoft® Word or Excel or Searchable PDF.  Technical and cost responses shall be submitted on separate media.

All copies of cost proposals shall be submitted in a separate sealed envelope or container separate from the technical proposal.  The outside shall be identified clearly as "Cost Proposal" or "Technical Proposal" with the Bid Event ID number and closing date.

Bidder's proposal, sealed securely in an envelope or other container, shall be received no later than 2:00 p.m., Central Time, on the closing date, addressed as follows:

Kansas Department of Administration

Procurement and Contracts

Proposal EVT0003138

Closing Date:  June 6, 2014

800 SW Jackson Street, Suite 600

Topeka, KS  66612 1216

It is the bidder's responsibility to ensure bids are received by the closing date and time.  Delays in mail delivery or any other means of transmittal, including couriers or agents of the issuing entity shall not excuse late bid submissions.

Faxed, e-mailed or telephoned proposals are not acceptable.

Proposals received prior to the closing date shall be kept secured and sealed until closing.  The State shall not be responsible for the premature opening of a proposal or for the rejection of a proposal that was not received prior to the closing date because it was not properly identified on the outside of the envelope or container.  Late Technical and/or Cost proposals will be retained unopened in the file and not receive consideration or may be returned to the bidder.

2.2  Proposal Format:

Bidders are instructed to prepare their Technical Proposal following the same sequence as this RFP.

2.3  Transmittal Letter:

All bidders shall respond to the following statements:

(a) the bidder is the prime contractor and identifies all subcontractors;

(b) the bidder is a corporation or other legal entity;

(c) no attempt has been made or will be made to induce any other person or firm to submit or not to submit a proposal;

(d) the bidder does not discriminate in employment practices with regard to race, color, religion, age (except as provided by law), sex, marital status, political affiliation, national origin or disability;

(e) no cost or pricing information has been included in the transmittal letter or the Technical Proposal;

(f) the bidder presently has no interest, direct or indirect, which would conflict with the performance of services under this contract and shall not employ, in the performance of this contract, any person having a conflict;

(g) the person signing the proposal is authorized to make decisions as to pricing quoted and has not participated, and will not participate, in any action contrary to the above statements;

(h) whether there is a reasonable probability that the bidder is or will be associated with any parent, affiliate or subsidiary organization, either formally or informally, in supplying any service or furnishing any supplies or equipment to the bidder which would relate to the performance of this contract.  If the statement is in the affirmative, the bidder is  required to submit with the proposal, written certification and authorization from the parent, affiliate or subsidiary organization granting the State and/or the federal government the right to examine any directly pertinent books, documents, papers and records involving such transactions related to the contract.  Further, if at any time after a proposal is submitted, such an association arises, the bidder will obtain a similar certification and authorization and failure to do so will constitute grounds for termination for cause of the contract at the option of the State;

2.4  Bidder Information:

The bidder must include a narrative of the bidder's corporation and each subcontractor if any.  The narrative shall include the following:

(a) date established;

(b) ownership (public, partnership, subsidiary, etc.);

(c) number of personnel, full and part time, assigned to this project by function and job title;

(d) resources assigned to this project and the extent they are dedicated to other matters;

(e) organizational chart;

(f) financial statement.

2.5  Qualifications:

A description of the bidder's qualifications and experience providing the requested or similar service, including resumes of personnel assigned to the project stating their education and work experience, shall be submitted with the Technical Proposal.

    - The bidder must be an established firm recognized for its capacity to perform.

    - The bidder must have sufficient personnel to meet the deadlines specified in the RFP.

    - The successful vendor will have an established history of successfully providing, implementing, and supporting sales force automation, mobility, efficiency, and management system software and related services solutions in the lottery industry.

2.6  Methodology:

Bidders shall submit with the bid, a detailed explanation of the methodology for implementing services.

2.7  Procurement Card (P-Card):

Many State Agencies use a State of Kansas Procurement Card (currently Visa) in lieu of a state warrant to pay for certain purchases.  All costs associated with P-Card payments shall be the sole responsibility of the successful vendor.  No additional charges will be allowed for using the P-Card.  Bidders shall indicate on the Event Details document if they will accept the Procurement Card for payment.

- TERMS AND CONDITIONS

3.1  Contract Documents:

This RFP, any amendments, the response and any response amendments of the Contractor, and the State of Kansas DA-146a (Contractual Provision Attachment) shall be incorporated into the written contract, which shall compose the complete understanding of the parties.

In the event of a conflict in terms of language among the documents, the following order of precedence shall govern:

Form DA 146a;

written modifications to the executed contract;

written contract signed by the parties;

the RFP, including any and all amendments;

and Contractor's written proposal submitted in response to the RFP as finalized.

3.2  Contract:

The successful bidder will be required to enter into a written contract with the State.  The contractor agrees to accept the provisions of Form DA 146a (Contractual Provisions Attachment), which is incorporated into all contracts with the State and is incorporated into this RFP.

3.3  Contract Formation:

No contract shall be considered to have been entered into by the State until all statutorily required signatures and certifications have been rendered and a written contract has been signed by the successful bidder.

3.4  Notices:

All notices, demands, requests, approvals, reports, instructions, consents or other communications (collectively "notices") that may be required or desired to be given by either party to the other shall be IN WRITING and addressed as follows:

Kansas Department of Administration

Procurement and Contracts

800 SW Jackson St, Suite 600

Topeka, Kansas  66612-1216

RE:  Bid Event ID Number EVT0003138

or to any other persons or addresses as may be designated by notice from one party to the other.

3.5  Debarment of State Contractors:

Any Contractor who defaults on delivery or does not perform in a satisfactory manner as defined in this Contract may be barred for a period up to three (3) years, pursuant to KSA 75-37,103, or have their work evaluated for pre-qualification purposes pursuant to K.S.A. 75-37,104.

3.6  Rights and Remedies:

If this contract is terminated, the State, in addition to any other rights provided for in this contract, may require the Contractor to transfer title and deliver to the State in the manner and to the extent directed, any completed materials.  The State shall be obligated only for those services and materials rendered and accepted prior to the date of termination.

In the event of termination, the Contractor shall receive payment prorated for that portion of the contract period services were provided to or goods were accepted by State subject to any offset by State for actual damages including loss of federal matching funds.

The rights and remedies of the State provided for in this contract shall not be exclusive and are in addition to any other rights and remedies provided by law.

3.7  Force Majeure:

The Contractor shall not be held liable if the failure to perform under this contract arises out of causes beyond the control of the Contractor.  Causes may include, but are not limited to, acts of nature, fires, tornadoes, quarantine, strikes other than by Contractor's employees, and freight embargoes.

3.8  Waiver:

Waiver of any breach of any provision in this contract shall not be a waiver of any prior or subsequent breach.  Any waiver shall be in writing and any forbearance or indulgence in any other form or manner by State shall not constitute a waiver.

3.9  Independent Contractor:

Both parties, in the performance of this contract, shall be acting in their individual capacity and not as agents, employees, partners, joint ventures or associates of one another.  The employees or agents of one party shall not be construed to be the employees or agents of the other party for any purpose whatsoever.

The Contractor accepts full responsibility for payment of unemployment insurance, workers compensation, social security, income tax deductions and any other taxes or payroll deductions required by law for its employees engaged in work authorized by this contract.

3.10  Subcontractors:

The Contractor shall be the sole source of contact for the contract.  The State will not subcontract any work under the contract to any other firm and will not deal with any subcontractors.  The Contractor is totally responsible for all actions and work performed by its subcontractors.  All terms, conditions and requirements of the contract shall apply without qualification to any services performed or goods provided by any subcontractor.

The State of Kansas requires tax clearance certificates for all subcontractors be submitted with the technical proposal, and that the bidder additionally provide subcontractor(s) legal company name, contact information and tax ID number (FEIN/TIN) as well.

3.11  Proof of Insurance:

Upon request, the Contractor shall present an affidavit of Worker's Compensation, Public Liability, and Property Damage Insurance to Procurement and Contracts.

3.12  Conflict of Interest:

The Contractor shall not knowingly employ, during the period of this contract or any extensions to it, any professional personnel who are also in the employ of the State and providing services involving this contract or services similar in nature to the scope of this contract to the State.  Furthermore, the Contractor shall not knowingly employ, during the period of this contract or any extensions to it, any state employee who has participated in the making of this contract until at least two years after his/her termination of employment with the State.

3.13  Confidentiality:

The Contractor may have access to private or confidential data maintained by State to the extent necessary to carry out its responsibilities under this contract.  Contractor must comply with all the requirements of the Kansas Open Records Act (K.S.A. 42-215 et seq.)in providing services under this contract.  Contractor shall accept full responsibility for providing adequate supervision and training to its agents and employees to ensure compliance with the Act.  No private or confidential data collected, maintained or used in the course of performance of this contract shall be disseminated by either party except as authorized by statute, either during the period of the contract or thereafter.  Contractor must agree to return any or all data furnished by the State promptly at the request of State in whatever form it is maintained by Contractor.  On the termination or expiration of this contract, Contractor will not use any of such data or any material derived from the data for any purpose and, where so instructed by State, will destroy or render it unreadable.

3.14  Nondiscrimination and Workplace Safety:

The Contractor agrees to abide by all federal, state and local laws, and rules and regulations prohibiting discrimination in employment and controlling workplace safety.  Any violations of applicable laws or rules or regulations may result in termination of this contract.

3.15  Environmental Protection:

The Contractor shall abide by all federal, state and local laws, and rules and regulations regarding the protection of the environment.  The Contractor shall report any violations to the applicable governmental agency.  A violation of applicable laws or rule or regulations may result in termination of this contract for cause.

3.16  Hold Harmless:

The Contractor shall indemnify the State against any and all loss or damage to the extent arising out of the Contractor's negligence in the performance of services under this contract and for infringement of any copyright or patent occurring in connection with or in any way incidental to or arising out of the occupancy, use, service, operations or performance of work under this contract.

The State shall not be precluded from receiving the benefits of any insurance the Contractor may carry which provides for indemnification for any loss or damage to property in the Contractor's custody and control, where such loss or destruction is to state property.  The Contractor shall do nothing to prejudice the State's right to recover against third parties for any loss, destruction or damage to State property.

3.17  Care of State Property:

The Contractor shall be responsible for the proper care and custody of any state owned personal tangible property and real property furnished for Contractor's use in connection with the performance of this contract.  The Contractor shall reimburse State for such property's loss or damage caused by Contractor, normal wear and tear excepted.

3.18  Prohibition of Gratuities:

Neither the Contractor nor any person, firm or corporation employed by the Contractor in the performance of this contract shall offer or give any gift, money or anything of value or any promise for future reward or compensation to any State employee at any time.

3.19  Retention of Records:

Unless the State specifies in writing a different period of time, the Contractor agrees to preserve and make available at reasonable times all of its books, documents, papers, records and other evidence involving transactions related to this contract for a period of five (5) years from the date of the expiration or termination of this contract.

Matters involving litigation shall be kept for one (1) year following the termination of litigation, including all appeals, if the litigation exceeds five (5) years.

The Contractor agrees that authorized federal and state representatives, including but not limited to, personnel of the using agency; independent auditors acting on behalf of state and/or federal agencies shall have access to and the right to examine records during the contract period and during the five (5) year post contract period.  Delivery of and access to the records shall be within five (5) business days at no cost to the state.

3.20  Antitrust:

If the Contractor elects not to proceed with performance under any such contract with the State, the Contractor assigns to the State all rights to and interests in any cause of action it has or may acquire under the anti-trust laws of the United States and the State of Kansas relating to the particular products or services purchased or acquired by the State pursuant to this contract.

3.21  Modification:

This contract shall be modified only by the written agreement and approval of the parties.  No alteration or variation of the terms and conditions of the contract shall be valid unless made in writing and signed by the parties.  Every amendment shall specify the date on which its provisions shall be effective.

3.22  Assignment:

The Contractor shall not assign, convey, encumber, or otherwise transfer its rights or duties under this contract without the prior written consent of the State.  State may reasonably withhold consent for any reason.

This contract may terminate for cause in the event of its assignment, conveyance, encumbrance or other transfer by the Contractor without the prior written consent of the State.

3.23  Third Party Beneficiaries:

This contract shall not be construed as providing an enforceable right to any third party.

3.24  Captions:

The captions or headings in this contract are for reference only and do not define, describe, extend, or limit the scope or intent of this contract.

3.25  Severability:

If any provision of this contract is determined by a court of competent jurisdiction to be invalid or unenforceable to any extent, the remainder of this contract shall not be affected and each provision of this contract shall be enforced to the fullest extent permitted by law.

3.26  Governing Law:

This contract shall be governed by the laws of the State of Kansas and shall be deemed executed in Topeka, Shawnee County, Kansas.

3.27  Jurisdiction:

The parties shall bring any and all legal proceedings arising hereunder in the State of Kansas District Court of Shawnee County, unless otherwise specified and agreed upon by the State of Kansas.  Contractor waives personal service of process, all defenses of lack of personal jurisdiction and forum non conveniens.  The Eleventh Amendment of the United States Constitution is an inherent and incumbent protection with the State of Kansas and need not be reserved, but prudence requires the State to reiterate that nothing related to this Agreement shall be deemed a waiver of the Eleventh Amendment.

3.28  Mandatory Provisions:

The provisions found in Contractual Provisions Attachment (DA 146a) are incorporated by reference and made a part of this contract.

3.29   Integration:

This contract, in its final composite form, shall represent the entire agreement between the parties and shall supersede all prior negotiations, representations or agreements, either written or oral, between the parties relating to the subject matter hereof.  This Agreement between the parties shall be independent of and have no effect on any other contracts of either party.

3.30  Debarment of State Contractors:

Any Contractor who defaults on delivery or does not perform in a satisfactory manner as defined in this Agreement may be barred for up to a period of three (3) years, pursuant to K.S.A. 75-37,103, or have its work evaluated for pre-qualification purposes.  Contractor shall disclose any conviction or judgment for a criminal or civil offense of any employee, individual or entity which controls a company or organization or will perform work under this Agreement that indicates a lack of business integrity or business honesty.  This includes (1) conviction of a criminal offense as an incident to obtaining or attempting to obtain a public or private contract or subcontract or in the performance of such contract or subcontract; (2) conviction under state or federal statutes of embezzlement, theft, forgery, bribery, falsification or destruction of records, receiving stolen property; (3) conviction under state or federal antitrust statutes; and (4) any other offense to be so serious and compelling as to affect responsibility as a state contractor.  For the purpose of this section, an individual or entity shall be presumed to have control of a company or organization if the individual or entity directly or indirectly, or acting in concert with one or more individuals or entities, owns or controls 25 percent or more of its equity, or otherwise controls its management or policies.  Failure to disclose an offense may result in disqualification of the bid or termination of the contract.

3.31  Immigration and Reform Control Act of 1986 (IRCA):

All contractors are expected to comply with the Immigration and Reform Control Act of 1986 (IRCA), as may be amended from time to time.  This Act, with certain limitations, requires the verification of the employment status of all individuals who were hired on or after November 6, 1986, by the contractor as well as any subcontractor or sub-contractors.  The usual method of verification is through the Employment Verification (I-9) Form.

With the submission of this bid, the contractor hereby certifies without exception that such contractor has complied with all federal and state laws relating to immigration and reform.   Any misrepresentation in this regard or any employment of persons not authorized to work in the United States constitutes a material breach and, at the State's option, may subject the contract to termination for cause and any applicable damages.

Unless provided otherwise herein, all contractors are expected to be able to produce for the State any documentation or other such evidence to verify Contractor's IRCA compliance with any provision, duty, certification or like item under the contract.

Contractor will provide a copy of a signed Certification Regarding Immigration Reform and Control Form (see Event Details document, Appendix A, #4) with the technical proposal.

3.32 Worker Misclassification:

The contractor and all lower tiered subcontractors under the contractor shall properly classify workers as employees rather than independent contractors and treat them accordingly for purposes of workers' compensation insurance coverage, unemployment taxes, social security taxes, and income tax withholding.  Failure to do so may result in contract termination.

3.33 Injunctions:

Should Kansas be prevented or enjoined from proceeding with the acquisition before or after contract execution by reason of any litigation or other reason beyond the control of the State, Contractor shall not be entitled to make or assert claim for damage by reason of said delay.

3.34 Statutes:

Each and every provision of law and clause required by law to be inserted in the contract shall be deemed to be inserted herein and the contract shall be read and enforced as though it were included herein.  If through mistake or otherwise any such provision is not inserted, or is not correctly inserted, then on the application of either party the contract shall be amended to make such insertion or correction.

3.35 Federal, State and Local Taxes:

Unless otherwise specified, the proposal price shall include all applicable federal, state and local taxes.  The Contractor shall pay all taxes lawfully imposed on it with respect to any product or service delivered in accordance with this Contract.  The State of Kansas is exempt from state sales or use taxes and federal excise taxes for direct purchases.  These taxes shall not be included in the bidder's price quotation.  Upon request, the State shall provide to the Contractor a certificate of tax exemption.

The State makes no representation as to the exemption from liability of any tax imposed by any governmental entity on the Contractor.

3.36 Accounts Receivable Set-Off Program:

If, during the course of this contract the Contractor is found to owe a debt to the State of Kansas, agency payments to the Contractor may be intercepted / setoff by the State of Kansas.  Notice of the setoff action will be provided to the Contractor.  Pursuant to K.S.A. 75-6201 et seq, Contractor shall have the opportunity to challenge the validity of the debt.  If the debt is undisputed, the Contractor shall credit the account of the agency making the payment in an amount equal to the funds intercepted.

K.S.A. 75-6201 et seq. allows the Director of Accounts & Reports to setoff funds the State of Kansas owes Contractors against debts owed by the Contractors to the State of Kansas.  Payments setoff in this manner constitute lawful payment for services or goods received. The Contractor benefits fully from the payment because its obligation to the State is reduced by the amount subject to setoff.

3.37  Definitions:

A glossary of common procurement terms is available at http://da.ks.gov/purch, under "Purchasing Forms".

4.  OTHER TERMS AND CONDITIONS

4.1  Definite Quantity Contract:

This Request is for a close-ended contract between the Contractor and the State to furnish a predetermined quantity of a good or service in a given period of time.

4.2  Off-Shore Sourcing:

Bidders shall disclose in their bid response the location where the contracted services will be performed and whether or not any of the work necessary to provide the contracted services will be performed at a site outside the United States.

If, during the term of the contract, the Contractor or subcontractor plans to move work previously performed in the United States to a location outside of the United States, the Contractor shall immediately notify Procurement and Contracts and the respective agency in writing, indicating the desired new location, the nature of the work to be moved and the percentage of work that would be relocated. The Director of Purchases, with the advice of the respective agency, must approve any changes prior to work being relocated.  Failure to obtain the Director's approval may be grounds to terminate the contract for cause.

4.3  Experience:

It is required that all bidders, and the successful vendor, have an established history of successfully providing, implementing and supporting sales force automation, mobility and management system software and related services in the lottery industry.  All bidders are preferred to have a minimum of three (3) years of continuous active participation in the applicable industry, providing equipment/services comparable in size and complexity to those specified herein. Additionally, all bidders must be an established software and technology solutions provider for at least three (3) years, and have at least two (2) current or past clients for whom services similar to those outlined in this RFP were provided and at least one (1) current client who is currently receiving services similar to those outlined in this RFP .

Bidders are required to furnish information supporting the capability to comply with conditions for bidding and fulfill the contract if receiving an award of contract.  Such information may include, but not be limited to, a list of similar size and type projects the bidder has completed or has in process.

4.4  Prices:

Prices shall remain firm for the entire contract period and subsequent renewals. Prices shall be net delivered, including all trade, quantity and cash discounts.  Any price reductions available during the contract period shall be offered to the State of Kansas.  Failure to provide available price reductions may result in termination of the contract for cause.

4.5  Payment:

Payment Terms are Net 30 days.  Payment date and receipt of order date shall be based upon K.S.A. 75-6403(b).  This Statute requires state agencies to pay the full amount due for goods or services on or before the 30th calendar day after the date the agency receives such goods or services or the bill for the goods and services, whichever is later, unless other provisions for payment are agreed to in writing by the Contractor and the state agency. NOTE:  If the 30th calendar day noted above falls on a Saturday, Sunday, or legal holiday, the following workday will become the required payment date.

Payments shall not be made for costs or items not listed in the Contractor's response.

Payment schedule shall be on a frequency mutually agreed upon by both the agency and the Contractor.

4.6  Charge Back Clause:

If the Contractor fails to deliver the product within the delivery time established by the contract, the State reserves the right to purchase the product from the open market and charge back the difference between contract price and open market price to the Contractor.

4.7  Materials and Workmanship:

The Contractor shall perform all work and furnish all supplies and materials, machinery, equipment, facilities, and means, necessary to complete all the work required by this Contract, within the time specified, in accordance with the provisions as specified.

The contractor shall be responsible for all work put in under these specifications and shall make good, repair and/or replace, at the contractor's own expense, as may be necessary, any defective work, material, etc., if in the opinion of agency and/or Division of Purchases said issue is due to imperfection in material, design, workmanship or contractor fault.

4.8  Industry Standards:

If not otherwise provided, materials or work called for in this contract shall be furnished and performed in accordance with best established practice and standards recognized by the contracted industry and comply with all codes and regulations which shall apply.

4.9  Implied Requirements:

All products and services not specifically mentioned in this RFP, but which are necessary to provide the functional capabilities described by the specifications, shall be included. Other products required to make the described software functional shall be identified in the bidder's response.

4.10  Acceptance:

No contract provision or use of items by the State shall constitute acceptance or relieve the Contractor of liability in respect to any expressed or implied warranties.

4.11  Ownership:

All data, forms, procedures, software, manuals, system descriptions and work flows developed or accumulated by the Contractor under this contract shall be owned by the using agency. The Contractor may not release any materials without the written approval of the using agency.

4.12  Data:

Any and all data required to be provided at any time during the bid process or contract term shall be made available in a format as requested and/or approved by the State.

4.13  Submission of the Bid:

Submission of the bid will be considered presumptive evidence that the bidder is conversant with local facilities and difficulties, the requirements of the documents and of pertinent State and/or local codes, state of labor and material markets, and has made due allowances in the proposal for all contingencies.  Later claims for labor, work, materials, equipment, and tax liability required for any difficulties encountered which could have been foreseen will not be recognized and all such difficulties shall be properly taken care of by Contractor at no additional cost to the State of Kansas.

4.14  Certification of Materials Submitted:

The response to this RFP, together with the specifications set forth herein and all data submitted by the bidder to support the response including brochures, manuals, and descriptions covering the operating characteristics of the item(s) proposed, shall become a part of any contract between the Contractor and the State of Kansas. Any written representation covering such matters as reliability of the item(s), the experience of other users, or warranties of performance shall be incorporated by reference into the contract.

4.15  Inspection:

The State reserves the right to reject, on arrival at destination, any items which do not conform to specification of the Contract.

4.16  New Materials, Supplies or Equipment:

Unless otherwise specified, all materials, supplies or equipment offered by the Contractor shall be new, unused in any regard and of most current design.  All materials, supplies and equipment shall be first class in all respects.  Seconds or flawed items will not be acceptable.  All materials, supplies or equipment shall be suitable for their intended purpose and, unless otherwise specified, fully assembled and ready for use on delivery.

4.17  Bidder Contracts:

Bidders must include with their RFP response, a copy of any contracts, agreements, licenses, warranties, etc. that the bidder would propose to incorporate into the any contract generated from this Bid Event.   (State of Kansas form DA-146a remains a mandatory requirement in all contracts.)

4.18  Transition Assistance:

In the event of contract termination or expiration, Contractor shall provide all reasonable and necessary assistance to State to allow for a functional transition to another vendor.

4.19	Disaster Recovery:

Contractor and the State recognize that the State provides essential services in times of natural or man-made disasters. Therefore, except as so mandated by Federal disaster response requirements, Contractor personnel dedicated to providing Services/Deliverable under the Contract must provide the State with priority service for repair and work around in the event of a natural or man-made disaster.

4.20	Time Performance:

(a) Contractor must use commercially reasonable efforts to provide the resources necessary to complete all Services and Deliverables according to the time schedules contained in the Statements of Work and other Exhibits governing the work, and with professional quality.

(b) Contractor must notify the State in a timely manner upon becoming aware of any circumstances that may reasonably be expected to jeopardize the timely and successful completion of an Deliverables/Services on the scheduled due dates in the latest State-approved delivery schedule and must inform the State of the projected actual delivery date.

(c) If the Contractor believes that a delay in performance by the State has caused or will cause the Contractor to be unable to perform its obligations according to specified Contract time periods, the Contractor must notify the State in a timely manner and must use commercially reasonable efforts to perform its obligations according to the Contract time periods notwithstanding the State’s failure. Contactor will not be in default for a delay in performance to the extent the delay is caused by the State.

4.21	Background:

The successful vendor, and any persons performing work under this contract, is required to submit requested investigation authorizations needed to facilitate a background security clearance.  Background clearances shall be completed prior to finalizing the award and thus the commencement of work.

5.	SPECIFICATIONS

PROPOSAL PROCESS AND SUMMARY OF KEY DATES

5.1.	Purpose:

The Kansas Lottery is issuing this Request for Proposal (RFP) to obtain competitive proposals from qualified full service vendors who will work in conjunction with Lottery staff to fully implement a sales force automation, mobility, efficiency and management system software and related services which includes but is not limited to software, hardware, training and on-going support for the Kansas Lottery.  Said sales force automation, mobility, efficiency and management system software and related services shall improve data retrieval, reporting capabilities, communication between and amongst Lottery staff, and communications between Lottery and retailers.  Additionally, said software and related services shall help increase sales, support sales and marketing initiatives, reduce administrative costs, and provide for monitoring and tracking of sales representative and other Lottery staff activities. The Kansas Lottery requests that all bidders examine the specific requirements contained in this RFP and prepare their responses pursuant to the terms of this RFP.

While the Kansas Lottery expects to make an award to a single vendor, whether the award is an outright purchase where ongoing upgrades and maintenance are performed by in-house Kansas Lottery staff or the award is a contract for services where the Kansas Lottery will pay the vendor an on-going use fee, and where upgrades and maintenance are provided by the vendor is not determined at this point.  Vendors are asked to submit proposals that meet both situations (outright purchase or contract for services).The Kansas Lottery reserves the right to contract with a vendor for either service provision.

Further, it is expected that the successful vendor will not share services with other customers and that the system and data, regardless of purchase/contract method, will be solely available to the Kansas Lottery.

The Kansas Lottery is open to recommendations on suggested uses for a sales force automation, mobility, efficiency and management system software and related services.  At minimum, bidder submissions shall provide for the following:

Focused sales calls using retailer data, route management, time management, track sales call activities and follow-up, inventory distribution and management, mileage and expenses, email and/or recommended two-way communication with all users, retailer recruitment activity tracking, retailer licensing tracking, monitoring territory and retailer sales and sales goals attainment, instant ticket placement (facings), instant ticket returns, asset tracking, ability to capture signatures, task manager, point of sale ordering and placement, winner awareness, surveys, view planograms, videos, and  PowerPoint presentations, take, send and receive photos, support Microsoft suite, and any other services or products potential vendors offer that they feel might be of benefit to the Kansas Lottery.

5.2.	Objective:

5.2.1.	To provide information necessary for the preparation of competitive proposals by qualified vendors.

5.2.2.	To provide for a fair and objective evaluation of proposals.

5.2.3.	To result in a contract for sales force automation software, and associated requirements and training.

5.3.	Definitions:

5.3.1.	"Commission" means the Kansas Lottery Commission, which is comprised of five (5) members appointed by the Governor.  Duties of the Commission include approving all major procurement contracts.

5.3.2.	"Executive Director" means the Executive Director of the Kansas Lottery.

5.3.3.	"Lottery" means the state contractor created to operate lotteries pursuant to the Kansas Lottery Act  
K.S.A. 74-8701

5.3.4.	"lottery" means the lottery or lotteries operated by the Lottery.

5.3.5.	"Retailer" means any person (individual, partnership, association, or corporation) with whom the Kansas Lottery chooses to contract to sell lottery tickets or other lottery products to the public.

5.3.6.	"Vendor" means any person (individual, partnership, association, or corporation), which is seeking or is chosen to enter into a major procurement contract with the Lottery.

5.3.7.	"Major Procurement" means any gaming product or service including, but not limited to, facilities, advertising and promotional services, annuity contracts, prize payment agreements, consulting services, equipment, tickets, and other products and services unique to the Kansas Lottery, but not including materials, supplies, equipment, and services common to the operation of ordinary state agencies.

5.3.8.	"Procurement Negotiating Committee" or "Committee" means a committee composed of the Executive Director or his designee, the Chairperson of the Commission or his designee, and the Director of P or his designee pursuant to K.S.A. 74-8705 and amendments thereto. This committee reviews proposals submitted in response to RFPs for major procurements issued by the Lottery and selects the winner subject to the approval of the Lottery Commission.

5.3.9.	"Division of Purchases" means the division in charge of purchases located within the Kansas Department of Administration.

5.3.10.	"Minority Person" means a citizen of the United States who is African American, Hispanic, Asian, American Indian, Eskimo, or Aleut.

5.3.11	"Minority Business" means a business of which more than fifty (50) percent is owned by a minority person or persons.

5.3.12	The “State” means the State of Kansas.

5.4.	Negotiated Procurement:

This is a negotiated procurement pursuant to K.S.A. 74-8705 and amendments thereto.  Final evaluation and award is made by the Procurement Negotiating Committee (Committee) or its designees.

5.5.	Minority Contractor:

Each vendor shall identify in its bid whether the vendor, or any of the subcontractors which the vendor intends to use in the performance of the contract, meets the definition of a minority business.  For each such vendor or subcontractor so identified, the bid shall also include the following information:

5.5.1.	The name and address of the business.

5.5.2.	A list of all persons having an ownership interest in the business and the residence address and race/national origin of each.

5.5.3.	A list of all persons who are officers or have significant management positions within the business and the residence address and race national origin of each.

5.5.4.	The approximate dollar amount included in the bid price which, if the bid is awarded to the vendor, will be paid to that business.

5.6.	Potential Subcontractors:

If the vendor intends that any part of the work to be performed under this RFP is to be subcontracted, the vendor must clearly and prominently include in its proposal a complete list of potential subcontractors and a description of the work to be subcontracted.  This list must identify those potential subcontractors who are minority businesses.

5.7.	Inspection of All Vendors:

All vendors shall be required to submit in their response to this RFP the name, address, telephone number, and type of legal entity with whom the contract will be written (Appendix A, Character and Financial Disclosure Form for All Vendors).  The vendor shall also disclose all trade names and assumed names and the states wherein these trade names and assumed names are used, along with appropriate authorization for investigation to facilitate an investigation.  A copy of vendor's latest financial statement shall also be attached.

5.7.1.	All vendors shall also provide the following information:

5.7.1.1.  A list of all contracts with states or state lotteries in the past five (5) years.  This list shall include a contact person from each state or state lottery who is familiar with the performance pursuant to such contracts.

5.7.1.2.  A list of all past and pending criminal or civil proceedings, which resulted from contractual relationships with states or state lotteries in the past five (5) years.  The list shall include the type of proceeding, the parties involved, the date of the proceeding, the custodian of the records, and the outcome of the proceeding.

5.7.1.3.  Three (3) current business references (names, addresses, titles, firms, contact information and relationship with the vendor).

5.7.1.4.  Identification of any officers of the vendor or persons participating in the preparation of the proposal who were State of Kansas employees within the 24 months preceding the offer.  Provide name, contractor of employment, job title, social security number and date of termination of such individuals.

5.8.	Inspection of Apparent Successful Vendor:

5.8.1.	The apparent successful vendor shall provide completed Vendor - Security Background Forms (Appendix B) for the vendor's:  (1) officers and directors; (2) partners; (3) vendor-controlled subsidiaries; (4) stockholders with at least five percent (5%) interest in the vendor; and (5) owners with a controlling interest.

The forms include authorizations to facilitate the investigation.

5.8.2.	The vendor shall also provide the following information:

5.8.2.1.  Federal Employer Identification Number and identification and certification of compliance with all Kansas tax and business registration requirements.

5.8.2.2  The three (3) most current federal tax returns for all persons identified in 5.8.1.

5.8.2.3  Information about the vendor, its proposed subcontractors, key employees, officers, or owners and authorizations for background investigations of those individuals, including the following:

(a)	Any affiliations with persons recognized by law enforcement officers as being habitual criminals or  members of criminal cartels.

(b)	Any convictions of fraud, deceit or crimes involving moral turpitude.

5.8.3.	Background Investigation

The information provided in the Vendor - Security Background Form (Appendix B) shall be used by the Executive Director; or the Secretary of Revenue; Securities Commissioner; Attorney General; and Director of the Kansas Bureau of Investigation, if requested by the Executive Director; for a background investigation of the apparent successful vendor(s), persons referred to in 5.8.1., and any employees the Lottery believes to be more than tangentially connected to the Lottery.  Any information discovered as a result of such investigation may be used in the evaluation of the vendor's fitness to perform the requested services.  The Procurement Negotiating Committee may, in its sole discretion, disqualify the apparent successful vendor if it is discovered that the moral character of the individuals identified in 5.8.1. is not beyond reproach.  Persons upon whom background investigations are required shall be fingerprinted and shall meet the same requirements as retailers set forth in K.S.A. 74-8708(h)(1) through (h)(6) and amendments thereto.

5.9.	Confidentiality of Proposal and its Contents:

Kansas law requires public disclosure of all sealed proposals and related documents once the contract is signed or all proposals are rejected.  Other than the financial information required herein, vendor should not include any information in its proposal which it desires to remain confidential.

5.10	Proposal Obligations:

The contents of the proposal and any clarification thereto submitted by the successful vendor shall become part of the contractual obligation and incorporated by reference into the ensuing contract.

5.11.	Proposal Expiration:

All proposals shall be firm for a period of 180 days after the proposal due date to allow the Procurement Negotiating Committee to evaluate all proposals and to make an award deemed in the best interest of the Lottery and the State.

5.12.	Disposition of Proposals:

All proposals become the property of the Lottery upon receipt and will not be returned to the vendor.  The Lottery shall have the right to use all ideas or adaptations of the ideas contained in any proposal received in response to this RFP.  Selection or rejection of the proposal will not affect this right.

5.13.	Gratuities:

5.13.1	It is unlawful for the Executive Director, a member of the Commission, or any employee of the Lottery, or any person residing in the household thereof to accept or agree to accept any economic opportunity, gift, loan, gratuity, special discount, favor or service, or hospitality other than food in any calendar year from a person, knowing that such person contracts or seeks to contract with the state to supply gaming equipment, materials, tickets or consulting services for use in the Lottery or is a Lottery retailer or an applicant for Lottery retailer.

5.13.2.	It is unlawful for a person who contracts or seeks to contract with the state to supply gaming equipment, materials, tickets, or consulting services for use in the lottery to offer, pay, give or make any economic opportunity, gift, loan, gratuity, special discount, favors, or service, or hospitality other than food and beverages, having an aggregate value of twenty dollars ($20) or more in any calendar year to a person, knowing such person is the Executive Director, a member of the Commission, or an employee of the Lottery, or a person residing in the household thereof.

5.13.3.	Violation of the above is a Class A misdemeanor.

5.13.4.	The Executive Director, the Lottery Commission, and all Lottery employees are also subject to the limitations, prohibitions, and penalties of K.S.A. 46-237a, and amendments thereto.

5.14.	Award:

The evaluation will be based on the professional judgment of the Procurement Negotiating Committee from its review of the materials provided in the proposals, on-site inspections, and vendor presentations.  Determinations will be made with the best interests of the State of Kansas and the Lottery being the paramount goal.  The successful vendor will be determined, in part, by using the criteria contained in Section 11.

5.15.	Summary of Key Dates (subject to change):

5.15.1.	RFP Issued – May 1, 2014

5.15.2.	Last Day for Vendor-submitted questions - close of business Tuesday,  May 20, 2014.

5.15.3.	Proposals due to the Division of Purchases - 2:00 p.m. CDT, Friday, June 6, 2014.

5.15.4.	Selected Vendors' Presentations – mid-to late June 2014 (approximate, and subject to change).

5.15.5	Award Bid – early to mid- July 2014 (approximate, and subject to change).

5.15.6	Begin transition and implementation of sales force automation, mobility and management system software and related services – July 2014  (approximate, and subject to change).

6.	CONTRACT REQUIREMENTS

6.1.	Compliance with Laws:

The vendor agrees to comply with all applicable federal, state, and local laws, rules, regulations, and ordinances, and all provisions required thereby to be included herein, are hereby incorporated by reference.  The successful vendor must be current in all taxes, interest, and penalties owed to IRS or the State of Kansas, excluding items under formal appeal.  The vendor agrees to indemnify and hold the Kansas Lottery harmless from any loss, damage, or liability resulting from the violation on the part of the vendor of such laws, rules, regulations, or ordinances.

6.2.	Warranty Against Contingent Fees:

The vendor shall identify all companies or persons retained (other than a bonafide employee working solely for the vendor) to solicit or secure this contract, and warrants that it has not paid or agreed to pay any person or entity (other than a bonafide employee working solely for the vendor) any fee, commission, percentage, brokerage fee, gift, or other consideration on a basis that is contingent upon the award of this contract.  For breach or violation of this warranty, the Lottery shall have the right to annul the contract without liability or in its discretion to deduct from the contract price the full amount of such commission, percentage, brokerage, or contingent fee.

6.3.	Compromising Statement:

The vendor agrees by submitting a proposal in response to this RFP that, at no time during the proposal process or at any time after the award of a contract, the vendor, whether successful or not, will make any public claim that its product or service is superior to that of any other vendor or that the products or services of any other vendor are inferior.

6.4.	Non-Exclusive Rights:

Except as otherwise provided in this RFP, it is understood and agreed by the vendor that the Kansas Lottery does not grant the vendor exclusive rights to provide all equipment, materials, and services required by the Lottery during the period covered by the contract.  In the event the Lottery decides that the development, manufacture, and delivery of equipment, materials, and services required by the Lottery by another vendor is in the Lottery's best interest, the Lottery reserves the right during the period of this contract to contract, purchase, and use additional equipment, materials, and services from another vendor, and said action does not infringe upon nor terminate the contractual agreements resulting from this RFP.

6.5.	Period of Contract:

The term of any contract resulting from this RFP will be from July 1, 2014 through June 30, 2018, with the option to renew for two (2) additional one (1) year periods

6.6.	Governing Laws:

This contract shall be construed in accordance with and governed by the laws of the State of Kansas, including the Uniform Commercial Code as codified in Chapter 84 of the Kansas Statutes Annotated and the Kansas Lottery Act (K.S.A. 74-8701, et seq.), as amended.

6.7.	Assignment, Transfer, Conveyance, Subcontracting and Disposal:

6.7.1.	The vendor shall not assign, transfer, convey, subcontract, or dispose of any contract resulting from this RFP, or its rights, title, interest, or power to execute such assignments to any other person, company, corporation or entity without the previous written consent of the Kansas Lottery.

6.7.2.	Any proposed subcontractor shall be subject to filing such financial and background information as requested by the Lottery.

6.7.3.	The Lottery shall approve the terms of all subcontracts entered into by the vendor for the purpose of completing the provisions of this contract.  If a subcontractor is approved, the resulting contract between the vendor and the subcontractor shall designate one of the parties to be the sole point of contact with the Lottery.  All records relating to subcontracts shall be available for audit or examination as requested by the Lottery.  A copy of the complete executed contractual arrangement between the vendor and the subcontractor must be provided to the Lottery.

6.8.	Proprietary Material:

The vendor's proposal need not include any allowance for royalties to be paid to outside parties for rights to use any proprietary material.  If the Lottery chooses to use such proprietary materials and if such royalties are involved, the Lottery will reimburse the vendor at cost for such items.  If the Lottery is not provided prior notification of cost, the cost shall be borne by the Vendor.

6.9.	Non-Disclosure of Lottery Plans:

The vendor has an absolute duty to assure that the details of games, any information from and other plans of the Lottery are not disclosed to persons or organizations, other than the personnel, agents, and subcontractors of the vendor, whose assistance is necessary for the performance of the contract resulting from this RFP, until the Lottery announces same.

6.10.	News Releases:

The Lottery and the Procurement Negotiating Committee are the only entities authorized to issue news releases relating to this RFP, its evaluation, award, or any contract and performance there under.  The vendor shall submit all proposed news releases in any way relating to the Lottery or Lottery activities to the Lottery and receive Lottery approval prior to release.

6.11.	Non-Disclosure of Vendor Confidential Information:

The Lottery will use its best efforts to assure that neither the Lottery nor any of its personnel or designees discloses to any other person or organization any information marked "confidential" by the vendor in accordance with the procedure established in Section 1.10.

6.12.	Inspection:

The Lottery, or its authorized representative, has the right at all times to inspect, or otherwise evaluate, all phases of performance under this contract, the premises in which it is being performed, and the home office of the vendor once a year, or deemed necessary by the Kansas Lottery, and the costs of said visits shall be the responsibility of the vendor.

6.13	Vendor Personnel:

The vendor shall warrant that all persons assigned by it to perform this contract shall be employees of the vendor (or specified subcontractor) and shall be fully qualified to perform the work required.  The vendor shall include a similar provision in any contract with any subcontractor selected to perform work under this contract.

The Lottery may request replacement of any vendor personnel believed unable to carry out the responsibilities of this contract.  The Lottery shall have the right to approve the assignment of any vendor personnel to positions requiring specific management of the delivery of services or products and to positions requiring close and frequent coordination with the Lottery staff and management.  The vendor shall warrant that personnel assigned to perform tasks in response to this RFP will remain assigned for the agreed upon length of time, and will not be replaced or reassigned except by mutual agreement following receipt of written notice by the Kansas Lottery.

The vendor shall immediately notify the Lottery Director of Security of all personnel changes involving officers, directors, stockholders owning five percent (5%) or more of the stock of the corporation, and other persons working on Kansas Lottery business.

6.14.	Warranty:

All errors and defects not caused by the fault or negligence of the Lottery shall be corrected by the vendor free of charge within ten (10) days after notification of the error or defect. Any such errors that render any systems or services provided by the vendor completely inoperable shall be corrected within 48 hours after notification of the error or defect.

6.15.	Communications and Notices:

Any written notice to the vendor shall be deemed sufficient when deposited in the United States mail, postage prepaid, and addressed to the vendor at the address listed on the signature page of the contract or at such address as the vendor may have requested in writing.  Email correspondence is also a viable delivery method and shall be deemed sufficient when an automated delivery and read notification are specified and addressed by both the sender and receiver.  All applicable emails will be provided and tested as part of the contract award.

6.16.	Disputes:

Should any disputes arise with respect to this contract, the vendor and the Lottery agree to act immediately to resolve such dispute.  The vendor agrees that the existence of a dispute notwithstanding, it will continue without delay to carry out all its responsibilities under the contract of all non-disputed work.  Any additional costs incurred by the vendor or the Lottery as a result of such failure to proceed shall be borne by the vendor, and the vendor shall make no claim against the Lottery for such costs.

6.17.	Conflict of Interest:

No member of the Lottery Commission, Executive Director, employee of the Lottery or any person residing in the same household of either of the aforementioned shall, directly or indirectly, individually, as a member of a partnership or other association, or as a stockholder, director or officer of a corporation, have an interest in a business which contracts under this RFP.

6.18.	Ticket Purchase and Prize Payment Restrictions:

The vendor shall comply with the provisions of K.S.A. 74-8719, and amendments thereto, relating to the purchase of tickets or receipt of prizes.

6.19.	Insurance and Performance Bonds:

6.19.1.	The vendor shall provide Public Liability Insurance in the minimum amount of one million dollars ($1,000,000) for any one person and two million dollars ($2,000,000) for any one occurrence and one million dollars ($1,000,000) for any one occurrence for property damage.  The policy must be obtained from an insurance company authorized to do business in Kansas.  Evidence of such coverage shall be submitted to the Kansas Lottery within twenty (20) state working days of contract award.

6.19.2	The vendor shall provide automobile liability insurance in accordance with Kansas law if motor vehicles are used in the performance of a contract resulting from this RFP.

6.19.3   The successful Vendor shall be required to post an appropriate performance bond or other security acceptable to the Lottery prior to the execution of the Contract. The amount required is $500,000. The performance bond or other security shall be conditioned on the full, faithful, and timely performance by the Contractor of all contractual duties and responsibilities.

The performance bond must be maintained throughout the Contract term and any renewals or extensions.  It may be renewed annually or on another schedule; however, in such case the Contractor must provide proof of renewal to the Lottery no later than thirty (30) days prior to lapse of coverage.

Other acceptable forms of security are: irrevocable letter of credit; certificate of deposit  assigned  to  the  Lottery  (which  must  be  obtained  from  a  financial institution having its principal place of business in the State of Kansas); U.S. Savings  Bonds,  notes  and  bills;  general  obligation  bonds  and  notes  of  any political subdivision of the State of Kansas. The aggregate fair market value of securities pursuant to this clause must exceed the amount stated above throughout the initial and/or renewal bond periods.  Failure to post an additional bond or security within seven (7) days after notice of deficiency shall be grounds for immediate termination for cause.

6.20.	Termination:

6.20.1.	Termination for Convenience:  The Lottery retains the option to terminate the contract(s), or any part of the contract(s), at its convenience.  The Lottery shall incur no liability for equipment, materials and services not yet ordered if it terminates for convenience.  If the Lottery terminates for convenience after any order for equipment, materials, or services has been placed, the vendor shall be entitled to compensation upon submission of invoices and proper proof of claim, in that proportion which its services and products were satisfactorily rendered or provided and its expenses necessarily incurred in the performance hereof up to the time of termination.  In such event, at the request of the Lottery, the vendor shall furnish copies of all proposals, specifications, program designs, procedures, systems, or other materials related to performance hereunder, whether finished or in preparation, at the time of termination.  Any materials for which the vendor is reimbursed hereunder shall become the property of the Lottery.

6.20.2.	Termination for Cause:  The Lottery may terminate the contract(s) or any part of the contract(s) resulting from this RFP at any time that the vendor fails to carry out its provisions or to make substantial progress under the terms specified in this RFP and the resulting proposal and contract.

6.20.2.1. The Lottery shall provide the vendor with notice of conditions endangering performance.  If, after such notice, the vendor fails to remedy the conditions contained in the notice within thirty (30) days, the Lottery shall issue the vendor an order to stop work immediately and deliver all completed work and work in progress to the Lottery.

6.20.2.2. The Lottery shall be obligated only for those services rendered and accepted prior to the date of notice of termination, less any liquidated damages that may be assessed for non-performance.

6.20.3.	Termination by Mutual Agreement:  With the mutual agreement of both parties, upon receipt and acceptance of not less than thirty (30) days written notice, the contract, or part of the contract, may be terminated on an agreed date prior to the end of the contract period without penalty to either party.  Charges for the removal of equipment under this provision shall be borne by the party requesting termination.

6.20.4.	Termination for Lack of Governmental Appropriations:  Notwithstanding any other provisions of this contract, if funds anticipated for the continued fulfillment of the contract are at any time not forthcoming or insufficient, either through the failure of the Legislature to appropriate funds or through discontinuance or material alteration of the program for which the funds were provided or a lack of sufficient lottery revenue, the Lottery shall have the right to terminate the contract without penalty by giving not less than thirty (30) days written notice documenting the lack of funding.

6.21.	Waiver:

In the event of breach of the contract, or any provision thereof, the failure of the Lottery to exercise any of its rights or remedies under this contract shall not be construed as a waiver of any such provision of the contract breached or as acquiescence in the breach.  The remedies herein reserved shall be cumulate and additional to any other remedies at law or in equity.

6.22.	Taxes:

Unless otherwise specified, the proposal price shall include all applicable federal, state, and local taxes.  The successful vendor shall pay all taxes lawfully imposed on it with respect to any product or service delivered in accordance with this RFP.  The State of Kansas is exempt from state sales or use taxes and federal excise taxes.  These taxes shall not be included in the vendor's price quotations.  The Lottery shall have no responsibility for the payment of any federal, state, or local taxes which become payable by the vendor or its subcontractors by reason of this contract.

The vendor shall remain current in all applicable state and federal taxes during the term of this agreement.

6.23	Hold Harmless:

6.23.1	The vendor shall indemnify the Kansas Lottery and/or State against any and all claims for injury to or death of any persons, for loss or damage to any property, for claims of any nature, and for infringement of any copyright, trademark, or patent occurring in connection with or in any way incidental to or arising out of the occupancy, use, service operations, or performance of work under this contract.

6.23.2	The Kansas Lottery shall not be precluded from receiving the benefits of any insurance the vendor may carry which provides for indemnification for any loss or damage to property in the vendor’s custody and control, where such loss or destruction is to state or Lottery property.  The vendor shall do nothing to prejudice the state’s or the Lottery’s right to recover against third parties for any loss, destruction, or damage to state or Lottery property.

6.24   Management of Software and Documentation:

6.24.1  Before implementation, vendor shall deliver to the Lottery or to a Lottery-approved escrow agent, a complete set of the vendor’s software source programs, program object code, operations manuals, service manuals, written procedures, and any such other materials necessary for the Lottery to operate the solution.

The software source and object programs, and documentation, can be delivered on mutually agreeable media. Installation packages for third party software products licensed by the vendor must be included. These materials would allow the Lottery to (i) continue operations in the event the Contractor becomes unable to perform, and (ii) confirm that only authorized software and procedures are employed with the System.  In this regard, access by the Lottery to the escrow (if escrowed) shall be at the Lottery’s discretion for auditing its contents, or for preparation to assume operations of the software.

6.24.2  As software changes are implemented, both the change and change documentation shall be provided to the Lottery (or escrow) to continue the Lottery's protection. Changes to Lottery's (escrow’s) copy of these materials must be affected within one (1) week of installation in production operations.

7.	SCOPE OF WORK and REQUIREMENTS

7.1	Introduction to RFP and the Kansas Lottery:

The Kansas Lottery is issuing this Request for Proposal (RFP) to obtain competitive proposals from qualified full service vendors who will work in conjunction with Lottery staff to fully implement a sales force automation, mobility, efficiency and management system software and related services which includes but is not limited to software, hardware, training and on-going support for the Kansas Lottery.  Said sales force automation, mobility, efficiency and management system software and related services shall improve data retrieval, reporting capabilities, communication between and amongst Lottery staff, and communications between Lottery and retailers.  Additionally, said software and related services shall help increase sales, support sales and marketing initiatives, reduce administrative costs, and provide for monitoring and tracking of sales representative and other Lottery staff activities. The Kansas Lottery requests that all bidders examine the specific requirements contained in this RFP and prepare their responses pursuant to the terms of this RFP.

The Kansas Lottery is open to recommendations on suggested uses for a sales force automation, mobility and management system software and related services.

Kansas voters approved the formation of a State Lottery in November 1986.  The Kansas Lottery is a self-funding and self-sustaining state agency.  No tax money is used to support any lottery operation.  The Lottery Commission, a five-member board appointed by the Governor to staggered four-year terms, consults with and advises the Executive Director in establishing policy, approving major contracts, rules and regulations for lottery games and promotions, and approving the annual budget.

In 2007, the Kansas Legislature passed the Kansas Expanded Lottery Act, which authorized the Lottery, on behalf of the State, to own and operate four destination casinos. Electronic gaming machines would also be allowed at pari-mutuel racetracks. At this time, there are three (3) state-owned and -operated casinos: Boot Hill Casino and Resort in Dodge City, Hollywood Casino at Kansas Speedway, and Kansas Star Casino in Mulvane. Each of these casinos is managed by a private company and arranges for its own marketing and advertising services.  This RFP is for services provided for “traditional” lottery only.

The Kansas Lottery launched its first instant scratch game on November 12, 1987.  New games are brought onto the market nearly every week.  The Lottery anticipates launching approximately twenty-six $1, twenty $2, six $5, five $10 and three $20 instant games into the market during Fiscal Year 2014.

The Lottery has partnered with numerous business entities over the years in the development of special instant tickets to promote business and economic development.  Examples of these games and our partners include: Kansas Speedway; Kansas City Chiefs; Cabela’s; Harley-Davidson; Kansas state-owned and -operated casinos; Major League Baseball; Wichita Riverfest; Chevrolet, Ford, GMC and Cadillac dealers; Kansas Arts Commission; Garmin; Cobalt Boats; Kansas Department of Wildlife & Parks; Country Stampede; and Kansas State Fair.

Pull tabs, a type of instant game, were launched in 1988, with a major overhaul in 2001. Sales of these “break-open” tickets have increased dramatically since introduction of new barcodes.

The Kansas Lottery generates direct revenue for programs that help our state’s military veterans through the sale of special Veterans Benefit games.  Veterans’ tickets, sold at $1 and $2 price points, are like any other instant games, except the proceeds benefit military veterans.  From Fiscal Year 2004 through Fiscal Year 2012, the Kansas Lottery transferred more than $8.6 million from the sale of Veterans Benefit games.

Kansas is a member of the Multi-State Lottery Association (MUSL), headquartered in West Des Moines, Iowa.  MUSL represents 45 lottery jurisdictions.  The lotteries each contribute to the prize pool through Powerball, Mega Millions, Hot Lotto and 2by2 sales (three lotteries only).  The Kansas Lottery sells the following online (terminal) games:

- The Lottery launched Lotto America through MUSL in February 1988 and replaced it with Powerball in 1992.  Enhancements were added to Powerball in 2001, 2005, and 2012. Powerball, America’s longest-running multi-state lottery game, now offers bigger jackpots than ever, better overall odds and creates more millionaires.   The largest Powerball jackpot ever claimed in Kansas was won by Donald Damon of Great Bend, who won $96.6 million in 2009.

In 2010, the Kansas Lottery began selling Mega Millions tickets, which allowed players to play two large multi-million dollar jackpot games. The largest Mega Millions jackpot claimed in Kansas was $218 million won by a Franklin County resident in 2012.

- Kansas began offering Hot Lotto to its players in 2006. So far, five Kansas Lottery players have become millionaires playing this game, with the largest jackpot of $12.9 million won by an Independence resident in 2007.

- The Kansas Cash game was launched in June 1988.  It is a Kansas-only online game.  The game has been modified twice, and the name changed to Super Kansas Cash.  The largest winning jackpot of $3.14 million was won by a Topeka resident in 2006.

- Pick 3, another Kansas-only game, came online in 1992. Pick 3 is a daily online game offering prizes ranging from $40 to $500 on 50 cent and $1 wagers.

- The 2by2 game, played in Kansas, Nebraska and North Dakota, was launched in 2002 and modified in 2008 to increase the top prize to $22,000 and give players a chance to double prizes by purchasing at least a 7-day ticket and winning on a Tuesday.

- Keno, an online Kansas game watched on lottery monitors, was introduced in 1990.  Keno offers daily drawings every four minutes from 5 a.m. to 2 a.m.  This game is marketed not only to the usual retailers such as grocery stores and convenience stores, but also to taverns and bars, bowling alleys, and bingo halls. Players may also watch Keno drawings on the Kansas Lottery website, giving them the opportunity to watch drawings whenever they choose.

- The monitor game Kansas Hold’Em came online in 2007. Kansas Hold’Em is a virtual poker game, with a new hand dealt every four minutes daily from 5 a.m. to 2 a.m.  Keno and Kansas Hold’Em alternate drawings on the same monitor.

- The Kansas Lottery’s first Holiday Millionaire Raffle game was launched in 2009 and has been repeated every year since.  Raffle tickets are sold for a limited time each year (about three months). The Holiday Millionaire Raffle offers players a top prize of at least $1 million and other smaller prizes.  The game has sold out each year.  In 2013, the Kansas Lottery launched a second raffle game, the Firecracker 50/50, with one jackpot prize to be drawn for in July 2013, which will equal half of all ticket sales.

The Kansas Lottery Act requires a minimum of 45 percent of total revenue funds be returned to the players through the prize fund.  In Fiscal Year 2012 the Lottery paid out 57 percent in prizes.  The State Gaming Revenues Fund received 29.1 percent of ticket sales; cost of sales was 3.9 percent; 5.9 percent was transferred to retailer earnings; and 4 percent covered administrative expenses.  Transfers of up to $50 million are made from the Gaming Fund according to the following breakdown: 85 percent is earmarked to the Economic Development Initiative Fund, 10 percent to Correctional Facilities Building Fund, and 5 percent to Juvenile Detention Facilities Fund.  Any receipts in excess of $50 million must be transferred to the State General Fund.

The Kansas Legislature determines how lottery dollars are allocated.

Kansas Lottery retailers earn a 5 percent selling commission and a 1 percent cashing commission for prizes under $600.  They also receive a 1 percent selling bonus for prizes over of $600 and over, up to a maximum of $100, and bonuses for selling a jackpot-winning ticket, the largest of which is $10,000 for selling a Powerball or Mega Millions jackpot ticket.  At this time, there are approximately 1,810 retail outlets statewide.

In its 25th anniversary year, the Kansas Lottery hit an all-time record for sales.  Total sales in Fiscal Year 2012 were nearly $244 million. The Lottery transferred $72 million to the State in Fiscal Year 2012, the highest transfer in a single year since the Lottery started selling tickets. Since the beginning of the Kansas Lottery, ticket sales have produced more than $1.3 billion in revenues transferred to the State of Kansas.

  - Requirements:

    - General Requirements/Objectives:

The Kansas Lottery seeks a Sales Force Automation Solution to improve the management and outcomes of the Lottery’s interactions with current and future retailers involving the use of technology to organize and automate sales statistics, marketing trends, and customer service.  The solution would support, at a minimum, continued business operations, improved data availability and report capabilities, and enhanced communications within the Lottery and between the Lottery and retailers.  It also would provide support for Sales and Marketing initiatives and a platform for the continued development of e-business applications.

Additionally, the solution would reduce administrative costs through streamline of business processes as well as reduction of printed paper documents costs and fleet operating costs through route efficiency.  It is expected that the proposed Solution will be hosted within the Lottery’s dedicated environment and will not be shared with other clients of the contractor.  The Lottery plans a phased-in installation that may consist of:

- Phase 1 – Training and limited deployment to a representative sampling of District Managers (DMs), sales management, and other staff needed as collaboratively determined by the successful vendor and the Kansas Lottery at time of award and;

- Phase 2 – Training and deployment to the full sales force staff in the field – estimated total equals 25 to 30 - as well as lottery staff in the Topeka office – estimated total equals 20 to 25.

- Vendor will include a recommended timeline and recommended numbers for these phases.

    - The solution will automate the information available for the staff of the Kansas Lottery.  The Sales Force Automation Solution should supply the following functionalities:

      - Operating Platform: The solution works on a readily available commercially operating platform.  The platform will be determined by the Lottery with recommendations from the vendor.

      - Software Operations: The solution is robust and provides for future growth in functionality and is able to support added requirements as they are identified by the Lottery and/or vendor.

        - The solution is self-intuitive, user friendly and flexible.  It possesses an interface which is devoid of excessive menu-mining to access multiple data files simultaneously. It also possesses a predefined menu of standard categories and associated actions that are selectable along with the ability to enter free form text.

        - The solution facilitates data being available both offline and online.  Ability for the solution to automatically query the system for availability of new data and to automatically synchronize when new data is available and to provide a status of the last time synchronization had occurred.  The solution should also be able to facilitate a manual synchronization.

        - The solution will operate on a secure wireless communications platform which may involve multiple providers and real-time, or a near to real-time as possible, data feeds.

        - The solution, as proposed, is capable of interfacing with the Lottery’s back-office system (currently ACCLAIMS, using the Power i Series) and the Lottery’s Internal Control System (ICS).  Data must be loaded into the system no later than the prior calendar date.  Vendor must explain how the nightly data load process will work.  The solution must provide a way for the sales staff to access the most current information about their assigned retailers, including but not limited to, demographic information, asset management, instant ticket inventory, level of sales, historical information, special reports, informational messages, winning ticket information, instant and online game data, including but not limited to: current jackpot information; instant ticket graphical illustrations, etc. and promotional  and order tracking data. Vendor shall address how product and services will interface and work with changes to the systems the Kansas Lottery may use in the future, including but not limited  to current and future ticket vendors, instant and on-line gaming systems, and inventory supply systems.

        - The solution is upgradeable with all current anti-virus and security patches.

        - The solution displays instant ticket graphics in true color.

        - The solution has the ability to upload and display/play files containing graphical imagery and audio on standard formats such as, but not limited to: TIFF, JPEG, AVI, MEPG, MP3, MOV, WAV, WMA, PDF, and GIF, PowerPoint, etc..

        - The solution has E-mail capabilities (through Microsoft Outlook).

        - The solution will support approximately fifty (50) simultaneous users.

      - Documents/Templates/Forms: The solution provides the ability to access templates for special documents such as retailer surveys, promotional forms, retailer applications, etc. as well as create forms in Microsoft Office Suite.

        - The solution must be able to export all documents, templates and forms electronically or printed to a local, wireless, or networked printer.

        - The solution must provide the ability to capture ADA information using Lottery’s pre-defined ADA forms.

        - The solution must provide an editable Customer Value Analysis form (Lottery specific).

        - The solution must provide an editable Store Survey (Lottery specific).

        - The solution must provide an editable Retailer Annual plan (Lottery specific).

        - The solution must facilitate auto-population of user ID (DM number and name) and date and time-stamp at the end of each logged comment.

        - The solution provides the ability to electronically capture signatures on pre-defined forms including, but not limited to: retailer applications and contracts, retailer training, equipment placement.

        - The solution facilitates handwriting recognition and conversion to text capabilities.

      - Sales Data/Report Accessibility: The solution must facilitate the gathering of the most current retailer sales data and reports to be available for dissemination to the Lottery’s DMs, sales management, and others as needed/desired, including, but not limited to:

        - Retailer sales summaries and sales comparison data displayed in a color graphical format with the ability to sort and view data based on user preference, including by game for online games and for price point for instant games and to export report to another application.  Must be able to compare current and previous week’s sales to lottery defined week averages as well as various time comparisons and to conduct sales comparison by ‘x” number closest retailers by: zip code, route/district, trade style, county, and/or state, etc.   Also have the ability to generate, display, and/or print host system reports as composite, retailer specific, or in an otherwise requested format including, but not limited to: sales history, percentage sold, sales by price point, area and time comparisons (districts, corporate accounts, and like store, etc.), sales history by price point and game type, suggested instant ticket order, big ticket winners above a Lottery defined monetary value, 45-day lit (Lottery specific), prizes remaining.

        - Detailed pack information on every instant game pack at a retailer’s location, including status of pack (in-transit, consigned, activated, and settled).

        - Action alerts on such activities, including but not limited to, if the game pack has been recalled, the pack is issued over a designated number of  days, the pack is activated over a designated number of  days, or the game is out of stock or if the game has ended.

        - Alerts of winning tickets sold at retail locations to facilitate winner awareness displays to be created for each retailer since last DM logged visit and the ability to generate a historical list of winners for each location.  Winning ticket amount should consider all producers, price points and dollar amounts sold.

        - Capability to track, manage, and report all sales results from Lottery vending machines or other sales devices, authorized for use in Kansas.

        - Instant tickets order report based on suggested order quantities that are tailored to the retailer. The successful vendor must be able to describe in detail how the suggested instant ticket order is calculated.  The vendor must modify any such calculation as the Lottery may require.

        - Report of active retailers that have no sales activity for the preceding calendar day.

        - Provide the ability to create and track planograms.

        - Daily report for management that displays all call records from a selected timeframe for each DM within the selected route.  The records include route call records, all miscellaneous call records, and all miscellaneous activities.

        - Daily report for DMs that displays all call records from a selected timeframe for the DM within the selected route.  The records include route call records, miscellaneous call records that are not cold calls, and all miscellaneous activities.

        - Misc. Activities/Call Records – lists miscellaneous activities/call records logged by the DMs.

      - Retailer Information: The solution will have the ability to view, edit, and sort retailer information including, but not limited to, retailer number, retailer name, physical address, mailing address, primary phone number, secondary phone number, manager name, contact name, business type, chain number, retailer status, etc.

        - The solution must provide the capability to record notes/comments for each retailer visit as well as miscellaneous notes pertaining to a retailer without losing any historical data.

        - The solution must provide corporate account information with the ability to view, edit, and sort segregated profile information and to have the capability to record miscellaneous notes pertaining to a corporate account.

      - Retailer Recruitment:  The solution must provide the ability to track and report on new retailer recruitment calls, follow-ups required, and licensing application status including the input of cold calls to retailers on provided prospect lists.

        - The solution must allow verification of retailer application status and training date(s).

        - The solution must provide for alerts on follow up recruitment action.

        - The solution must provide retailer recruitment information by route and/or district manager during a selected time frame.

      - Route Planning and Route Management:  The solution must provide the Lottery with the ability to assign retailers a visit schedule and alert the DM to what retailers should be visited on a given day based on assignment.

        - The solution must allow Lottery management the ability to re-allocate retailer(s) amongst routes or DMs and the ability to add or delete retailers to a DM’s route.  And include automatic assignment of retailer to DMs territory based on parameters in the ACCLAIMS Gaming System.

        - The solution should display and maintain a DM’s travel route and workload and allow the DM to make adjustments in the call order.  Solution also should display the DM’s retailer locations in a commonly used graphical mapping format.

        - The solution must allow downloading of a DM’s daily route list and the ability to sort on any heading which may include, but not be limited to, retailer name, retailer number, retailer address information, corporate chain, route, route order, and retailer status.

        - The solution must provide the ability to track and report on daily miles, fuels and/or other vehicle and/or travel related activities and expenses by assigned vehicle.  The solution also should support the ability to include reminders for normal maintenance activities for the vehicle.

      - Asset Management:  The solution must provide the ability to track, assign, order, and/or transfer of various POS, supplies, and/or dispensers and other equipment and supplies from a predefined list by entering quantities; display and/or report on issued equipment by type, location, route, and chain, etc.

        - The solution must provide the ability to scan industry-standard barcodes in order to upload information for inventory management, e.g. when POS materials, equipment, and/or other actions that are installed or taken at a retailer store.

      - Management Responsibilities/Capabilities:  The solution will facilitate the administration and management of Sales staff responsibilities at various levels, including, but not limited to, District Manager, Corporate Sales Executives, Contract Compliance Coordinators (ADA compliance), and/or Senior and Executive Management.

        - The solution will track and report the Lottery’s specified sales goals by DM, retailer, corporate chain, trade style, product, route, and county.  Additionally, the solution will display independently the goals for terminal games and instant games.

        - The solution will provide management the ability to generate and post an action item list for each retailer as well as the ability to post messages to Sales staff and/or an individual DM.

        - The solution will track miscellaneous activities including, but not limited to, recruitment visits, vehicle maintenance, office/administrative time, and warehouse visits.  The solution should track the following data for each miscellaneous activity: date, time, comments, recruitment visits, additional tracking required – location name, address, contact and phone number.

7.2.2.10	Retailer Web page:  The solution will provide lottery retailers the ability to view and sort their individual sales data as well as to review Lottery information about upcoming events and promotion and submit requests/questions to the Lottery and or assigned district manager.

7.2.3     Technical Requirements:  The vendor must identify, describe, and/or provide the following technical requirements:

7.2.3.1	Provide recommended hardware requirements, including, but not limited carrying and/or protective case, home charger, car charger, stylus, VPN connectivity, Network connectivity, 3G/4G, barcode reader, wireless printer, spare battery, keyboard connectivity, to support the anticipated number of users.  This will include two (2) units to be used by IT staff for testing and research and development and twenty-five (25) to thirty (30) units for applicable sales staff.

7.2.3.2   Describe any built-in database maintenance and integrations tools provided to support the database and provide clear dataset maintenance requirements for the system that the Lottery IT staff is required to perform.

7.2.3.3   Identify all data requirements needed to support or load data into the Sales Force Automation Solution.  These data requirements will be reviewed by the Lottery to determine required modifications, if any, to their systems.  It is understood that the Lottery IT personnel will be responsible for the gathering and passing of all pertinent data to the Sales Force Automation Solution.

7.2.3.4  Develop and provide a detailed specification of all application, integration, and network requirements for the system.

7.2.3.5  Describe a recommendation for how the solution will interface with the Lottery’s network.  Vendor will be expected to import data from and export data to the ACCLAIMS system via secure file transfers using mutually agreed upon data formats and file structures and adapt to any changes thereafter.

7.2.3.6  Security of data is of upmost importance.  Vendor shall demonstrate ability to securely obtain and transmit data.

7.2.3.7  Vendor shall provide options for software and hardware upgrades as technology advances.

7.2.3.8  Vendor shall provide options for the Lottery to obtain hardware through them or through another source.  Regardless of how hardware is obtained, vendor will be responsible to load and maintain software on devices.  If hardware is obtained through vendor, vendor will provide options for the replacement of lost or stolen hardware and software.

7.2.4      Training Requirements:  The vendor must provide and/or shall be responsible for the following training requirements:

7.2.4.1	The vendor will provide initial hands-on, on-site training sessions at the Kansas Lottery office location, as specified by the Kanas Lottery, for Lottery sales, IT, and other staff designated by the Lottery.

7.2.4.1.1  Vendor shall provide an assessment rating of each trainee’s ability to execute each module at a predefined proficiency level.

7.2.4.2	The vendor must provide written training manuals in electronic and written format for each user.

7.2.4.3 	The vendor must provide any necessary training and documentation to ensure that Lottery IT staff understand and can support the production environment.  This includes but is not limited to: end user support (passwords, access rights, etc.), database administrative responsibilities, network configuration trouble-shooting.

7.2.4.4  Vendor must provide a dedicated project manager for the lifecycle of the project to be on-site in Kansas.  The Lottery reserves the right to release the awarded vendor from the obligation when the project moves into a maintenance phase.

7.2.4.5 Vendor shall ensure training contains a practical application section that addresses how product is used by other lotteries.

7.2.5       Warranty Requirements:

7.2.5.1	The vendor must agree that if design or malfunction deficiencies cause the software to be inoperable or to fail to operate to its design specifications, the vendor shall repair or replace the software as necessary.

7.2.5.2  Vendor is expected to repair or replace software at no charge to the Lottery for all such costs related to the repair or replacement such as labor, shipping, and installation.  The Lottery will consider additional warranty provisions.

7.2.5.3	The vendor must explain how upgrades and/or enhancements to the software will be provided during the initial term of the contract.

7.2.6     Support, Software Maintenance, Update and Vendor Support Requirements:

7.2.6.1	Vendor must provide toll-free telephone support, which may include, but not be limited to, answering questions or providing a Solution to malfunctioning software.

7.2.6.2	The Lottery expects that telephone center support will be available at a minimum from 08:00 a.m. to 05:30 p.m. Central Standard Time.

7.2.6.3	In the event of software malfunction, respondent must provide a resolution to the problem by the next business day.

7.2.6.4	Vendor must provide immediate support if the nightly load process ends abnormally or does not perform correctly.  Vendor must describe in detail how this will be accomplished.

7.2.6.5	Vendor must provide information about any third party software with known incompatibilities to its software product.  Vendor must provide specific details about such incompatibilities.

7.2.6.6	Vendor must provide contact information for its software engineers to answer questions and resolve problems arising during the software deployment.  Said information shall include name, mailing addresses, telephone numbers, cell phone numbers, pager numbers, and e-mail addresses.

7.2.6.7	Vendor is expected to inform the Lottery of any software patches or hot fixes available and to provide them to the Lottery at no additional charge.

8.	PROPOSAL PRESENTATION (See also Section II, Proposal Response)

8.1.	Introduction:

The following instructions shall be followed in preparation of the vendor's written proposal which will be evaluated in Phase I of the selection process.  Failure to provide all requested material (see list, page 3)  may result in automatic rejection of the proposal.  Failure to follow the required format may result in the rejection of the proposal at the sole discretion of the Procurement Negotiating Committee.  All proposals shall be signed by an officer or agent authorized to bind the vendor to a contract.

8.2.	Vendor Identity:

State the name and address of the vendor submitting the proposal.  Any vendor should submit any background information on its company (such as annual reports or brochures) that may be helpful in evaluating its background, history, resources, or track record with other clients in work that is related to the Lottery's needs.  A vendor must provide an organizational chart which demonstrates the organizational structure of the vendor.  It shall identify all directors, officers, senior personnel, and key employees and describe their roles in the organization.  The vendor should also identify the number, names, and positions of the employees it intends to assign to this account.  The vendor must specify whether each individual listed will be assigned on a full-time or part-time basis and should indicate Lottery or related experience.

8.3.	Lottery-Related Experience:

The vendor must specify the experience of its organization in related services as outlined in this RFP for lottery’s or businesses of a similar nature.

8.4.	Vendor Experience:

Bidders must specify that they are a full service vendor with the ability to provide services identified in this RFP.   Bidder must identify all the subcontractors it intends to employ for the performance of the contract.

8.5.	Performance of Services:

Section 7.2., entitled "Requirements”, lists the services the Kansas Lottery considers necessary to effectively address its sales force automation, mobility, efficiency and management system software and related service needs. The vendor must address each point individually, 7.2.1 through 7.2.6 et seq, and state how it would provide, or is capable of providing, the service requested.  Bidder must identify all the subcontractors it intends to employ for the performance of the contract.

Bidder may also provide information on services not references in the aforementioned Requirements section.

8.6.	Reference and Other Client Information:

It is required that all bidders, and the successful vendor, have an established history of successfully providing, implementing and supporting sales force automation, mobility, efficiency and management system software and related services in the lottery industry.  All bidders are preferred to have a minimum of three (3) years of continuous active participation in the applicable industry, providing equipment/services comparable in size and complexity to those specified herein. Additionally, all bidders must be an established software and technology solutions provider for at least three (3) years, and have at least two (2) current or past clients for whom services similar to those outlined in this RFP were provided and at least one (1) current client who is currently receiving services similar to those outlined in this RFP .

Bidders are required to furnish information supporting the capability to comply with conditions for bidding and fulfill the contract if receiving an award of contract.  Such information may include, but not be limited to, a list of similar size and type projects the bidder has completed or has in process and the name, address, and telephone number of a responsible official of each which may be contacted as a reference.

8.9	Financial Statements:

The vendor must list the name, address, telephone number, and type of legal entity with whom the contract will be written.  List all trade names and assumed names and the states wherein these names are used.  Complete an Authorization for Investigation form authorizing an investigation of the vendor.  The vendor must attach copies of the last year’s financial statements.

8.10.	Compensation:

The vendor must include a precise statement of its proposed compensation for undertaking and completing all phases of the services requested and outlined in this RFP.  See Section 2.1 for specific instructions to submit your cost proposal.  In this regard, the written proposal must address costs for each of the following:

8.10.1  Transition and Implementation

8.10.2  Software, hardware and development

8.10.3  Training

8.10.4  License Fee (if not purchased outright)

8.10.5 Outright Purchase Fee (if not contracted)

8.10.6  Year one (1) through four (4) maintenance fees

8.10.7  Year five (5) through six (6) maintenance fees

No charges will be made to the Kansas Lottery for travel time or expenses between the Lottery's office in Topeka and the vendor's office.  Travel expenses, including mileage, hotels, and meals by the vendor's staff in support of specific client-approved projects will be borne by the vendor.

The costs of long-distance telephone calls, including transmission of FAX information and any and all other electronic communication, shipping and postage for mailing between the vendor's offices and the Lottery shall be borne by the vendor.

Costs for overnight or same day delivery items, including but not limited to, express mail, Federal Express, Airborne Express, UPS, or other delivery service required by the Lottery, will be borne by the vendor.

9. 	FINALISTS' PRESENTATIONS

After the initial proposal evaluation process, the field of bidders will be narrowed and certain vendors may be selected by the Procurement Negotiation Committee to move further in the process by making a presentation that demonstrates the use of all features and capabilities included in the bidders’ submission.  If selected, the vendor will complete an in-person presentation and submit a written version of same presentation.

Two (2) hours will be reserved for each vendor presentation.  A breakdown of the two (2) hours  follows:

- no more than 15 minutes to set-up for the presentation,

- no more than one and one-half (1.5) hours to complete the presentation and respond to questions,

- no more than 15 minutes to pack-up materials and equipment and vacate presentation site.

At minimum, vendor presentations will demonstrate product capabilities and features as they related  to:

    - Sales: Field staff, corporate, management terminals, photo journaling

    - Administrative: Vehicle maintenance, performance management/evaluation, security, retailer management, electronic documents, ADA

    - Operational: IT integration and modifications, customization, inventory control

    - Asset Management: Equipment, POS, winners, coupons, promotional items

9.2.	Disclosure Materials:

All vendors selected to present a vendor presentation shall submit the following information at the time of their presentation.  This information will be used by the committee after evaluation of the materials submitted at the vendor's presentation before a final selection is made.

9.2.1.	The name, address, telephone number and social security number of the vendor's:  (1) principal officers and directors, (2) partners, (3) vendor-controlled subsidiaries, (4) shareholders with at least five percent (5%) of the vendor's stock, and (5) owners of a controlling interest.

9.2.2.	Authorization for investigation forms shall be provided for each individual or entity named in Section 9.2.1.  (See Appendices B and C.)

10.  	EVALUATION OF VENDORS

Selection of the successful vendor(s) will be done in a four-phase process.

10.1.	Phase I:

In Phase I, all proposals will be reviewed by the Procurement Negotiating Committee, members of the Kansas Lottery staff, and/or personnel from other state lotteries to determine if the minimum requirements stated in the RFP have been met.  All vendors who have met the minimum requirements, as determined by the Procurement Negotiating Committee, will receive further review in Phase II.

10.2.	Phase II:

In Phase II, evaluation will be conducted by the Procurement Negotiating Committee, members of the Kansas Lottery staff, and/or personnel from other state lotteries.  In this phase, all proposals, which meet the minimum RFP specifications, will be evaluated using, in part, the criteria contained in Section 11.

This process will result in the Procurement Negotiating Committee selecting at least two (2) vendors as finalists for further consideration in Phase III.

10.3.	Phase III:

In Phase III, vendors selected as finalists will be requested to make oral presentations of their proposals to the Procurement Negotiating Committee and lottery staff, answer any questions the Procurement Negotiating Committee may have regarding the proposal.

This process may include on-site visits to the vendor's facilities.  At the time of their presentation, finalists shall submit the additional disclosure information.

Vendors selected to participate in negotiation sessions will be given the opportunity to submit a best and final offer to the Procurement Negotiating Committee prior to a specified cut-off time.  Prior to the time specified, vendors may submit revisions to their technical and cost proposals as well as any other items contained in the proposal.  All information received prior to the stated cut-off time will be considered as vendor's best and final offer.

No additional revisions shall be made after the specified cut-off time unless requested by the Procurement Negotiating Committee.

At the end of Phase III, the Procurement Negotiating Committee will select the apparent successful vendor.

10.4.	Phase IV:

An investigation of the apparent successful vendor will be conducted in Phase IV using information supplied by the vendor in the proposal and other information discovered during the investigation.  If the investigation results in the vendor being found suitable, they will be declared the successful vendor.

11. 	EVALUATION CRITERIA

11.1.	Factors:

In Phase II, the following factors will be utilized, in part, in determining which vendors are selected as finalists:

11.1.1.	Ability to do work

11.1.2.	Experience, expertise, and reliability

11.1.3.	Facilities and resources

11.1.4.	Creativity

11.1.5.	Costs

11.1.6.	Availability and competence of personnel

The factors identified in this section will also be utilized to determine the apparent successful vendor.

11.2.	Proposal:

Vendors shall provide all information requested in this RFP.  Additional information may be provided and shall be labeled as such.

CHARACTER AND FINANCIAL DISCLOSURE FORM

FOR ALL BIDDERS

Appendix A

THE BIDDER SHALL PROVIDE THE FOLLOWING INFORMATION:

- Name of business:

- Type of legal entity:

- Address:

- Telephone number:

- (a)	List any trade names or assumed names used:

(b)	List all states where these names are used:

- Attach a copy of vendor’s latest financial statement.

I, ________________________________, hereby authorize the Kansas Lottery or its designee to conduct a background investigation using the information contained in the Character and Financial Forms attached to this RFP and such other evidence which may be found from said investigation to determine the criminal and financial/credit history of the above-named business.  I hereby release all organizations, individuals, agencies, and their employees and agents, from any liability that may result from their furnishing such information.

________________________________

Signature and Date

________________________________

Printed Name

________________________________

Title

# VENDOR BACKGROUND INFORMATION FORM

Appendix B

The following documents of Appendix B are to be completed by the apparent successful vendor only and are not required to be submitted with the original bid.  These are reflected, here, for informational purposes only.

# Instructions: Read the entire form before filling it out. This form must be completely filled out; typed or printed legibly in ink. Please also include a copy of your Kansas Driver’s License when you return this form.

# In the event the space provided for information is insufficient, attach additional sheets.

# If a question does not apply to you, indicate “Not Applicable” by placing N/A in response to that question.  If there is nothing to disclose as to a particular question, state “None” in response to that question.

# Review the additional information regarding obtaining fingerprinting. Your fingerprints can be obtained at most law enforcement agencies including the Kansas Bureau of Investigation.

# All vendors should be aware that prior to contract, Kansas Statute requires an extensive and detailed background investigation be conducted by the Kansas Lottery Security Division or agents of the Kansas Bureau of Investigation.  As part of that investigation, you may be asked to furnish additional information, records, or documents as determined by the assigned investigator or agency.

# Return completed form to: 	The Kansas Lottery

# Security Division

# 128 N. Kansas Avenue

# Topeka, Kansas  66603

# Vendor Name: __________________________________

# Address:  ______________________________________

# ______________________________________

# ______________________________________

# Phone:  _______________________________________

PERSONAL INFORMATION

Full Name (First, Middle, Last) Social Security Number

Date of Birth (mm/dd/yyyy) Place of Birth

Business Telephone Number Residence Telephone Number Email Address

| Driver’s License Number & State of Issuance |  |  |  |
| --- | --- | --- | --- |
| Have you ever held a driver’s license in another state(s)? |  |  | If so, please provide details: |

List any other names you are known by or have been known by, and dates used:

RESIDENCE

List all present and previous addresses, both temporary and permanent. If exact address cannot be remembered, provide city and state.

Present:

| Address/City/State | From | To | Own ____ | Rent ____ |
| --- | --- | --- | --- | --- |
| (If applicable) Landlord Name and Address/City/State |  |  | Telephone Number |  |

Previous:

| Address/City/State | From | To | Own ____ | Rent ____ |
| --- | --- | --- | --- | --- |
| (If applicable) Landlord Name and Address/City/State |  |  | Telephone Number |  |

Previous:

| Address/City/State | From | To | Own ____ | Rent ____ |
| --- | --- | --- | --- | --- |
| (If applicable) Landlord Name and Address/City/State |  |  | Telephone Number |  |

EDUCATION

List your post-high school educational experience in reverse chronological order.  Please include any trade, technical, or extended professional training:

Institution:		Dates Attended:

Institution Address:

Program of study or degree received:

Institution:		Dates Attended:

Institution Address:

Program of study or degree received:

Institution:		Dates Attended:

Institution Address:

Program of study or degree received:

MILITARY SERVICE

Service Branch: 		 MOS:

Dates of Service: 		 Type of Discharge:

Station Location(s): 		  Service Number:

EMPLOYMENT

List all present and previous employment information in reverse chronological order. If necessary, include additional pages.  Please provide as many details as possible, and include any service as an officer or director of any company, corporation, or organization, regardless of whether compensation was received as a result of those duties.

Present Employer:

Company Name Address/City/State Telephone Number

Position/Title Employment Dates From To

Previous Employer:

Company Name Address/City/State Telephone Number

Position/Title Employment Dates From To

Previous Employer:

Company Name Address/City/State Telephone Number

Position/Title Employment Dates From To

Previous Employer:

Company Name Address/City/State Telephone Number

Position/Title Employment Dates From To

Previous Employer:

Company Name Address/City/State Telephone Number

Position/Title Employment Dates From To

GENERAL

Have you ever been dismissed or asked to resign from any employment position? If yes, please explain.

List any state or jurisdiction where you hold or have held a gaming license, or were subject to a background investigation for the purpose of determining suitability to provide products or services in the gaming industry:

Have you ever had a professional license, security clearance, or certificate which was suspended, revoked or denied? If yes, please explain:

Do you own or control any assets or liabilities located outside the United States?

| If yes, please explain. |  |
| --- | --- |

Do you control, manage, or hold in trust any assets or liabilities for another person or entity?

| If yes, please explain. |  |
| --- | --- |

CRIMINAL HISTORY

Do you have any criminal charges pending in any jurisdiction?  	  If yes, please explain:

Are you currently on parole or probation? 		 If yes, explain.  (Include dates, location, original charges, court, and supervising officer):

Have you or any company you have been associated with been the subject of any criminal investigation or inquiry? If yes, please explain:

List all criminal offenses for which you have been convicted. Include serious or habitual traffic offenses and nolo contendere pleas.

| Charge |  |  | Date of offense or charge |  |  |
| --- | --- | --- | --- | --- | --- |
| City and State |  |  | Court |  |  |
| Final Disposition |  |  |  |  |  |

| Charge |  |  | Date of offense or charge |  |  |
| --- | --- | --- | --- | --- | --- |
| City and State |  |  | Court |  |  |
| Final Disposition |  |  |  |  |  |

| Charge |  |  | Date of offense or charge |  |  |
| --- | --- | --- | --- | --- | --- |
| City and State |  |  | Court |  |  |
| Final Disposition |  |  |  |  |  |

CIVIL COURT ACTION

List all occasions within the last three years, in which you have been a participant (plaintiff, defendant, witness) in a civil court action. Please include divorce and small claims proceedings.

Nature of case:

Date of case: 	 City, State & Court:

Disposition of case:

Nature of case

Date of case:  	 City, State & Court:

Disposition of case:

GAMBLING

Have you ever been arrested for illegal gambling activities?  	If yes, please explain:

Do you currently owe any debt as a result of gambling? 	 If yes, please explain:

Do you have any business or financial interest with any organization involved in gaming or lottery?

If yes, please explain:

Have you, either individually or as a member of any group, ever been denied or withdrawn a gaming license or gaming license application?		 If yes, please provide details:

FINANCIAL

List any corporation, partnership, proprietorship, trust, joint venture, and every other business interest, including land used for income in which either you or your spouse:

- Own a controlling interest;

- Own 5% or more of said entity; or

- Are an officer, director, partner, or proprietor

Business interest includes, among other things, property held for rental, farming, commercial purposes, and ownership of mineral rights.  The address reported for land without a street address should include the rural route, town and state or township, county, and state.

For the purpose of this question, certificates of deposit, bank savings or checking accounts in a savings and loan, shares in a credit union, life insurance policies, annuities, notes, bonds, debentures and mortgages need not be disclosed.

Name of Business:

Address of Business:

Type of Business:

Interest or Position:

Name of Business:

Address of Business:

Type of Business:

Interest or Position:

Name of Business:

Address of Business:

Type of Business:

Interest or Position:

List all sources of income.  Include approximate annual totals:

Are you currently more than 60 days delinquent on any debt or obligation?

If yes, please explain:

Have you ever filed bankruptcy, had your wages garnished, had property repossessed, or been evicted from any property?	 If yes, please explain:

Have you ever had any property forfeited by court action?  	 If yes, please explain:

Do you currently owe any back income, property, or other taxes? 		 If yes, please explain:

Do you currently have any outstanding judgments or liens against you or your spouse for any property you own or have an interest in? 		 If yes, please explain:

Are you current with the filing of required tax returns or tax documents?	If no, please explain:

Please attach copies of any personal tax returns and financial statements for the previous three (3) years.  Also include any personal SEC filings and a listing of personal stock holdings of more than 5% of total issued stock for any organization.

Note:  All financial information will be held in the strictest of confidence and all personal documents may be returned or destroyed by request after the completion of this investigation.

KANSAS LOTTERY SECURITY DIVISION

_____________________________

Date

Under penalty of perjury, I certify the answers and information provided on this background information form are true, complete and correct.

________________________________

Signature

Subscribed and sworn to before me this ______ day of _______________________, 20____.

_________________________________

Notary

My commission expires

Authorization to Obtain Consumer Credit Report

I authorize the disclosure of any information or records concerning my credit for employment or contract purposes with the Kansas Lottery, to any member of the Kansas Lottery Security Division or its designee.

______________________________

Signature

Subscribed and sworn to before me this ______day of _____________________, 20____.

_______________________________

Notary Public Signature

My commission expires

RELEASE OF ALL CLAIMS

The undersigned has provided, will be providing, or has authorized other parties to provide to the Kansas Lottery or its designee information and documents in furtherance of a background and security investigation performed pursuant to the Kansas Lottery Act regarding the business entity or individual named below.   In consideration thereof, on behalf of the named business entity and its successors and assigns, or on behalf of the named individual and his or her heirs, executors, and assigns, the undersigned hereby does release, remise, and forever discharge the State of Kansas, the Kansas Lottery, any designee of the Kansas Lottery, the Kansas Lottery Commission, and their respective members, agents, and employees, from any and all manner of actions, causes of action, suits, debts, judgments, executions, claims and demands whatsoever, known or unknown, in law or equity, which said business entity ever had, now has, may have, or claim to have against any of said parties arising out of or by reason of the processing or investigation of, or other action relating to, said background and security investigation.

____________________________________

(Signature of authorized person)

____________________________________

(Printed name and title)

____________________________________

(Printed name of business entity if applicable)

State of 			County of 			,

SUBSCRIBED and SWORN to before me this _________ day of __________________, 20___.

____________________________________

Notary Public

My commission expires

AUTHORIZATION AND REQUEST TO RELEASE INFORMATION

Vendor or Applicant’s Full Name:

1.	The above-named Vendor or Applicant, as is applicable (for ease of reference hereinafter referred to as “Applicant”), hereby authorizes and requests all persons or entities to whom or which this request is presented having information relating to or concerning Applicant to furnish such information to a duly appointed agent of the Kansas Lottery or designee of the Kansas Lottery, whether or not such information would otherwise be protected from disclosure by any constitutional, statutory or other legal privilege.

2	Applicant hereby authorizes and requests all persons or entities to whom or which this request is presented having documents relating to or concerning Applicant to permit a duly appointed agent of the Kansas Lottery or designee of the Kansas Lottery to review and copy any such documents.

3.	If the person or entity to whom this request is presented is a brokerage firm, bank, savings and loan, or other financial institution or an office of same, Applicant hereby authorizes and requests that a duly appointed agent of the Kansas Lottery or designee of the Kansas Lottery be permitted to review and obtain copies of any and all documents, records or correspondence pertaining to Applicant, including but not limited to past loan information, notes co-signed by Applicant, checking account records, savings deposit records, safe deposit box records, passbook records, and general ledger folio sheets.

4.	Applicant hereby makes, constitutes, and appoints any duly appointed agent of the Kansas Lottery or designee of the Kansas Lottery  Applicant’s true and lawful attorney in fact for Applicant in Applicant’s name, place, stead, and on Applicant’s behalf and for Applicant’s use and benefit:

(a)	to request, review, copy, sign for, or otherwise act for investigative purposes with respect to documents and information in the possession of the person or entity to whom this request is presented as Applicant might;

(b)	to name the person or entity to whom this request is presented and insert that person’s or entity’s name in the appropriate location on this request;

(c)	to place the name of the Kansas Lottery agent or the Kansas Lottery’s designee presenting this request in the appropriate location on this request.

5.	A reproduction of this request by photocopy shall be for all intents and purposes as valid as the original.

IN WITNESS WHEREOF, in my personal capacity as Applicant or on behalf of the above-named Vendor for which Vendor I am duly so authorized, I have executed this document at

City:			State: ______________ on this 	 day of 	, 20	.

By:

(Signature)

(Printed name and title if applicable)

SUBSCRIBED and SWORN to before me this _______ day of _________________, 20____.

Notary Public

My Commission expires: _____________

Kansas Law (KS 74-8719) prohibits the purchase of lottery tickets for the following:

“It is unlawful for any person to purchase a lottery ticket or share, or to share in the lottery winnings of a person, knowing that such person is:

(1) The executive director, a member of the commission or an employee of the Kansas lottery;

(2) an officer or employee of a vendor contracting with the Kansas lottery to supply gaming equipment or tickets to the Kansas lottery for use in the operation of any lottery conducted pursuant to this act;

(3) a spouse, child, stepchild, brother, stepbrother, sister, stepsister, parent or stepparent of a person described by subsection (a)(1) or (2); or

(4) a person who resides in the same household as any person described by subsection (a)(1)

or (2).

(b) (1) Violation of subsection (a) is a class A nonperson misdemeanor upon conviction for a first offense.

(2) Violation of subsection (a) is a severity level 9, nonperson felony upon conviction for a second or subsequent offense.

I have read the above and understand the information contained therein.

____________________________________

Signature of applicant

Date: ________________

WAIVER AGREEMENT AND STATEMENT

Fingerprint-Based Record Checks for Noncriminal Justice Purposes

I hereby authorize The Kansas Lottery to submit a set of my fingerprints to the Kansas Bureau of Investigation (KBI) for the purpose of identifying me and accessing and reviewing Kansas and/or national criminal history records that may pertain to me.  Pursuant to K.S.A. 22-4701 et seq. and K.S.A. 22-5001, The Kansas Lottery may obtain my criminal history record information for noncriminal justice purposes.  By signing this waiver, it is my intent to authorize release to The Kansas Lottery any Kansas and/or national criminal history record that may pertain to me.  I further understand that, if applicable, The Kansas Lottery may choose to deny me unsupervised access to children, the elderly, or individuals with disabilities until the criminal history background check is completed.

I understand that, upon my request, the Kansas Lottery will provide me a copy of the criminal history background report, if any, received on me, and that I am entitled to challenge the accuracy and completeness of any information contained in any such report.  I may be afforded a reasonable amount of time to correct or complete the criminal history record (or decline to do so) before The Kansas Lottery makes a final decision about my status as an employee, volunteer or contractor, or my eligibility for any pertinent license, certification or registration, or adoption. See 28 CFR 50.12(b).

I understand that officials receiving the results of the criminal history record check are to use those results only for authorized purposes and are prohibited from retaining or disseminating such results in violation of federal statute, regulation or executive order, or rule, procedure or standard established by the National Crime Prevention and Privacy Compact Council.  (See 5 United States Code (USC) 552a(b); 28 USC 534(b); 42 USC 14616, Article IV(c); 28 CFR 20.21(c), 20.33(d), and 906.2(d).)

I have ____  OR  have not ____ been convicted of a crime.

If convicted, describe the crime(s), the date and location of the crime(s), and the name of the convicting court:  _____________________________________________________________________________________

_____________________________________________________________________________________

_____________________________________________________________________________________

Under penalty of perjury, I hereby declare that I am the person described below, and understand that any falsification of this statement constitutes a severity level 9, nonperson felony under the provisions of Title 21 Kansas Statutes Annotated, Section 3805.

____________________________________  ________________________

Signature      				      Date

____________________________________  _________________________

Printed Name     			      Date of Birth

_____________________________________________________________________________________

Residential Address  			City   					State   	Zip

WAIVER AGREEMENT AND STATEMENT (Cont.)

Fingerprint-Based Record Checks for Noncriminal Justice Purposes

RIGHT TO OBTAIN AND CHALLENGE ACCURACY

OF CRIMINAL HISTORY RECORDS

To obtain a copy of your Kansas criminal history record information (CHRI) to review for accuracy and completeness, you must send a set of your fingerprints, a letter requesting your record and payment of the appropriate fee to the KBI.  For further details, including the current fee, visit the following Internet website:  http://www.kansas.gov/kbi/criminalhistory.   Or, to provide official court documents to make a correction you may write to:

Kansas Bureau of Investigation

Attn:  Criminal History Records

1620 SW Tyler

Topeka, Kansas  66612-1837

If a change is made to your Kansas criminal history record due to a challenge, a new copy of your Kansas criminal history record will be sent to the Authorized Recipient to make a final decision about your status as an employee, volunteer or contractor, or your eligibility for any pertinent license, certification or registration, or adoption.

To obtain a copy of your federal CHRI for review and challenge you must submit a set of your fingerprints and the appropriate fee to the FBI.  Information regarding this process may be obtained at:  http://www.fbi.gov/about-us/cjis/background-checks/background_checks.    Or, you may write to:

FBI CJIS Division – Record Request

1000 Custer Hollow Road

Clarksburg, West Virginia  26306

The FBI will forward your challenge to the appropriate contributing agency to verify or correct the entry.  Upon receipt of an official communication directly from that agency, the FBI will make any necessary changes/corrections to your record in accordance with the information supplied by that agency (see 28 CFR 16.30 through 16.34).  The Authorized Recipient must submit a new set of fingerprints and fee to receive the updated federal criminal history record.

ORIGINAL – MUST BE RETAINED BY AUTHORIZED RECIPIENT

COPY – PROVIDED TO SUBJECT OF CRIMINAL HISTORY RECORD CHECK if requested

***********************************************************************

Consumer Credit information

is included as an attachment to this RFP,

for your information.

12.	COST SHEET

Vendor Name:

All fees are to be delineated below and totaled in line above.

- The following suggested deliverables are identified for this engagement. Cost Proposals may use other deliverables if those shown below do not conform to the proposed services.  Payment will be tied to completion and acceptance of each specified deliverable. Under no circumstances will payment be made prior to the delivery and acceptance, at the sole discretion of the Kansas Lottery of an agreed upon deliverable. Please provide associated hours and costs for the identified and deliverables.

- This proposal is for a fixed price bid.  The grand total of all deliverable costs is the total project cost.

- All costs provided herein are all inclusive (including time, travel, and materials):

| Deliverables | Deliverable Hours | Deliverable Total |
| --- | --- | --- |
| - 8.10.1 Transition and Implementation |  |  |
| - 8.10.2 Software, hardware and development |  |  |
| - 8.10.3 Training |  |  |
| - 8.10.4 License Fee (if not purchased outright) |  |  |
| - 8.10.5 Outright Purchase Fee (if not contracted) |  |  |
| - 8.10.6 Year one (1) through four (4) maintenance fees |  |  |
| - 8.10.7 Year five (5) through six (6) maintenance fees |  |  |

- Hour Breakdown by Skill Type (should match Deliverables Total):

- Onsite			Offsite			Total

- Project Manager		______________	______________	______________

- Technical Architect		______________	______________	______________

- Sr. Programmer Analyst	______________	______________	______________

- Jr. Programmer Analyst	______________	______________	______________

- Total Project Hours			______________	______________	______________

State of Kansas

Department of Administration

DA-146a    (Rev. 06-12)

CONTRACTUAL PROVISIONS ATTACHMENT

Important:	This form contains mandatory contract provisions and must be attached to or incorporated in all copies of any contractual agreement.  If it is attached to the vendor/contractor's standard contract form, then that form must be altered to contain the following provision:

"The Provisions found in Contractual Provisions Attachment (Form DA-146a, Rev. 06-12), which is attached hereto, are hereby incorporated in this contract and made a part thereof."

The parties agree that the following provisions are hereby incorporated into the contract to which it is attached and made a part thereof, said contract being the _____ day of ____________________, 20_____.

1.	Terms Herein Controlling Provisions:  It is expressly agreed that the terms of each and every provision in this attachment shall prevail and control over the terms of any other conflicting provision in any other document relating to and a part of the contract in which this attachment is incorporated.  Any terms that conflict or could be interpreted to conflict with this attachment are nullified.

2.	Kansas Law and Venue:  This contract shall be subject to, governed by, and construed according to the laws of the State of Kansas, and jurisdiction and venue of any suit in connection with this contract shall reside only in courts located in the State of Kansas.

3.	Termination Due To Lack Of Funding Appropriation:  If, in the judgment of the Director of Accounts and Reports, Department of Administration, sufficient funds are not appropriated to continue the function performed in this agreement and for the payment of the charges hereunder, State may terminate this agreement at the end of its current fiscal year.  State agrees to give written notice of termination to contractor at least 30 days prior to the end of its current fiscal year, and shall give such notice for a greater period prior to the end of such fiscal year as may be provided in this contract, except that such notice shall not be required prior to 90 days before the end of such fiscal year.  Contractor shall have the right, at the end of such fiscal year, to take possession of any equipment provided State under the contract.  State will pay to the contractor all regular contractual payments incurred through the end of such fiscal year, plus contractual charges incidental to the return of any such equipment.  Upon termination of the agreement by State, title to any such equipment shall revert to contractor at the end of the State's current fiscal year.  The termination of the contract pursuant to this paragraph shall not cause any penalty to be charged to the agency or the contractor.

4.	Disclaimer Of Liability:  No provision of this contract will be given effect that attempts to require the State of Kansas or its agencies to defend, hold harmless, or indemnify any contractor or third party for any acts or omissions. The liability of the State of Kansas is defined under the Kansas Tort Claims Act (K.S.A. 75-6101 et seq.).

5.	Anti-Discrimination Clause:  The contractor agrees: (a) to comply with the Kansas Act Against Discrimination (K.S.A. 44-1001 et seq.) and the Kansas Age Discrimination in Employment Act (K.S.A. 44-1111 et seq.) and the applicable provisions of the Americans With Disabilities Act (42 U.S.C. 12101 et seq.) (ADA) and to not discriminate against any person because of race, religion, color, sex, disability, national origin or ancestry, or age in the admission or access to, or treatment or employment in, its programs or activities; (b) to include in all solicitations or advertisements for employees, the phrase "equal opportunity employer"; (c) to comply with the reporting requirements set out at K.S.A. 44-1031 and K.S.A. 44-1116; (d) to include those provisions in every subcontract or purchase order so that they are binding upon such subcontractor or vendor; (e) that a failure to comply with the reporting requirements of (c) above or if the contractor is found guilty of any violation of such acts by the Kansas Human Rights Commission, such violation shall constitute a breach of contract and the contract may be cancelled, terminated or suspended, in whole or in part, by the contracting state agency or the Kansas Department of Administration; (f) if it is determined that the contractor has violated applicable provisions of ADA, such violation shall constitute a breach of contract and the contract may be cancelled, terminated or suspended, in whole or in part, by the contracting state agency or the Kansas Department of Administration.

Contractor agrees to comply with all applicable state and federal anti-discrimination laws.

The provisions of this paragraph number 5 (with the exception of those provisions relating to the ADA) are not applicable to a contractor who employs fewer than four employees during the term of such contract or whose contracts with the contracting State agency cumulatively total $5,000 or less during the fiscal year of such agency.

6.	Acceptance Of Contract:  This contract shall not be considered accepted, approved or otherwise effective until the statutorily required approvals and certifications have been given.

7.	Arbitration, Damages, Warranties:  Notwithstanding any language to the contrary, no interpretation of this contract shall find that the State or its agencies have agreed to binding arbitration, or the payment of damages or penalties. Further, the State of Kansas and its agencies do not agree to pay attorney fees, costs, or late payment charges beyond those available under the Kansas Prompt Payment Act (K.S.A. 75-6403), and no provision will be given effect that attempts to exclude, modify, disclaim or otherwise attempt to limit any damages available to the State of Kansas or its agencies at law, including but not limited to the implied warranties of merchantability and fitness for a particular purpose.

8.	Representative's Authority To Contract:  By signing this contract, the representative of the contractor thereby represents that such person is duly authorized by the contractor to execute this contract on behalf of the contractor and that the contractor agrees to be bound by the provisions thereof.

9.	Responsibility For Taxes:  The State of Kansas and its agencies shall not be responsible for, nor indemnify a contractor for, any federal, state or local taxes which may be imposed or levied upon the subject matter of this contract.

10.	Insurance:  The State of Kansas and its agencies shall not be required to purchase any insurance against loss or damage to property or any other subject matter relating to this contract, nor shall this contract require them to establish a "self-insurance" fund to protect against any such loss or damage.  Subject to the provisions of the Kansas Tort Claims Act (K.S.A. 75-6101 et seq.), the contractor shall bear the risk of any loss or damage to any property in which the contractor holds title.

11.	Information:  No provision of this contract shall be construed as limiting the Legislative Division of Post Audit from having access to information pursuant to K.S.A. 46-1101 et seq.

12.	The Eleventh Amendment:  "The Eleventh Amendment is an inherent and incumbent protection with the State of Kansas and need not be reserved, but prudence requires the State to reiterate that nothing related to this contract shall be deemed a waiver of the Eleventh Amendment."

13.	Campaign Contributions / Lobbying:  Funds provided through a grant award or contract shall not be given or received in exchange for the making of a campaign contribution.  No part of the funds provided through this contract shall be used to influence or attempt to influence an officer or employee of any State of Kansas agency or a member of the Legislature regarding any pending legislation or the awarding, extension, continuation, renewal, amendment or modification of any government contract, grant, loan, or cooperative agreement.