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REQUEST FOR PROPOSALS
SIDEWALK REPAIR AND INSTALLATION









I. INTRODUCTION

The Wilson Housing Authority is requesting bids to furnish labor,
material, supervision and equipment to perform all work assigned by Wilson Housing Authority, for concrete removal and replacement of concrete for sidewalks within at the EB Jordan Development located in Wilson, North Carolina.


II. Scope of Work

Contractor will provide concrete repair work and for installation of new concrete. The
work will include removing the damaged concrete safely and properly as to
avoid further damage, disposal of removed material, preparing the base,
installation of new concrete at varying depth’s based on usage and location,
as well as timely cleanup and removal of all forms and barricades and back
filled.  All work is to be completed by the contractor; contractor must furnish all materials and labor. Total expected sidewalks to be replaced are 42,516 total square footage.

III. SPECIFICATIONS

Sidewalks in general must be at least 3 5/8” thick, with site variations up to 8” with or
without wire mesh.

General

A. The width of all new sidewalks is to be the same as the existing sidewalk to
which the new sidewalk will connect to. May or may not have wire.
B. Concrete shall not be placed during rain.
C. Hot Weather Requirements: These shall conform to ACI 305.
D. Concrete must be placed within one hour’s time from point of batching at the
concrete plant. Contractor shall schedule the pours accordingly.
E. When old concrete is removed it must be replaced with same thickness unless
approved by project manager.

Formwork

A. Shall be wood or steel of sufficient strength to resist springing during concrete
placing operations and shall comply with ACI-347.
B. All formwork is to be removed within 7 days after concrete is cured.

Installing Formwork

A. Forms and screens shall be accurately set to the lines and grades indicated by Wilson Housing Authority.
B. Securely stake formwork to prevent settlement or movement during placement of
concrete.
C. Forms shall remain in place until the concrete is safely self-supporting and shall
be thoroughly cleaned and oiled, as necessary, with a non-staining oil before
concrete is placed against them.

Reinforcement

A. Will be required in loading or other high traffic load areas.
B. Comply with the specified standards for details and methods of reinforcement
placement and support.
C. Position, support and secure reinforcement against displacement by formwork,
construction or concrete placement operations. Locate and support reinforcing
by metal chairs, runners, bolsters, spacers and hangers as required. Placing,
spacing tolerances and protection shall comply with the requirements of ACI-318.
D. Install welded wire fabric in as long lengths as practicable. Lap adjoining pieces
at least one full mesh.

Preparation for Concrete Paving

A. Ensure surfaces against which concrete is to be placed are free from debris,
loose materials, standing water, and other deleterious substances.
B. Ensure that reinforcement and other embedded items are securely in position.
C. Where concrete is placed on ground, all loose earth shall be removed and
excavation shall be level. Concrete shall not be placed in water or on loosened
ground.

Handling and Storage of Concrete Materials

A. Shall be in accordance with acceptable industry standards.

Finishing

A. Concrete walking surfaces shall be carefully and uniformly groomed with a fine
bristled brush in one direction and cross-scored at 4’ intervals.

Protection

A. All placed concrete shall be protected from damage from all causes. Sufficient
covering material shall be kept available to protect the fresh concrete from pitting
and washing in case of rain. No one shall be allowed to work on or otherwise
disturb the concrete until it has thoroughly set.
B. Barricades and lights shall be provided to prevent traffic upon the concrete until it
has developed sufficient strength to avoid damage.



Site Restoration

A. At such time as each job(s) is completed, backfill will be used to ensure a smooth
grade around the edges of the new sidewalk and all construction materials shall
be removed.
B. In the event a property lawn is damaged, Contractor shall be required to
repair the lawn to the satisfaction of Wilson Housing Authority standards.

Testing

A. Testing done at discretion of owner’s representative who bears responsibility for
cost of testing.
B. Should any test result prove unsatisfactory, the Contractor shall provide at least
two cores from the areas which failed to comply with the specifications at his
cost.
C. Failure of core results will require removal and replacement of areas failing to
meet specifications entirely at the Contractor's cost including all associated delay
cost.


IV. Time Period

Ability of the Contractor to provide a firm commitment to the quality servicing of the
Wilson Housing Authority’s sidewalk repair and installation need is an essential aspect of the contract. Accordingly, the contract period shall begin upon notification of award. Any price quoted for work to be performed shall be valid for a six month period from the date of bid submittal. Wilson Housing Authority reserves the right to refuse all bids submitted and not to award this contract, or to negotiate pricing.


V. FORMAT OF SUBMITTALS

All bids must be submitted in the following format in the order listed.
A. Bid Forms: Attached hereto.
B. Signature Form: Attached hereto.
C. Davis Bacon/Section 3 Form

VI. QUESTIONS

All questions regarding the bid process should be directed to Pauline High, Director of Development, 252-291-2245 ext 226, or by email at phigh@wilsonha.org. No additional questions regarding this RFP will be answered after February 27, 2009.




VII. TERMS AND CONDITIONS
A. Submittal Instructions.
All bids must be delivered to:
Wilson Housing Authority
Attn: Pauline High, Director of Development
213 Broad Street
P.O Box 185
Wilson, NC 27894

VIII. OTHER REQUIREMENTS AND TIME LINES

A mandatory pre-construction is required to submit a proposal for this opportunity. Pre-Construction will be held on February 25, 2009 at 10:00am. During this time requirements will be discussed and actual site will be visited. Please a lot at least an hour and a half for this meeting. A representative will be required to attend to sign in. If you fail to sign in, you organization can not submit a proposal. Pre-Construction will be held at 213 Broad Street, Wilson, NC 27894. Please be prepared to drive out to the site. During this time, it is highly recommended that each contractor get it owns measurements of the actual sidewalks. 

Proposals are due on or before Noon, March 13, 2009. Proposals should be
submitted in a sealed envelope labeled “Sidewalks.”

B. Withdrawals. You may withdraw your proposals at any time prior to the date and
time set for closing. You must submit in writing an official request for withdrawal.
C. Award. The award shall be made to the responsible bidder whose bid is
determined to be the most advantageous to the Wilson Housing Authority based on the
evaluation of price, value, quality, and timeliness of delivery.



VI. GENERAL INFORMATION

There is no expressed or implied obligation for the Wilson Housing Authority to reimburse responding firms for any expenses incurred in preparing proposals in response to this request. During the evaluation process, the Wilson Housing Authority reserves the right, where it may serve the Authority’s best interest, to request additional information or
clarification from bidders, or to allow correction of errors or omissions.
Unless otherwise modified by the Wilson Housing Authority with an Addendum, the
terms and conditions in this RFP shall prevail. The Wilson Housing Authority reserves
the right to reject, in whole or part, any proposal that does not comply with
such terms and conditions or when it is in the best interest of the Authority.
The Wilson Housing Authority reserves the right to retain all proposals submitted and to
use any ideas in a proposal regardless of whether that proposal is selected.
Submission of a proposal indicates acceptance by the firm of the conditions
contained in the Request for Proposals, unless clearly and specifically noted
in the proposal submitted and confirmed in any resulting contract between the
Wilson Housing Authority and the firm selected.


VI. Non-Discrimination

Contractors shall not discriminate on the basis of race, color, national origin, sex, or physical disability in the performance of WHA contracts. 

VII. Conflict of Interest

Selected contractors will be required to provide any possible, past, current contributions that they have made to any WHA employee, board member or affiliate WHA organization within the twelve month period preceding the submittal of deadline of this RFQ, and within the twelve month period preceding any such procurement based on this RFQ. This applies to the company or any member or the company. This information must be disclosed and you must provide written notice of the date, amount, and receipt of contribution(s) to WHA Executive Director, Edward R. Jagnandan. This information must be provided before WHA can approve any contract.

VIII. Section 3

Section 3 is a provision of the HUD Act of 1968, which recognizes that HUD funds are typically one of the largest sources of federal funding expended in communities through the form of grants, loans, entitlement allocations and other forms of financial assistance. Section 3 is intended to ensure that when employment or contracting opportunities are generated because of a covered project or activity necessities the employment of additional persons or the awarding contracts for work, preference must be given to low-and very low income persons or business concerns residing in the community where the project is located. 

A section three resident is 1) public housing residents; and 2) low or very low income person residing in the MSA or non-MSA county in which section 3 covered assistance is expended.  

This request for qualifications for IT services is a Section 3 covered project. Contractors/subcontractors are required to comply with Section 3 to the absolute best of their ability. 

What does this mean for this contract?

If the contractor has the need to hire new persons to complete the Section 3 covered contract or needs to subcontract portions of the work to another business, they are required to direct their newly created employment  and or/subcontracting opportunities to Section 3 residents and business concerns. In addition, the contractor/subcontractor must notify the recipient agency about their efforts to comply with Section 3 and submit any required documentation. 

WHA is committed to Section 3. It is our hope that all interested contractors/subcontractors for any type of service utilized applicable section 3 eligible residents and citizens to perform work under any contract that WHA procures. 

Davis Bacon Requirements

Davis Bacon is required by Federal law. This contract is subject to meeting requirements for Davis Bacon. Any contractor awarded this contract will be subject to meeting required documentation and guidelines for Davis Bacon requirements. WHA staff will work directly with you in assisting in your full understanding of Davis Bacon reporting requirements.

The Davis-Bacon wage decision (or wage determination) is a listing of various construction work classifications, such as Carpenter, Electrician, Plumber and Laborer, and the minimum wage rates (and fringe benefits, where prevailing) that people performing work in those classifications must be paid. Davis-Bacon wage decisions are established by the DOL for various types of construction (e.g., residential, heavy, highway) and apply to specific geographic areas, usually a county or group of counties. Wage decisions are modified from time to time to keep them current. In most cases, when the contract is awarded or when construction begins, the wage decision is “locked-in” and no future modifications are applicable to the contract or project involved.

Responsibility of the Principal Contractor

The principal contractor (also referred to as the prime or general contractor) is responsible for the full compliance of all employers (the contractor, subcontractors and any lower-tier subcontractors) with the labor standards provisions applicable to the project. Because of the contractual relationship between a prime contractor and his/her subcontractors, subcontractors generally should communicate with the contract administrator only through the prime contractor.






















BID FORM

SIDEWALK REPAIR AND INSTALLATION

All bids submitted must be on this form.

BIDDER: ___________________________________
Unit cost per square foot: _______________________________
*Shall include all labor, material ( including concrete), supervision
and equipment to perform all work assigned.

Please submit as an attachment a break down of the exact cost for this project.

TOTAL COST TO PERFORM SCOPE OF WORK :______________________


This price shall be valid until six months after the close of this RFP, and shall include all applicable delivery, taxes, and other charges. Please write legibly. Costs not included will not be paid by the Wilson Housing Authority. Bidders are encouraged to attach an itemized sheet detailing all costs.

INSURANCE:
Bidder must provide Certificates of Insurance or other evidence that insurance is in
place. If awarded a contract, the Contractor must then provide a Certificate of
Insurance naming Wilson Housing Authority as an additional insured. During the life of the
contract, the Contractor shall maintain the insurance, including comprehensive general
and automobile liability and workers compensation, at acceptable levels.
Certificates of Insurance attached: ___Yes___ No

DEADLINE:
Bidder acknowledges deadline for submission of this proposal is March 13, 2009 no later than 12 noon. Exact amount of linear feet to be assigned will depend on square foot cost. 


FEDERAL CONTRACTING:
Please note that the Wilson Housing Authority will verify that the contractor is eligible for federal contracting opportunities and has not been disbarred from any federal contracts. 

BUSINESS LICENSE:
The Offeror is not required to have valid business licenses to submit a Proposal.
However, Offerors must possess a valid contractor license to perform work in the State of North Carolina.

Does your business have a valid General Contractors License in the State of North Carolina?
___ Yes ___ No 
Please provide a copy of the General Contractors License as an attachment.


MINORITY/WOMEN-OWNED ENTERPRISE:
Are you a Minority or Woman-Owned business? ___ Yes ___ No
If so, are you certified? ___ Yes ___ No
If you are certified, you must furnish a copy of your certificate.


SIGNATURE FORM

The undersigned, an authorized agent of his/her company, hereby certifies:
1. That he has carefully examined specifications for the Services;
2. That he is familiar with all the conditions surrounding the performance of the
Services;
3. That, if awarded the Contract, he will provide all labor, material, supplies and
equipment necessary to execute the Services in accordance with the Contract
Documents;
4. That he understands that WHA reserves the right to reject any or all
responses which do not meet the proposal requirements, or all proposals in the
event that the Project is canceled, postponed, or if it is in the best interest of
WHA;
5. That, if awarded the Contract, he/she will enter and execute a contract as required in
the Request for Proposals (RFP);
6. That the Offeror is legally able to enter into and perform a contract, if awarded;
7. That the Offeror is eligible for federal contracting opportunities
___________________________ ___________________________
Company Name Authorized Signature
___________________________ ___________________________
Mailing Address Printed Name
___________________________ ___________________________
City, State, Zip Title
___________________________ ___________________________
Federal Employer ID Phone Number
___________________________ ___________________________
Is company a Corporation? Fax Number
___________________________ ___________________________
Web Site, if available Email address, if available










Federal Reporting and Compliance

I __________________________ certify that my organization/company will comply with Davis Bacon reporting requirements and Section 3 requirements. 

I _______________ understand that if I fail to comply with these requirements, I will disbarred from performing work under any federal contracting opportunities, Wilson Housing Authority and will be subject to litigation.


_________________________
Authorized Representative 

____________________
Date
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