| State of Nevada |  | Brian Sandoval |
| --- | --- | --- |
| Department of Administration |  | Governor |
| Purchasing Division |  |  |
| 515 E. Musser Street, Suite 300 |  | Greg Smith |
| Carson City, NV 89701 |  | Administrator |

State of Nevada

Purchasing Division

Request for Proposal 2014

for

NEVADA SACWIS WEB UPGRADE

Release Date: November 29, 2011

Deadline for Submission and Opening Date and Time: January 20, 2012 @ 2:00 p.m. Pacific Time

Refer to Section 10, RFP Timeline for the complete RFP schedule

For additional information, please contact:

Colleen G. Janes, Purchasing Officer

State of Nevada, Purchasing Division

515 E. Musser Street, Suite 300

Carson City, NV 89701

Phone: 775-684-0186

Email address: cjanes@admin.nv.gov

(TTY for Deaf and Hard of Hearing: 1-800-326-6868 Ask the relay agent to dial: 1-775-684-0186/V.)

Refer to Section 12 for instructions on submitting proposals

VENDOR INFORMATION SHEET FOR RFP 2014

Vendor Must:

- Provide all requested information in the space provided next to each numbered question.  The information provided in Sections V1 through V6 will be used for development of the contract;

- Type or print responses; and

- Include this Vendor Information Sheet in Tab III, State Documents of the Technical Proposal.

| V1 | Firm Name |  |
| --- | --- | --- |

| V2 | Street Address |  |
| --- | --- | --- |

| V3 | City, State, ZIP |  |
| --- | --- | --- |

| V4 | Telephone Number |  |  |
| --- | --- | --- | --- |
|  | Area Code: | Number: | Extension: |

| V5 | Facsimile Number |  |  |
| --- | --- | --- | --- |
|  | Area Code: | Number: | Extension: |

| V6 | Toll Free Number |  |  |
| --- | --- | --- | --- |
|  | Area Code: | Number: | Extension: |

| V7 | Contact Person for Questions / Contract Negotiations, including address if different than above |
| --- | --- |
|  | Name: |
|  | Title: |
|  | Address: |
|  | Email Address: |

| V8 | Telephone Number for Contact Person |  |  |
| --- | --- | --- | --- |
|  | Area Code: | Number: | Extension: |

| V9 | Facsimile Number for Contact Person |  |  |
| --- | --- | --- | --- |
|  | Area Code: | Number: | Extension: |

| V10 | Name of Individual Authorized to Bind the Organization |  |
| --- | --- | --- |
|  | Name: | Title: |

| V11 | Signature (Individual must be legally authorized to bind the vendor per NRS 333.337) |  |
| --- | --- | --- |
|  | Signature: | Date: |

TABLE OF CONTENTS

1.	OVERVIEW OF PROJECT	4

2.	ACRONYMS/DEFINITIONS	4

3.	BACKGROUND	9

4.	SYSTEM REQUIREMENTS	14

5.	SCOPE OF WORK	18

6.	COMPANY BACKGROUND AND REFERENCES	28

7.	PROJECT COSTS	38

8.	FINANCIAL	42

9.	WRITTEN QUESTIONS AND ANSWERS	43

10.	RFP TIMELINE	43

11.	REFERENCE LIBRARY	44

12.	PROPOSAL SUBMISSION REQUIREMENTS, FORMAT AND CONTENT	45

13.	PROPOSAL EVALUATION AND AWARD PROCESS	55

14.	TERMS AND CONDITIONS	57

15.	SUBMISSION CHECKLIST	71

ATTACHMENT A – CONFIDENTIALITY AND CERTIFICATION OF INDEMNIFICATION	72

ATTACHMENT B1 – TECHNICAL PROPOSAL CERTIFICATION OF COMPLIANCE	73

ATTACHMENT B2 – COST PROPOSAL CERTIFICATION OF COMPLIANCE	74

ATTACHMENT C1 – VENDOR CERTIFICATIONS	75

ATTACHMENT C2 – CERTIFICATION REGARDING LOBBYING	76

ATTACHMENT D – FEDERAL LAWS AND AUTHORITIES	77

ATTACHMENT E – CONTRACT FORM	78

ATTACHMENT F – INSURANCE SCHEDULE FOR RFP 2014	79

ATTACHMENT G – REFERENCE QUESTIONNAIRE	80

ATTACHMENT H – PROJECT DELIVERABLE SIGN-OFF FORM	81

ATTACHMENT I – STATEMENT OF UNDERSTANDING	82

ATTACHMENT J – PROPOSED STAFF RESUME	83

ATTACHMENT K – STATE OF NEVADA REGISTRATION SUBSTITUTE IRS FORM W-9	84

ATTACHMENT L – PROJECT COSTS	85

ATTACHMENT M – REQUIREMENTS MATRIX	86

ATTACHMENT N – UNITY PRIORITIES DOCUMENT	87

A Request for Proposal process is different from an Invitation to Bid.  The State expects vendors to propose creative, competitive solutions to the agency's stated problem or need, as specified below.  Vendors exceptions and/or assumptions should be clearly stated in Attachment B1 (Technical Proposal Certification of Compliance with Terms and Conditions of RFP) and Attachment B2 (Cost Proposal Certification of Compliance with Terms and Conditions of RFP) and will be considered during the evaluation process; however, vendors must be specific.  Nonspecific exceptions or assumptions may not be considered.  The State reserves the right to limit the Scope of Work prior to award, if deemed in the best interest of the State per NRS 333.350(1).

Prospective vendors are advised to review Nevada’s ethical standards requirements, including but not limited to, NRS 281A and the Governor’s Proclamation, which can be found on the Purchasing Division’s website (http://purchasing.state.nv.us).

# OVERVIEW OF PROJECT

The Nevada State Purchasing Division, on behalf of the Division of Child and Family Services (DCFS), is seeking qualified vendors to help implement a new presentation layer for Nevada’s Statewide Automated Child Welfare Information System (SACWIS), called UNITY, using web pages tailored to suit the needs of specific functional roles performed by users.  The web-enablement of the UNITY system will be completed prior to the end of April 2013 and will begin early in 2012.  DCFS has been given authority by the legislature to invest in new technology that will enable child welfare workers and support staff to more effectively use and maintain the SACWIS application.

## OBJECTIVES

The primary objectives are to:

### streamline the user interface with the SACWIS system (UNITY),

### update the development software used to deliver the application to users,

### provide shorter response time for new code deployment, and

### provide easier access to secured users outside the state firewall.

# ACRONYMS/DEFINITIONS

For the purposes of this RFP, the following acronyms/definitions will be used:

| ADA | Americans with Disabilities Act of 1990, as Amended [www.ada.gov]. See specifically: http://www.ada.gov/pcatoolkit/chap5toolkit.htm. |
| --- | --- |
| Assumption | An idea or belief that something will happen or occur without proof. An idea or belief taken for granted without proof of occurrence. |
| Awarded Vendor | The organization/individual that is awarded and has an approved contract with the State of Nevada for the services identified in this RFP. |
| BOE | State of Nevada Board of Examiners. |
| CA | Computer Associates. |
| Client/Server | The client/server model typically defines the relationship between processes running on separate machines. The server process is a provider of services. The client is the consumer of the services. In essence, client/server provides a clean separation of function based on the idea of service. |
| Confidential Information | Any information relating to the amount or source of any income, profits, losses or expenditures of a person, including data relating to cost or price submitted in support of a bid or proposal. The term does not include the amount of a bid or proposal. Refer NRS 333.020(5) (b). |
| Contract Approval Date | The date the State of Nevada Board of Examiners officially approves and accepts all contract language, terms and conditions as negotiated between the State and the successful vendor. |
| Contract Award Date | The date when vendors are notified that a contract has been successfully negotiated, executed and is awaiting approval of the Board of Examiners. |
| Contractor | The company or organization that has an approved contract with the State of Nevada for services identified in this RFP. The contractor has full responsibility for coordinating and controlling all aspects of the contract, including support to be provided by any subcontractor(s). The contractor will be the sole point of contact with the State relative to contract performance. |
| Cross Reference | A reference from one document/section to another document/section containing related material. |
| Customer | Department, Division or Agency of the State of Nevada. |
| DCFS | The Division of Child and Family Services, an agency within the Nevada Department of Health and Human Services. |
| Deliverables | Project work products throughout the term of the project/contract that may or may not be tied to a payment. |
| Development Environment | A computer system, toolset and methodology used to develop and/or modify and test new software applications. |
| DHCP | Dynamic Host Configuration Protocol. |
| Division/Agency | The Division/Agency requesting services as identified in this RFP. |
| DNS | Domain Name System. |
| DSD | Detailed System Design. |
| EDI | Electronic Data Interchange is a standard format for exchanging business data. The standard is ANSI X12, developed by the Data Interchange Standards Association. ANSI X12 is either closely coordinated with or is being merged with an international standard, EDIFACT. |
| EFT | Electronic Funds Transfer – an electronic transfer of funds through a national automated clearinghouse directly to a designated account. |
| EIN | Employer Identification Number. |
| EITS | Enterprise Information Technology Services Division. |
| Email | Electronic mail. |
| ERD | Entity Relationship Diagram. |
| Evaluation Committee | An independent committee comprised of a majority of State officers or employees established to evaluate and score proposals submitted in response to the RFP pursuant to NRS 333.335. |
| Exception | A formal objection taken to any statement/requirement identified within the RFP. |
| FTE | Full Time Equivalent. |
| Functional Requirements | A narrative and illustrative definition of business processes independent of any specific technology or architecture. |
| GAAP | Generally Accepted Accounting Principles. |
| Goods | The term “goods” as used in this RFP has the meaning ascribed to it in NRS §104.2105(1) and includes, without limitation, “supplies”, “materials”, “equipment”, and “commodities”, as those terms are used in NRS Chapter 333. |
| GUI | Graphical User Interface. |
| IMS | Information Management Services, the automated systems development and maintenance organization within DCFS. |
| Interoperability | The ability to exchange and use information (usually in a large heterogeneous network made up of several local area networks). Interoperable systems reflect the ability of software and hardware on multiple machines from multiple vendors to communicate. |
| Key Personnel | Vendor staff responsible for oversight of work during the life of the project and for deliverables. |
| LAN | Local Area Network. |
| LCB | Legislative Counsel Bureau. |
| LOI | Letter of Intent - notification of the State’s intent to award a contract to a vendor, pending successful negotiations; all information remains confidential until the issuance of the formal notice of award. |
| May | Indicates something that is recommended but not mandatory. If the vendor fails to provide recommended information, the State may, at its sole option, ask the vendor to provide the information or evaluate the proposal without the information. |
| MS | Microsoft. |
| Must | Indicates a mandatory requirement. Failure to meet a mandatory requirement may result in the rejection of a proposal as non-responsive. |
| NAC | Nevada Administrative Code –All applicable NAC documentation may be reviewed via the internet at: www.leg.state.nv.us |
| NOA | Notice of Award – formal notification of the State’s decision to award a contract, pending Board of Examiners’ approval of said contract, any non-confidential information becomes available upon written request. |
| NRS | Nevada Revised Statutes – All applicable NRS documentation may be reviewed via the internet at: www.leg.state.nv.us. |
| Open Systems | Computer systems that provide some combination of interoperability, portability and open software standards. |
| Pacific Time (PT) | Unless otherwise stated, all references to time in this RFP and any subsequent contract are understood to be Pacific Time. |
| PC | Personal computer. |
| POC | Proof of Concept. |
| Production Environment | A computer system, communications capability and applications software that facilitates ongoing business operations. New hardware/software is not introduced into a production environment until it is fully tested and accepted by the State. |
| Proprietary Information | Any trade secret or confidential business information that is contained in a bid or proposal submitted on a particular contract. (Refer to NRS 333.020 (5) (a). |
| Public Record | All books and public records of a governmental entity, the contents of which are not otherwise declared by law to be confidential must be open to inspection by any person and may be fully copied or an abstract or memorandum may be prepared from those public books and public records. (Refer to NRS 333.333 and NRS 600A.030 [5]). |
| RDBMS | Relational Database Management System. |
| Redacted | The process of removing confidential or proprietary information from a document prior to release of information to others. |
| RFP | Request for Proposal - a written statement which sets forth the requirements and specifications of a contract to be awarded by competitive selection as defined in NRS 333.020(8). |
| SACWIS | Statewide Automated Child Welfare Information System. |
| Session | A method whereby the state of the system can be maintained between requests from a browser to the web server. The session is only valid for a particular instance of a browser. Closing the browser will end the session. |
| Shall | Indicates a mandatory requirement. Failure to meet a mandatory requirement may result in the rejection of a proposal as non-responsive. |
| Should | Indicates something that is recommended but not mandatory. If the vendor fails to provide recommended information, the State may, at its sole option, ask the vendor to provide the information or evaluate the proposal without the information. |
| SSN | Social Security Number. |
| State | The State of Nevada and any agency identified herein. |
| Statement of Understanding | A non-disclosure agreement that each contractor and/or individual must sign prior to starting work on the project. |
| Steering Committee | The Steering Committee is made up of the Director/Administrator of the agency and State, local government and private sector representatives. |
| Subcontractor | Third party, not directly employed by the contractor, who will provide services identified in this RFP. This does not include third parties who provide support or incidental services to the contractor. |
| Trade Secret | Information, including, without limitation, a formula, pattern, compilation, program, device, method, technique, product, system, process, design, prototype, procedure, computer programming instruction or code that: derives independent economic value, actual or potential, from not being generally known to, and not being readily ascertainable by proper means by the public or any other person who can obtain commercial or economic value from its disclosure or use; and is the subject of efforts that are reasonable under the circumstances to maintain its secrecy. |
| UML | Unified Modeling Language. |
| UNITY 2.0 | The upgraded Unified Nevada Information Technology for Youth (UNITY) application to be delivered to DCFS staff and management through this project and other scheduled activities. |
| User | Department, Division, Agency or County of the State of Nevada. |
| Vendor | Organization/individual submitting a proposal in response to this RFP. |
| Walkthrough | Oral presentation by the contractor of deliverables and/or work products. |
| WAN | Wide Area Network. |
| Will | Indicates a mandatory requirement. Failure to meet a mandatory requirement may result in the rejection of a proposal as non-responsive. |

## STATE OBSERVED HOLIDAYS

The State observes the holidays noted in the following table.  Note:  When January 1st, July 4th, November 11th or December 25th falls on Saturday, the preceding Friday is observed as the legal holiday.  If these days fall on Sunday, the following Monday is the observed holiday.

| HOLIDAY | DAY OBSERVED |
| --- | --- |
| New Year’s Day | January 1 |
| Martin Luther King Jr.’s Birthday | Third Monday in January |
| Presidents' Day | Third Monday in February |
| Memorial Day | Last Monday in May |
| Independence Day | July 4 |
| Labor Day | First Monday in September |
| Nevada Day | Last Friday in October |
| Veterans' Day | November 11 |
| Thanksgiving Day | Fourth Thursday in November |
| Family Day | Friday following the Fourth Thursday in November |
| Christmas Day | December 25 |

# BACKGROUND

## PROJECT

### During the past few years, three separate reviews/audits have examined the current SACWIS – UNITY system.  The following shortcomings have been documented:

#### more helpful management reports could be generated,

#### case management and other necessary documents should be auto-filled whenever possible, users should have to do less repetitive work, and

#### the system has navigation problems.

### System reviewers have stated that implementing a web-based presentation layer for UNITY that is tailored to support specific functional roles will help to solve certain duplication of data entry and navigational issues.  It is also hoped that improved data capture timeliness and accuracy will result as users experience the updated system structure and desktop presentation.  The quality of management reports is expected to improve.

### During the most recent session of the Nevada legislature, funding was approved for the recommended technology improvement.  Federal matching funds have also been secured for state fiscal year 2012.  Continued federal and state funding is expected through state fiscal year 2013.

## AGENCY

The Division of Child and Family Services (DCFS) Administration has the ultimate responsibility for statewide child welfare oversight, juvenile justice programs and children’s mental health services in Nevada.  In the larger counties, Clark in the south and Washoe in the north, where populations are most dense, local agencies operate child protective services and on-going support programs for children who are removed to foster care and adoptions.  In the other 15 Nevada counties, these services are offered using State resources.  UNITY has over 1700 users, and has been in maintenance operations for over 10 years.

This project is managed through the Information Management Services (IMS) group within DCFS.  The IMS staff is made up of software engineers, business analysts, help desk, trainers, and managers who report to the DCFS Administrator.  An organizational chart for IMS is included in the Project Library.

## CONCURRENT IMPACTS/PROJECTS

Current work is scheduled to satisfy federal priorities for system improvement.  See the “UNITY Priorities” document attached (Attachment N).

There are on-going operations to solve user-identified problems and implement current change requests.  There is also a co-occurring project to implement a statewide data warehouse, scheduled to begin in the summer of 2012.

## CURRENT COMPUTING ENVIRONMENT

DCFS currently maintains a SACWIS application called UNITY.  UNITY is a client/server based system with the client residing on the local desktop and the server running on the mainframe using a DB2 Database.

In addition to the application, DCFS maintains a UNITY data reporting application on an Oracle database.  This database contains a replica of production data and is used to run reports.

Developers currently use Dell Optiplex 745 desktops that have 3.4 gigahertz processors and 3 gigabytes of memory.

End users use a variety of models for their desktops that have 2 gigahertz or better processors and 1 gigabyte of memory or better.

## PROJECT SOFTWARE

All software used for project management must be approved by the State.  Desktops use a mix of Windows operating systems:  2000, XP, and 2007.  All desktops have the Microsoft Office suite of products compatible with the given operating system.

## DEVELOPMENT SOFTWARE

### All proposed software used in the design, development, testing and implementation of the deliverables outlined in this RFP must be approved by the State.

### If the application software is not public domain, the awarded vendor must provide a licensing strategy.

### The State will procure licenses for all base components and third party equipment (operating system, data base, etc.) based upon specifications provided by the awarded vendor.

### The awarded vendor must provide fifteen (15) licenses and formal training for fifteen (15) users.

### UNITY is developed using CA Gen 7.6.  The agency has plans to upgrade to the 8.0 Version in January 2012.  Supporting tools include the following distributed CA software:

#### Encyclopedia Server Option

#### Workstation Cross Generation Option to OS/390

#### Encyclopedia Cross Generation Option to OS/390

#### Workstation Encyclopedia Construction Client

#### Workstation Construction Tools

#### Workstation Developer Toolset

#### Workstation Encyclopedia Construction Server

#### Middleware TCP/IP Option

#### Mainframe CA software:

##### TCP/IP Direct Connect Option for CICS

##### Implementation Toolset Option

#### Microsoft Visual Studio 2005 used by CA:Gen to generate C code

#### Altova and QAT Publisher are used to access reports from the UNITY application and from the Reporting Module.

#### QAT Exchange is used to generate XML code.

#### CSE Edit is a developer productivity tool that allows programmers to analyze code without checking the code out from the CA Gen encyclopedia.

#### RoboHelp is used to develop and maintain help text used within the application.

#### Hummingbird is used by developers for mainframe communication.

#### Oracle Client 10g is used for the data reporting application.

## STATE RESOURCES

The following paragraphs describe the resources the State has committed to this project.

### Steering Committee

This team of senior officials will work with, and on behalf of the project in defining overall policy, providing top level decision making, ensuring availability of key resources and effecting key interdepartmental and contractual relationships.  The Steering Committee provides leadership in promoting support for the project.  Additional roles of the Steering Committee may include:

#### Review of proposed plans and timetables;

#### Provide problem resolution if issues cannot be resolved at the project team level;

#### Provide departmental policy as it relates to the project;

#### Set priorities;

#### Propose alternative solutions to problems encountered;

#### Obtain Legislative and Administrative backing; and

#### Provide information and involve external parties in project progress, accomplishments and challenges.

### Project Sponsor

The DCFS Deputy Administrator is the project sponsor.  All project activities will be conducted under the authority of the Administrator’s office.

### Project Manager

A project manager has been appointed to coordinate the activities of all individuals and organizations involved in the project.  The project manager will provide on-going daily direction and oversight to the State project staff and the contractor and report progress and problems to the Steering Committee.  The Project Manager will coordinate all organizations involved in the project and ensure resource requirements are identified and addressed.  The project manager sets priorities when choices of alternatives are required.

### State Project Staff

#### The awarded vendor will be expected to work closely with the State project staff assigned to this project.

#### State project staff will be available to attend meetings, interviews and assist assigned staff in reviewing functions with the contractor.

#### In addition to the Project Manager, one (1) Technical Lead, two to four (2-4) programmers, two (2) Business Process Analysts and one (1) Trainer will be available to the project.  Staff may be occasionally pulled from the project to address emergencies and other as of yet unidentified priorities.

#### State project staff will be assigned to the project on an as-needed basis, as determined by project and technical management to represent the various functional and technical areas.

#### The State project staff will report to the project manager who will act as a conduit to the awarded vendor.

### Quality Assurance Monitor

The DCFS/IMS UNITY 2.0 Project Manager will perform QA tasks for this project.  Major functions will include, but not be limited to the following.

#### Review of project tasks;

#### Validation of results;

#### Provide recommendations, as required;

#### Review of deliverables; and

#### Project plan monitoring.

# SYSTEM REQUIREMENTS

## VENDOR RESPONSE TO SYSTEM REQUIREMENTS

Vendors must explain in sufficient detail how the vendor will satisfy the Division of Child and Family Services’ project requirements described below and in Attachment M, Requirements Matrix.  If subcontractors will be used for any of the tasks, vendors must indicate what tasks and the percentage of time subcontractor(s) will spend on those tasks.

## COMPUTING PLATFORM

### Project Platform:  The agency uses the Enterprise Information Technology Services Division (EITS) SilverNet backbone for its WAN.

### Local Area Network/Wide Area Network (LAN/WAN):  The agency maintains its own LAN with one (1) primary domain and three (3) sub-domains.  It maintains several Windows 2000, 2003, and 2008 servers.  Several DCFS locations are in rural areas with low speed connectivity.  Applications must be able to perform over a wide area network that in some cases uses circuits with a maximum bandwidth of 1.5mb.  All network security must be addressed on the front end using Secured Socket Layer technology.

### Output Requirements:  The agency uses DHCP, DNS, and Active Directory.

## TECHNICAL REQUIREMENTS

### System Security

#### System must meet State security standards for transmission of personal information as outlined in NRS 597.970, NRS 205.4742 and NRS 603A.040.

### Architecture

#### System Architecture

Vendors must describe the overall architecture of their proposed solution including the degree of "openness" and adherence to industry standard hardware, software, security and communications protocols.  Describe the internal architecture and how it facilitates system changes and new user requirements.  Vendors must describe how the proposed architecture is compatible with the Department and State's existing infrastructure.  Vendors must describe how components of the proposed architecture will remain current and supported to avoid becoming obsolete.

#### Security Architecture

Vendors must describe how their system ensures security for both Intranet and Internet access.  Include recommended maintenance and upgrade strategies.

### Disaster Recovery and System Integrity Architecture

Vendor must describe how their solution ensures system integrity and recovery.  Include information regarding fault tolerance capability, if any, backup schedules and approach, data and system recovery, and offsite or alternate site requirements in case of disaster and other system continuity information.

### Development, Testing and Training Environment

The State envisions using four (4) pre-production environments: development, system test, acceptance test and training.  Each environment must use industry-standard hardware, software and relational database management products.  Security and network communication protocols compatible with existing LAN and WAN specifications must be used.  Vendors must describe the requirements for each environment.

#### Hardware

Although this system will leverage the existing State technical infrastructure as much as possible, the State needs to know specifically what is required for this system.  While the State requires each vendor to include their costs for all base components and third party equipment in Attachment L, Project Costs, the State, at its sole option, reserves the right to procure any or all of the required components and equipment from another source, based upon specifications provided by the awarded vendor.

Vendors must provide a comprehensive equipment list including equipment make, model and primary configuration.

#### Software

##### If the application software is not public domain, a licensing strategy must be described to support the pre-production environment.  Within the licensing strategy, describe how the State will defer paying for licenses until they are required and/or in full use.

##### Any other software used within the system, for which the State would need to obtain licenses, must be defined by the vendor.  While the State requires each vendor to include their costs for all third party software and associated licenses in Attachment L, Project Costs, the State, at its sole option, reserves the right to procure any or all of the software and associated licenses from another source.

##### Vendors must indicate what software products and version levels are currently supported and required for the proposed system.  The vendor must state and ensure that the proposed system and system configuration and solution do not require hardware, operating system, or other components that are no longer licensed and/or supported.

## SECURITY STANDARDS

### All information technology services and systems developed or acquired by agencies shall have documented security specifications that include an analysis of security risks and recommended controls (including access control systems and contingency plans).

### Security requirements shall be developed at the same time system planners define the requirements of the system.  Requirements must permit updating security requirements as new threats/vulnerabilities are identified and/or new technologies implemented.

### Security requirements and evaluation/test procedures shall be included in all solicitation documents and/or acquisition specifications.

### Systems developed by either internal State or contracted system developers shall not include back doors, or other code that would cause or allow unauthorized access or manipulation of code or data.

### Security specifications shall be developed by the system developer for approval by the agency owning the system at appropriate points of the system development or acquisition cycle.

### All system development projects must include a documented change control and approval process and must address the security implications of all changes recommended and approved to a particular service or system.  The responsible agency must authorize all changes.

### Application systems and information that become obsolete and no longer used must be disposed of by appropriate procedures.  The application and associated information must be preserved, discarded, or destroyed in accordance with Electronic Record and Record Management requirements defined in NRS and NAC 239, Records Management.

### Software development projects must comply with State Policy 4.100000, Section 4.7, Software Development and Maintenance.

#### Separate development, test and production environments must be established on State systems.

#### Processes must be documented and implemented to control the transfer of software from a development environment to a production environment.

#### Development of software and tools must be maintained on computer systems isolated from a production environment.

#### Access to compilers, editors and other system utilities must be removed from production systems.

#### Controls must be established to issue short-term access to development staff to correct problems with production systems allowing only necessary access.

#### Security requirements and controls must be identified, incorporated in and verified throughout the planning, development, and testing phases of all software development projects.  Security staff must be included in all phases of the System Development Lifecycle (SDLC) from the requirement definitions phase through implementation phase.

## REQUIREMENTS MATRIX

Vendor must:

### Present the platform requirements for efficient operation of the system;

### Review the requirements matrix (Attachment M) carefully to insure that the proposed system design addresses all of the requirements;

### Tie each requirement to the vendor’s project plan by task number;

### Vendors must respond to all of the requirements by properly coding and indicating how the requirement is satisfied.  The proposed costs and project plan must reflect the effort needed to satisfy the requirements; and

### For each of the requirements describe how the proposed solution will meet the requirement.

| Condition | Description |
| --- | --- |
| A - Will meet using an available tool | The vendor currently has and uses a software tool or process that will be used to meet this requirement. The specific tool or process is detailed in the vendor response. |
| B - Will meet using a new tool or custom development | The vendor will acquire a new tool or create custom code or process to meet this requirement. A description of the new tool, custom code or process is included in the vendor response. |
| C - Cannot meet requirement | The vendor cannot meet this requirement with current or available software and processes. – No further comment is needed from the vendor. |

### Identify whether each requirement is in the firm fixed price included within the cost proposal.

### Describe how the proposed system meets the requirements specified within this RFP.

# SCOPE OF WORK

The project is broken down into the following tasks that will be explained in detail within the following sections.  The tasks and activities within this section are not necessarily listed in the order that they should be completed.  Vendors must reflect within their proposal and preliminary project plan their recommended approach to scheduling and accomplishing all tasks and activities identified within this RFP.

All tasks performed by the awarded vendor may be reviewed by the QA monitor as well as State staff.

- Project Planning and Administration

- Upgraded Development Environment

- Secure Web-Enabled User Presentation Layer

- Testing

- System Takeover

- Production Environment

## VENDOR RESPONSE TO SCOPE OF WORK

### Within the proposal, vendors must provide information regarding their approach to meeting the requirements described within Sections 5.4 through 5.9.

### If subcontractors will be used for any of the tasks, vendors must indicate what tasks and the percentage of time subcontractor(s) will spend on those tasks.

### Vendor's response must be limited to no more than five (5) pages per task not including appendices, samples and/or exhibits.

## DELIVERABLE SUBMISSION AND REVIEW PROCESS

Once the detailed project plan is approved by the State, the following sections detail the process for submission and review of deliverables during the life of the project/contract.

### General

#### The contractor must provide one (1) master (both hard and soft copies) and five (5) additional hard copies of each written deliverable to the appropriate State Project manager as identified in the contract.

#### Once a deliverable is approved and accepted by the State, the contractor must provide an electronic copy.  The State may, at its discretion, waive this requirement for a particular deliverable.

#### The electronic copy must be provided in software currently utilized by the agency or provided by the contractor.

#### Deliverables will be evaluated by the State utilizing mutually agreed to acceptance/exit criteria.

### Deliverable Submission

#### Prior to development and submission of each contract deliverable, a summary document containing a description of the format and content of each deliverable will be delivered to the State Project Manager for review and approval.  The summary document must contain, at a minimum, the following:

##### Cover letter;

##### Table of Contents with a brief description of the content of each section;

##### Anticipated number of pages; and

##### Identification of appendices/exhibits.

#### The summary document must contain an approval/rejection section that can be completed by the State.  The summary document will be returned to the contractor within a mutually agreed upon time frame.

#### Deliverables must be developed by the contractor according to the approved format and content of the summary document for each specific deliverable.

#### At a mutually agreed to meeting, on or before the time of delivery to the State, the contractor must provide a walkthrough of each deliverable.

#### Deliverables must be submitted no later than 5:00 PM, per the approved contract deliverable schedule and must be accompanied by a deliverable sign-off form (refer to Attachment H) with the appropriate sections completed by the contractor.

### Deliverable Review

#### General

##### The State’s review time begins on the next working day following receipt of the deliverable.

##### The State’s review time will be determined by the approved and accepted detailed project plan and the approved contract.

##### The State has up to five (5) working days to determine if a deliverable is complete and ready for review.

##### Any subsequent deliverable dependent upon the State’s acceptance of a prior deliverable will not be accepted for review until all issues related to the previous deliverable have been resolved.

##### Deliverables determined to be incomplete and/or unacceptable for review will be rejected, not considered delivered and returned to the contractor.

##### After review of a deliverable, the State will return to the contractor the project deliverable sign-off form with the deliverable submission and review history section completed.

#### Accepted

##### If the deliverable is accepted, the original deliverable sign-off form signed by the appropriate State representatives will be returned to the contractor.

##### Once the contractor receives the original deliverable sign-off form, the State can then be invoiced for the deliverable (refer to Section 8, Financial).

#### Comments/Revisions Requested by the State

If the State has comments and/or revisions to a deliverable, the following will be provided to the contractor:

##### The original deliverable sign-off form with an updated entry to the deliverable submission and review history section.

##### Attached to the deliverable sign-off form will be a detailed explanation of the revisions to be made and/or a marked up copy of the deliverable.

##### The State’s first review and return with comments will be completed within the times specified in the contract.

##### The contractor will have five (5) working days, unless otherwise mutually agreed to, for review, acceptance and/or rejection of the State’s comments.

##### A meeting to resolve outstanding issues must be completed within three (3) working days after completion of the contractor’s review or a mutually agreed upon time frame.

##### Agreements made during meetings to resolve issues must be documented separately.

##### Once an agreement is reached regarding changes, the contractor must incorporate them into the deliverable for resubmission to the State.

##### All changes must be easily identifiable by the State.

##### Resubmission of the deliverable must occur within five (5) working days or a mutually agreed upon time frame of the resolution of any outstanding issues.

##### The resubmitted deliverable must be accompanied by the original deliverable sign-off form.

##### This review process continues until all issues have been resolved within a mutually agreed upon time frame.

##### During the re-review process, the State may only comment on the original exceptions noted.

##### All other items not originally commented on are considered to be accepted by the State.

##### Once all revisions have been accepted, the original deliverable sign-off form signed by the appropriate State representatives will be returned to the contractor.

##### The contractor must provide one (1) updated and complete master paper copy of each deliverable after approval and acceptance by the State.

##### Once the contractor receives the original deliverable sign-off form, the State can then be invoiced for the deliverable (refer to Section 8, Financial).

#### Rejected, Not Considered Delivered

If the State considers a deliverable not ready for review, the following will be returned to the contractor:

##### The original deliverable sign-off form with an updated entry to the deliverable submission and review history section.

##### The original deliverable and all copies with a written explanation as to why the deliverable is being rejected, not considered delivered.

##### The contractor will have five (5) working days, unless otherwise mutually agreed to, for review, acceptance and/or rejection of the State’s comments.

##### A meeting to discuss the State’s position regarding the rejection of the deliverable must be completed within three (3) working days after completion of the contractor’s review or a mutually agreed upon time frame.

##### Resubmission of the deliverable must occur within a mutually agreed upon time frame.

##### The resubmitted deliverable must be accompanied by the original deliverable sign-off form.

##### Upon resubmission of the completed deliverable, the State will follow the steps outlined in Section 5.2.3.2, Accepted, or Section 5.2.3.3, Comments/Revisions Requested by the State.

## PROJECT KICK OFF MEETING

A project kick off meeting will be held with representatives from the State and the contractor after contract approval and prior to work performed.  Items to be covered in the kick off meeting will include, but not be limited to:

### Deliverable review process;

### Determining format and protocol for project status meetings;

### Determining format for project status reports;

### Setting the schedule for meetings between representatives from the State and the contractor to develop the detailed project plan;

### Defining lines of communication and reporting relationships;

### Reviewing the project mission;

### Pinpointing high-risk or problem areas; and

### Issue resolution process.

## PROJECT PLANNING AND ADMINISTRATION

### Objective

The objective of this task is to ensure that adequate planning and project management are dedicated to this project.

### Activities

The awarded vendor must:

#### Work with the State to provide a detailed project plan, based on the vendor’s assessment of the current system development and deployment environment, that take into consideration the State holiday schedule provided in Section 2.1, State Observed Holidays to include, but not be limited to:

##### Project schedule including tasks, activities, activity duration, sequencing and dependencies;

##### Project work plan for each deliverable, including a work breakdown structure;

##### Completion date of each task;

##### Project milestones;

##### Entrance and exit criteria for specific project milestones;

##### Project organization including a resource plan defining roles and responsibilities for the awarded vendor, subcontractors (if applicable) and State;

##### Software Conversion and Test Plan to include the conversion plan for upgrade from current system methods and tools;

##### Change Management Plan; and

##### Transfer of Knowledge Plan to improve State developer knowledge, skills and abilities in support of a web-based UNITY application.

#### Attend semi-monthly project status meetings with the State project team at a location to be determined by the State.  Attendance may be in person or via teleconferencing, as mutually agreed to by the project team.  These meetings shall follow an agenda mutually developed by the awarded vendor and the State.  The agenda may include, but not be limited to:

##### Review and approval of previous meeting minutes;

##### Contractor project status;

##### State project status;

##### Contract status and issues, including resolutions;

##### Quality Assurance status;

##### New action items;

##### Outstanding action items, including resolutions;

##### Setting of next meeting date; and

##### Other business.

Minutes will be taken and distributed by State staff within five (5) working days after the meeting.  Minutes may be distributed via facsimile or email.

#### Attend and participate in all project related meetings requested as well as Steering Committee meetings.  The awarded vendor shall prepare materials or briefings for these meetings as requested by the State.  Minutes will be taken and distributed by State staff within five (5) working days after the meeting.  Minutes may be distributed via facsimile or email.

#### Provide written weekly project status reports.  The format must be approved by the State prior to issuance of the first project status report.  The status reports must include, but not be limited to the following:

##### Overall completion status of the project in terms of the State approved project work plan and deliverable schedule;

##### Accomplishments during the period;

##### Problems encountered and proposed/actual resolutions;

##### What is to be accomplished during the next reporting period;

##### Issues that need to be addressed, including contractual;

##### Quality Assurance status;

##### Updated MS Project time line showing percentage completed, tasks assigned, completed and remaining;

##### Identification of schedule slippage and strategy for resolution;

##### Contractor staff assigned and their location/schedule;

##### State resources required for activities during the next time period; and

##### Resource allocation percentages including planned versus actual by project milestone.

### Deliverables

| 5.4 PLANNING AND ADMINISTRATION DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.4.3.1 | Detailed Project Plan | 5.4.2.1 | 10 |
| 5.4.3.2 | Software Conversion and Test Plan | 5.4.2.1 (G) | 5 |
| 5.4.3.3 | Change Management Plan | 5.4.2.1 (H) | 5 |
| 5.4.3.4 | Transfer of Knowledge Plan | 5.4.2.1 (I) | 5 |
| 5.4.3.5 | Attendance at all scheduled meetings | 5.4.2.2 through 5.4.2.3 | N/A |
| 5.4.3.6 | Written Weekly Project Status Reports | 5.4.2.4 | 3 |

## UPGRADED DEVELOPMENT ENVIRONMENT

### Objective

Upgrade the development environment to support a web-enabled application.

### Activities

The awarded vendor will perform the following activities within this task:

#### Develop a Configuration Management Plan to include but not be limited to the methodology and tools to be utilized.

#### Define the new development environment needed, including tools with procedures for maintaining and deploying web pages to users.  This will include new web page development standards in a “Developer’s Guide” to include ADA compliance for all page elements; and

#### Upgrade developer workstation capacity (hardware and software).

### Deliverables

| 5.5 UPGRADED DEVELOPMENT ENVIRONMENT DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.5.3.1 | Configuration Management Plan | 5.5.2.1 | 5 |
| 5.5.3.2 | Developer Workstation Upgrade Checklist | 5.5.2.2 | 3 |
| 5.5.3.3 | Developer’s Guide | 5.5.2.2 | 3 |
| 5.5.3.4 | Development and Deployment Methodology | 5.5.2.2 | 5 |
| 5.5.3.5 | Upgraded Developer Workstations | 5.5.2.3 | 5 |

## SECURE WEB-ENABLED USER PRESENTATION LAYER

### Objective

The objective of this task is to provide a secure web-enabled user presentation layer for the entire UNITY application, including the replacement of the thick-client desktop processes.

### Activities

#### Assess the current windows-based system to identify software conversion issues and opportunities.

#### Develop complete system architecture documentation of new pages and mapping from current application windows to new web pages.

#### Transform existing windows-based presentation layer to secure and encrypted web pages and deliver all UNITY windows, including those that support on-line search; reporting and work requests that are available to users as web pages.

### Deliverables

| 5.6 SECURE WEB-ENABLED USER PRESENTATION LAYER DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.6.3.1 | Current System Assessment Report | 5.6.2.1 | 10 |
| 5.6.3.2 | UNITY System Architecture Documentation | 5.6.2.2 | 20 |
| 5.6.3.3 | Converted Code | 5.6.2.3 | 20 |

## TESTING

### Objective

Produce and provide an integrated test plan and related test results, conduct testing and resolve issues, ensure system readiness prior to final implementation, communicate testing results to stakeholders for ongoing system validation.

### Activities

#### Integrated Test Plan and documented results of all testing, to include but not be limited to:  unit test scripts for each page, executed test scripts, results of testing (to include the resolution of all Blocker and High priority problems).

#### Performance Testing:  Performance testing must be designed to ensure that current UNITY business processes are capable of operating at or above expected peak loads and levels.

#### Unit Test:  Test that current UNITY business process rules operate correctly in the web version of pages to ensure no loss of functionality, and that data is stored in the DB2 database as expected.

#### System Test:  Test the updated system as a fully integrated system and take corrective action as needed to assure that all system modifications properly interact with each other.

#### User Acceptance Test:  Test the functionality of the system through various scenarios and to take corrective action as needed to assure that the system satisfies all of the functionality as stated in the RFP.

### Deliverables

| 5.7 TESTING DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.7.3.1 | Test Plan and Executed/Passed Scripts for all converted pages | 5.7.2.1 | 10 |
| 5.7.3.2 | Performance Test Log and Results | 5.7.2.2 through 5.7.2.5 | 5 |
| 5.7.3.3 | Final Testing Metrics Document | 5.7.2.1 | 10 |

## SYSTEM TAKEOVER

### Objective

Prepare IMS staff for system takeover.

### Activities

#### Complete training for user support staff, trainers and business process analysts.

#### Complete transfer of knowledge for IMS technical staff.

### Deliverables

| 5.8 SYSTEM TAKEOVER DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.8.3.1 | Certification of Completion of Training and Transfer of Knowledge | 5.8.2.1 through 5.8.2.2 | 5 |

## PRODUCTION ENVIRONMENT

### Objective

Deliver to production all UNITY windows as web pages.

### Activities

#### Document and complete deployment activities to a Production environment.

### Deliverables

| 5.9 PRODUCTION ENVIRONMENT DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| DELIVERABLE NUMBER | DESCRIPTION OF DELIVERABLE | ACTIVITY | STATE'S ESTIMATED REVIEW TIME (WORKING DAYS) |
| 5.9.3.1 | UNITY Production Deployment Process Documentation | 5.9.2.1 | 10 |

# COMPANY BACKGROUND AND REFERENCES

## VENDOR INFORMATION

### Vendors must provide a company profile in the table format below.

| Question | Response |
| --- | --- |
| Company name: |  |
| Ownership (sole proprietor, partnership, etc.): |  |
| State of incorporation: |  |
| Date of incorporation: |  |
| # of years in business: |  |
| List of top officers: |  |
| Location of company headquarters: |  |
| Location(s) of the company offices: |  |
| Location(s) of the office that will provide the services described in this RFP: |  |
| Number of employees locally with the expertise to support the requirements identified in this RFP: |  |
| Number of employees nationally with the expertise to support the requirements in this RFP: |  |
| Location(s) from which employees will be assigned for this project: |  |

### Please be advised, pursuant to NRS 80.010, a corporation organized pursuant to the laws of another state must register with the State of Nevada, Secretary of State’s Office as a foreign corporation before a contract can be executed between the State of Nevada and the awarded vendor, unless specifically exempted by NRS 80.015.

### The selected vendor, prior to doing business in the State of Nevada, must be appropriately licensed by the State of Nevada, Secretary of State’s Office pursuant to NRS76.  Information regarding the Nevada Business License can be located at http://sos.state.nv.us.

| Question | Response |
| --- | --- |
| Nevada Business License Number: |  |
| Legal Entity Name: |  |

Is “Legal Entity Name” the same name as vendor is doing business as?

| Yes |  | No |  |
| --- | --- | --- | --- |

If “No”, provide explanation.

### Vendors are cautioned that some services may contain licensing requirement(s).  Vendors shall be proactive in verification of these requirements prior to proposal submittal.  Proposals that do not contain the requisite licensure may be deemed non-responsive.

### Has the vendor ever been engaged under contract by any State of Nevada agency?

| Yes |  | No |  |
| --- | --- | --- | --- |

If “Yes”, complete the following table for each State agency for whom the work was performed.  Table can be duplicated for each contract being identified.

| Question | Response |
| --- | --- |
| Name of State agency: |  |
| State agency contact name: |  |
| Dates when services were performed: |  |
| Type of duties performed: |  |
| Total dollar value of the contract: |  |

### Are you now or have you been within the last two (2) years an employee of the State of Nevada, or any of its agencies, departments, or divisions?

| Yes |  | No |  |
| --- | --- | --- | --- |

If “Yes”, please explain when the employee is planning to render services, while on annual leave, compensatory time, or on their own time?

If you employ (a) any person who is a current employee of an agency of the State of Nevada, or (b) any person who has been an employee of an agency of the State of Nevada within the past two (2) years, and if such person will be performing or producing the services which you will be contracted to provide under this contract, you must disclose the identity of each such person in your response to this RFP, and specify the services that each person will be expected to perform.

### Disclosure of any significant prior or ongoing contract failures, contract breaches, civil or criminal litigation in which the vendor has been alleged to be liable or held liable in a matter involving a contract with the State of Nevada or any other governmental entity.  Any pending claim or litigation occurring within the past six (6) years which may adversely affect the vendor’s ability to perform or fulfill its obligations if a contract is awarded as a result of this RFP must also be disclosed.

| Yes |  | No |  |
| --- | --- | --- | --- |

If “Yes”, please provide the following information.  Table can be duplicated for each issue being identified.

| Question | Response |  |
| --- | --- | --- |
| Date of alleged contract failure or breach: |  |  |
| Parties involved: |  |  |
| Description of the contract failure, contract breach, litigation, or investigation, including the products or services involved: |  |  |
| Amount in controversy: |  |  |
| Resolution or current status of the dispute: |  |  |
| If the matter has resulted in a court case: | Court | Case Number |
| Status of the litigation: |  |  |

### Company background/history and why vendor is qualified to provide the services described in this RFP.  Limit response to no more than five (5) pages.

### Length of time vendor has been providing services described in this RFP to the public and/or private sector.  Please provide a brief description.

### Financial information and documentation to be included in Part III, Confidential Financial of vendor’s response in accordance with Section 12.5, Part III – Confidential Financial.

#### Dun and Bradstreet Number

#### Federal Tax Identification Number

#### The last two (2) years and current year interim:

##### Profit and Loss Statement

##### Balance Statement

## SUBCONTRACTOR INFORMATION

### Does this proposal include the use of subcontractors?  Check the appropriate response in the table below.

| Yes |  | No |  |
| --- | --- | --- | --- |

If “Yes”, vendor must:

#### Identify specific subcontractors and the specific requirements of this RFP for which each proposed subcontractor will perform services.

#### If any tasks are to be completed by subcontractor(s), vendors must:

##### Describe the relevant contractual arrangements;

##### Describe how the work of any subcontractor(s) will be supervised, channels of communication will be maintained and compliance with contract terms assured; and

##### Describe your previous experience with subcontractor(s).

#### Vendors must describe the methodology, processes and tools utilized for:

##### Selecting and qualifying appropriate subcontractors for the project;

##### Incorporating the subcontractor's development and testing processes into the vendor's methodologies;

##### Ensuring subcontractor compliance with the overall performance objectives for the project; and

##### Ensuring that subcontractor deliverables meet the quality objectives of the project.

#### Provide the same information for any proposed subcontractors as requested in Section 6.1, Vendor Information.

#### Business references as specified in Section 6.3, Business References must be provided for any proposed subcontractors.

#### Provide the same information for any proposed subcontractor staff as specified in Section 6.4, Vendor Staff Skills and Experience Required.

#### Staff resumes for any proposed subcontractors as specified in Section 6.5, Vendor Staff Resumes.

#### Vendor shall not allow any subcontractor to commence work until all insurance required of the subcontractor is provided to the vendor.

#### Vendor must notify the using agency of the intended use of any subcontractors not identified within their original proposal and provide the information originally requested in the RFP in Section 6.2, Subcontractor Information.  The vendor must receive agency approval prior to subcontractor commencing work.

#### All subcontractor employees assigned to the project must be authorized to work in this country.

## BUSINESS REFERENCES

### Vendors should provide a minimum of three (3) business references from similar projects performed for private, state and/or large local government clients within the last five (5) years.

### Business references must show a proven ability of:

#### Web enabling a large scale application within the public and/or private sectors;

#### Developing and executing a comprehensive application test plan;

#### Experience with successfully completing Transfer of Knowledge activities;

#### Experience with comprehensive project management;

#### Experience with cultural change management;

#### Experience with managing subcontractors; and

#### Development and execution of a comprehensive project management plan.

### Vendors must provide the following information for every business reference provided by the vendor and/or subcontractor:

The “Company Name” must be the name of the proposing vendor or the vendor’s proposed subcontractor.

| Reference #: |  |  |  |
| --- | --- | --- | --- |
| Company Name: |  |  |  |
| Identify role company will have for this RFP project (check one): ⁭ Vendor ⁭ Subcontractor |  |  |  |
| Project Name: |  |  |  |
| Primary Contact Information |  |  |  |
| Name: |  |  |  |
| Street Address: |  |  |  |
| City, State, Zip |  |  |  |
| Phone, including area code: |  |  |  |
| Facsimile, including area code: |  |  |  |
| Email address: |  |  |  |
| Alternate Contact Information |  |  |  |
| Name: |  |  |  |
| Street Address: |  |  |  |
| City, State, Zip |  |  |  |
| Phone, including area code: |  |  |  |
| Facsimile, including area code: |  |  |  |
| Email address: |  |  |  |
| Project Information |  |  |  |
| Brief description of the project/contract and description of services performed: |  |  |  |
| Original Project/Contract Start Date: |  |  |  |
| Original Project/Contract End Date: |  |  |  |
| Original Project/Contract Value: |  |  |  |
| Final Project/Contract Date: |  |  |  |
| Was project/contract completed in time originally allotted, and if not, why not? |  |  |  |
| Was project/contract completed within or under the original budget / cost proposal, and if not, why not? |  |  |  |

### Vendors must also submit Attachment G, Reference Questionnaire to the business references that are identified in Section 6.3.3.

### The company identified as the business references must submit the Reference Questionnaire directly to the Purchasing Division.

### It is the vendor’s responsibility to ensure that completed forms are received by the Purchasing Division on or before the deadline as specified in Section 10, RFP Timeline for inclusion in the evaluation process.  Reference Questionnaires not received, or not complete, may adversely affect the vendor’s score in the evaluation process.

### The State reserves the right to contact and verify any and all references listed regarding the quality and degree of satisfaction for such performance.

## VENDOR STAFF SKILLS AND EXPERIENCE REQUIRED

The vendor shall provide qualified personnel to perform the work necessary to accomplish the tasks defined in the Scope of Work.  The State must approve all awarded vendor resources.  The State reserves the right to require the removal of any member of the awarded vendor's staff from the project.

### Project Manager Qualifications

The project manager assigned by the awarded vendor to the engagement must have:

#### A minimum of three (3) years of experience, within the last ten (10) years, managing systems architecture and development projects; and

#### Completed at least one (1) project within the past three (3) years that involved communication and coordination of activities with external stakeholders.

### Technical Lead Qualifications

The technical lead assigned by the awarded vendor must have:

#### A minimum of four (4) years of experience developing systems using a relational database;

#### A minimum of two (2) years experience developing Internet applications; and

#### A minimum of two (2) years experience managing systems architecture and systems development projects.

### Individual Team Member Qualifications

Each member of the awarded vendor's project team must meet at least one (1) of the qualifications below.  In addition, the aggregation of the individual qualifications of the team members must cumulatively meet all of the following requirements.  These requirements are:

#### Two (2) years experience within the last five (5) years analyzing and modeling business processes;

#### Two (2) years experience within the last five (5) years designing online interfaces using the tools proposed for this project;

#### Three (3) years experience within the last five (5) years developing systems using the relational database proposed for this project;

#### Three (3) years experience within the last five (5) years developing system to system interfaces; and

#### Three (3) years experience within the last five years developing secure Internet applications using the tools proposed for this project.

## VENDOR STAFF RESUMES

A resume must be completed for each proposed individual on the State format provided in Attachment J, including identification of key personnel per Section 14.3.18, Key Personnel.

## RESOURCE MATRIX

### Vendors must provide a resource matrix broken down by task to include the following:

#### Proposed staff classification;

#### Estimated number of vendor staff per classification;

#### Estimated number of hours per person, per classification;

#### Identification of task(s) to be completed by the prime (P) contractor and/or subcontractor (S).  If more than one (1) subcontractor is proposed, the vendor must clearly identify the company with whom the individual is associated;

#### Estimated percentage of work performed on site by vendor staff; and

#### Estimated number of State staff required (FTE).

## PRELIMINARY PROJECT PLAN

### Vendors must submit a preliminary project plan as part of the proposal, including, but not limited to:

#### Gantt charts that show all proposed project activities;

#### Planning methodologies;

#### Milestones;

#### Task conflicts and/or interdependencies;

#### Estimated time frame for each task identified in Section 5, Scope of Work; and

#### Overall estimated time frame from project start to completion for both Contractor and State activities, including strategies to avoid schedule slippage.

### Vendors must provide a written plan addressing the roles and responsibilities and method of communication between the contractor and any subcontractor(s).

### The preliminary project plan will be incorporated into the contract.

### The first project deliverable is the finalized detailed project plan that must include fixed deliverable due dates for all subsequent project tasks as defined in Section 5, Scope of Work.  The contract will be amended to include the State approved detailed project plan.

### Vendors must identify all potential risks associated with the project, their proposed plan to mitigate the potential risks and include recommended strategies for managing those risks.

### Vendors must provide information on the staff that will be located on-site in Carson City.  If staff will be located at remote locations, vendors must include specific information on plans to accommodate the exchange of information and transfer of technical and procedural knowledge.  The State encourages alternate methods of communication other than in person meetings, such as transmission of documents via email and teleconferencing, as appropriate.

## PROJECT MANAGEMENT

Vendors must describe the project management methodology and processes utilized for:

### Project integration to ensure that the various elements of the project are properly coordinated.

### Project scope to ensure that the project includes all the work required and only the work required to complete the project successfully.

### Time management to ensure timely completion of the project.  Include defining activities, estimating activity duration, developing and controlling the project schedule.

### Management of contractor and/or subcontractor issues and resolution process.

### Responding to and covering requested changes in the project time frames.

### Responding to State generated issues.

### Cost management to ensure that the project is completed within the approved budget.  Include resource planning, cost estimating, cost budgeting and cost control.

### Resource management to ensure the most effective use of people involved in the project including subcontractors.

### Communications management to ensure effective information generation, documentation, storage, transmission and disposal of project information.

### Risk management to ensure that risks are identified, planned for, analyzed, communicated and acted upon effectively.

## QUALITY ASSURANCE

Vendors must describe the quality assurance methodology and processes utilized to ensure that the project will satisfy State requirements as outlined in Section 5, Scope of Work of this RFP.

## METRICS MANAGEMENT

Vendors must describe the metrics management methodology and processes utilized to satisfy State requirements as outlined in Section 5, Scope of Work of this RFP.  The methodology must include the metrics captured and how they are tracked and measured.

## DESIGN AND DEVELOPMENT PROCESSES

Vendors must describe the methodology, processes and tools utilized for:

### Analyzing potential solutions, including identifying alternatives for evaluation in addition to those suggested by the State.

### Developing a detailed operational concept of the interaction of the system, the user and the environment that satisfies the operational need.

### Identifying the key design issues that must be resolved to support successful development of the system.

### Integrating the disciplines that are essential to system functional requirements definition.

## CONFIGURATION MANAGEMENT

Vendors must describe the methodology, processes and tools utilized for:

### Control of changes to requirements, design and code.

### Control of interface changes.

### Traceability of requirements, design and code.

### Tools to help control versions and builds.

### Parameters established for regression testing.

### Baselines established for tools, change log and modules.

### Documentation of the change request process including check in/out, review and regular testing.

### Documentation of the change control board and change proposal process.

### Change log that tracks open/closed change requests.

## PROJECT SOFTWARE TOOLS

Vendors must describe any software tools and equipment resources to be utilized during the course of the project including minimum hardware requirements and compatibility with existing computing resources as described in Section 3.4, Current Computing Environment.

# PROJECT COSTS

The Cost Schedules to be completed for this RFP are embedded as an Excel spreadsheet in Attachment L, Project Costs.

All proposal terms, including prices, will remain in effect for a minimum of 180 days after the proposal due date.  In the case of the awarded vendor, all proposal terms, including prices, will remain in effect throughout the contract negotiation process.

## COST SCHEDULES

The cost for each deliverable must be complete and include all expenses, including travel, per diem and out-of-pocket expenses as well as administrative and/or overhead expenses.  Each table in the Excel spreadsheet in Attachment L, Project Costs must be completed and detailed backup must be provided for all cost schedules completed.

### Detailed Deliverable Cost Schedules

#### The schedules have been set up so that the sub-total from each deliverable cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

### Development Environment

Proposers must identify costs for any hardware and/or software proposed for the Development Environment, as follows:

#### The schedule has been set up so that the sub-total from this cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

#### Proposers must provide a detailed description and cost for each proposed item.

#### The State reserves the right not to accept the proposed hardware and/or software.

#### Costs for specific licenses must be provided.

#### The State reserves the right not to purchase the proposed hardware and/or software from the successful proposer.

### Integration, System Test and UAT Environments

Proposers must identify costs for any hardware and/or software proposed for the Integration, System Test and UAT Environments, as follows:

#### The schedule has been set up so that the sub-total from this cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

#### Proposers must provide a detailed description and cost for each proposed item.

#### The State reserves the right not to accept the proposed hardware and/or software.

#### Costs for specific licenses must be provided.

#### The State reserves the right not to purchase the proposed hardware and/or software from the successful proposer.

### Training Environment

Proposers must identify costs for any hardware and/or software proposed for the Training Environment, as follows:

#### The schedule has been set up so that the sub-total from this cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

#### Proposers must provide a detailed description and cost for each proposed item.

#### The State reserves the right not to accept the proposed hardware and/or software.

#### Costs for specific licenses must be provided.

#### The State reserves the right not to purchase the proposed hardware and/or software from the successful proposer.

### Production Environment

Proposers must identify costs for any hardware and/or software proposed for the Production Environment, as follows:

#### The schedule has been set up so that the sub-total from this cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

#### Proposers must provide a detailed description and cost for each proposed item.

#### The State reserves the right not to accept the proposed hardware and/or software.

#### Costs for specific licenses must be provided.

#### The State reserves the right not to purchase the proposed hardware and/or software from the successful proposer.

### Other Associated Costs

Proposers must identify any other costs not covered on the Detailed Deliverable Cost Schedules and/or the cost schedules for any hardware and/or software proposed, as follows:

#### The schedule has been set up so that the sub-total from this cost schedule will automatically be transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

However, it is ultimately the proposer’s responsibility to make sure that all totals are correctly transferred to the summary table in Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs prior to submitting their cost proposal.

#### Proposers must provide detailed information for each item identified.

### Summary Schedule of Project Costs

Proposers must make sure that all totals from the Detailed Deliverable Cost Schedules, the cost schedules for any hardware and/or software proposed and other associated costs are transferred to Section 7.1.7, Summary Schedule of Project Costs of Attachment L, Project Costs.

### Hourly Rate Schedule for Change Orders

#### Prices quoted for change orders/regulatory changes must remain in effect for six (6) months after State acceptance of the successfully implemented system.

#### Proposers must provide firm, fixed hourly rates for change orders/regulatory changes, including updated documentation.

#### Proposers must provide a firm, fixed hourly rate for each staff classification identified on the project.  Proposers must not provide a single compilation rate.

### Annual Product Licensing and Maintenance Schedule

#### Proposers must provide a three (3) year fee schedule with the following information:

##### Listing of each product;

##### Original project proposed price;

##### Annual licensing fee, if applicable;

##### Annual maintenance fee; and

##### Percentages of the original amount for each fee.

# FINANCIAL

## PAYMENT

Upon review and acceptance by the State, payments for invoices are normally made within 45 – 60 days of receipt, providing all required information, documents and/or attachments have been received.

## BILLING

### There shall be no advance payment for services furnished by a contractor pursuant to the executed contract.

### Payment for services shall only be made after completed deliverables are received, reviewed and accepted in writing by the State.

### The vendor must bill the State as outlined in the approved contract and/or deliverable payment schedule.

### Each billing must consist of an invoice and a copy of the State-approved deliverable sign-off form.

## TIMELINESS OF BILLING

The State is on a fiscal year calendar.  All billings for dates of service prior to July 1 must be submitted to the State no later than the first Friday in August of the same year.  A billing submitted after the first Friday in August, that forces the State to process the billing as a stale claim pursuant to NRS 353.097, will subject the contractor to an administrative fee not to exceed $100.00.  This is the estimate of the additional costs to the State for processing the billing as a stale claim and this amount will be deducted from the stale claims payment due the contractor.

## HOLD BACKS

### The State shall pay all invoiced amounts, less a 10% hold back, following receipt of the invoice and a fully completed project deliverable sign-off form.

### The distribution of the hold backs will be negotiated with the contractor.

### Actual payment of hold backs will be made with the approval of the project steering committee.

# WRITTEN QUESTIONS AND ANSWERS

In lieu of a pre-proposal conference, the Purchasing Division will accept questions and/or comments in writing, received by email regarding this RFP.

## FIRST SET OF QUESTIONS AND ANSWERS

### The RFP Question Submittal Form is located on the Services RFP/RFQ Opportunities webpage at http://purchasing.state.nv.us/services/sdocs.htm.  Select this RFP number and the “Question” link.

### The deadline for submitting questions is as specified in Section 10, RFP Timeline.

### All questions and/or comments will be addressed in writing and responses emailed or faxed to prospective vendors on or about the date specified in Section 10, RFP Timeline.

## SECOND SET OF QUESTIONS AND ANSWERS

### Additional questions may be submitted via email by the date specified in Section 10, RFP Timeline and according to the process identified in Section 9.1.1 through Section 9.1.3.

# RFP TIMELINE

The following represents the proposed timeline for this project.  All times stated are Pacific Time (PT).  These dates represent a tentative schedule of events.  The State reserves the right to modify these dates at any time.  The State intends to award based on the written proposals submitted; however, at the committee’s sole discretion, the State reserves the right to invite top-scoring vendor(s) in for a capabilities presentation before scores are finalized.

| TASK | DATE/TIME |
| --- | --- |
| Access to Reference Library | On or about 11/29/11 |
| Deadline for submitting first set of questions | 12/08/11 @ 2:00 PM |
| Answers posted to website | On or about 12/16/11 |
| Deadline for submitting second set of questions | 12/30/11 @ 2:00 PM |
| Answers posted to website | On or about 01/06/12 |
| Deadline for submittal of Reference Questionnaires | No later than 4:30 PM on 01/18/12 |
| Deadline for submission and opening of proposals | No later than 2:00 PM on 01/20/12 |
| Evaluation period (approximate time frame) | 01/23/12 – 02/07/12 |
| Selection of vendor | On or about 02/08/12 |
| Anticipated BOE approval | April 2012 |
| Contract start date (contingent upon BOE approval) | Upon BOE Approval |

# REFERENCE LIBRARY

## GENERAL INFORMATION

### The State has established a reference library containing reference materials describing the current system, applicable regulations and information pertinent to responding to this RFP.

### The information contained in the reference library has been assembled by the State to assist vendors in the preparation of proposals and to ensure that all vendors have equal access to such information.

### Vendors are encouraged to review all documentation in the reference library.

### While the State has attempted to gather the most accurate information available for the reference library at the time this RFP was released, the State makes no assurances or guarantees that all information and data presented is accurate or complete.

## REFERENCE LIBRARY CONTENTS

### The reference library contains the following information:

#### ADA Best Practices Tool Kit - http://www.ada.gov/pcatoolkit/chap5toolkit.htm

#### UNITY Data Model List

#### UNITY Data Structure List

#### Nevada Technology Investment Request (DCFS TIR Business Case)

#### Nevada Administrative Code (link only http://www.leg.state.nv.us/NAC/NAC-333.html ) procedures for Awarding contracts Section 333.150-333.185

#### NIST 05-01-2010

#### IMS Organization Chart

### Access to Library

Vendors will be able to access the project library via the web at:  http://www.dcfs.state.nv.us/DCFS_InfoMgmtSvcs_RefLibrary.htm

If there is difficulty accessing any of the reference materials, vendors should contact the individual identified on Page 1 of this RFP.

# PROPOSAL SUBMISSION REQUIREMENTS, FORMAT AND CONTENT

## GENERAL SUBMISSION REQUIREMENTS

Vendors’ proposals must be packaged and submitted in counterparts; therefore, vendors must pay close attention to the submission requirements.  Proposals will have a technical response, which may be composed of two (2) parts in the event a vendor determines that a portion of their technical response qualifies as “confidential” as defined within Section 2, Acronyms/Definitions.

If complete responses cannot be provided without referencing confidential information, such confidential information must be provided in accordance with Section 12.3, Part I B – Confidential Technical and Section 12.5, Part III Confidential Financial.  Specific references made to the tab, page, section and/or paragraph where the confidential information can be located must be identified on Attachment A, Confidentiality and Certification of Indemnification and comply with the requirements stated in Section 12.6, Confidentiality of Proposals.

The remaining section is the Cost Proposal.  Vendors may submit their proposal broken out into the three (3) sections required, or four (4) sections if confidential technical information is included, in a single box or package for shipping purposes.

The required CDs must contain information as specified in Section 12.6.4.

Detailed instructions on proposal submission and packaging follows and vendors must submit their proposals as identified in the following sections.  Proposals and CDs that do not comply with the following requirements may be deemed non-responsive and rejected at the State’s discretion.

### All information is to be completed as requested.

### Each section within the technical proposal and cost proposal must be separated by clearly marked tabs with the appropriate section number and title as specified in the following sections.

### Although it is a public opening, only the names of the vendors submitting proposals will be announced per NRS 333.335(6).  Technical and cost details about proposals submitted will not be disclosed.  Assistance for handicapped, blind or hearing-impaired persons who wish to attend the RFP opening is available.  If special arrangements are necessary, please notify the Purchasing Division designee as soon as possible and at least two days in advance of the opening.

### If discrepancies are found between two (2) or more copies of the proposal, the master copy will provide the basis for resolving such discrepancies.  If one (1) copy of the proposal is not clearly marked “MASTER,” the State may reject the proposal.  However, the State may at its sole option, select one (1) copy to be used as the master.

### For ease of evaluation, the proposal must be presented in a format that corresponds to and references sections outlined within this RFP and must be presented in the same order.  Written responses must be placed immediately following the applicable RFP question, statement and/or section and must be presented in a style/format that is easily distinguishable from RFP language.  Exceptions/assumptions to this may be considered during the evaluation process.

### Proposals are to be prepared in such a way as to provide a straightforward, concise delineation of capabilities to satisfy the requirements of this RFP.  Expensive bindings, colored displays, promotional materials, etc., are not necessary or desired.  Emphasis should be concentrated on conformance to the RFP instructions, responsiveness to the RFP requirements, and on completeness and clarity of content.

Unnecessarily elaborate responses beyond what is sufficient to present a complete and effective response to this RFP are not desired and may be construed as an indication of the proposer’s lack of environmental and cost consciousness.  Unless specifically requested in this RFP, elaborate artwork, corporate brochures, lengthy narratives, expensive paper, specialized binding, and other extraneous presentation materials are neither necessary nor desired.

The State of Nevada, in its continuing efforts to reduce solid waste and to further recycling efforts requests that proposals, to the extent possible and practical:

#### Be submitted on recycled paper;

#### Not include pages of unnecessary advertising;

#### Be printed on both sides of each sheet of paper; and

#### Be contained in re-usable binders rather than with spiral or glued bindings.

### For purposes of addressing questions concerning this RFP, the sole contact will be the Purchasing Division as specified on Page 1 of this RFP.  Upon issuance of this RFP, other employees and representatives of the agencies identified in the RFP will not answer questions or otherwise discuss the contents of this RFP with any prospective vendors or their representatives.  Failure to observe this restriction may result in disqualification of any subsequent proposal per NAC 333.155(3).  This restriction does not preclude discussions between affected parties for the purpose of conducting business unrelated to this procurement.

### Any vendor who believes proposal requirements or specifications are unnecessarily restrictive or limit competition may submit a request for administrative review, in writing, to the Purchasing Division.  To be considered, a request for review must be received no later than the deadline for submission of questions.

The Purchasing Division shall promptly respond in writing to each written review request, and where appropriate, issue all revisions, substitutions or clarifications through a written amendment to the RFP.

Administrative review of technical or contractual requirements shall include the reason for the request, supported by factual information, and any proposed changes to the requirements.

### If a vendor changes any material RFP language, vendor’s response may be deemed non-responsive per NRS 333.311.

## PART I A – TECHNICAL PROPOSAL

### Submission Requirements

#### Technical proposal must include:

##### One (1) original marked “MASTER”; and

##### Seven (7) identical copies.

#### The technical proposal must not include confidential technical information (refer to Section 12.3, Part I B, Confidential Technical) or project costs.  Cost and/or pricing information contained in the technical proposal may cause the proposal to be rejected.

### Format and Content

#### Tab I – Title Page

The title page must include the following:

##### Part I A - Technical Proposal for:  Nevada SACWIS Web Upgrade

##### RFP 2014

##### Name and Address of the vendor

##### Proposal Opening Date:  January 20, 2012

##### Proposal Opening Time:  2:00 PM

#### Tab II – Table of Contents

An accurate and updated table of contents must be provided.

#### Tab III – Vendor Information Sheet

The vendor information sheet completed with an original signature by an individual authorized to bind the organization must be included in this tab.

#### Tab IV – State Documents

The State documents tab must include the following:

##### The signature page from all amendments with an original signature by an individual authorized to bind the organization.

##### Attachment A – Confidentiality and Certification of Indemnification with an original signature by an individual authorized to bind the organization.

##### Attachment C1 – Vendor Certifications with an original signature by an individual authorized to bind the organization.

##### Attachment C2 – Certification regarding lobbying with an original signature by an individual authorized to bind the organization.

##### A copy of vendor’s Certificate of Insurance identifying the coverages and minimum limits currently in effect.

##### Copies of any vendor licensing agreements and/or hardware and software maintenance agreements.

##### Copies of applicable certifications and/or licenses.

#### Tab V - Attachment B1

The Technical Proposal Certification of Compliance with Terms and Conditions of RFP with an original signature by an individual authorized to bind the organization must be included in this tab.

In order for any exceptions and/or assumptions to be considered they MUST be documented in detail in the tables in Attachment B1.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.  Vendors must be specific.  Nonspecific exceptions or assumptions may not be considered.  If the exception or assumption requires a change in the terms or wording of the contract, the scope of work, or any incorporated documents, vendors must provide the specific language that is being proposed in Attachment B1.

#### Tab VI – Section 4 – System Requirements

Vendors must place their written response(s) in bold/italics immediately following the applicable RFP question, statement and/or section.

#### Tab VII – Section 5 – Scope of Work

Vendors must place their written response(s) in bold/italics immediately following the applicable RFP question, statement and/or section.

#### Tab VIII– Section 6 – Company Background and References

Vendors must place their written response(s) in bold/italics immediately following the applicable RFP question, statement and/or section.  This section must also include the requested information in Section 6.2, Subcontractor Information, if applicable.

#### Tab IX – Attachment J – Proposed Staff Resume(s)

Vendors must include all proposed staff resumes per Section 6.5, Vendor Staff Resumes in this section.  This section should also include any subcontractor proposed staff resumes, if applicable.

#### Tab X – Preliminary Project Plan

Vendors must include the preliminary project plan in this section.

#### Tab XI – Resource Matrix

Vendors must include the resource matrix in this section.

#### Tab XII – Requirements Matrix

Vendors must include their completed requirements matrix (refer to Attachment M, Requirements Matrix) in this section.

#### Tab XIII – Other Informational Material

Vendors must include any other applicable reference material in this section clearly cross referenced with the proposal.

## PART I B – CONFIDENTIAL TECHNICAL

Vendors only need to submit Part I B if the proposal includes any confidential technical information (Refer to Attachment A, Confidentiality and Certification of Indemnification).

### Submission Requirements, if confidential technical information is being submitted.

#### Confidential technical information must include:

##### One (1) original marked “MASTER”; and

##### Seven (7) identical copies.

### Format and Content

#### Tab I – Title Page

The title page must include the following:

##### Part I B - Confidential Technical for:  Nevada SACWIS Web Upgrade

##### RFP 2014

##### Name and Address of the vendor

##### Proposal Opening Date:  January 20, 2012

##### Proposal Opening Time:  2:00 PM

#### Tabs – Confidential Technical

Vendors must have tabs in the confidential technical information that cross reference back to the technical proposal, as applicable.

## PART II – COST PROPOSAL

### Submission Requirements

#### Cost proposal must include:

##### One (1) original marked “MASTER”; and

##### Seven (7) identical copies.

#### The cost proposal must not be marked “confidential”.  Only information that is deemed proprietary per NRS 333.020(5)(a) may be marked as “confidential”.

### Format and Content

#### Tab I – Title Page

The title page must include the following:

##### Part II - Cost Proposal for:  Nevada SACWIS Web Upgrade

##### RFP 2014

##### Name and Address of the vendor

##### Proposal Opening Date:  January 20, 2012

##### Proposal Opening Time:  2:00 PM

#### Tab II – Cost Proposal

Cost proposal must be in the format identified in Attachment L, Project Costs.

#### Tab III – Attachment B2 – Cost Proposal Certification of Compliance with Terms and Conditions of RFP

Vendors must include the cost proposal Certification of Compliance with Terms and Conditions of RFP with an original signature by an individual authorized to bind the organization within this section

## PART III – CONFIDENTIAL FINANCIAL

### Submission Requirements

#### Confidential financial information must include:

##### One (1) original marked “MASTER”; and

##### Two (2) identical copies.

### Format and Content

#### Tab I – Title Page

The title page must include the following:

##### Part III - Confidential Financial for:  Nevada SACWIS Web Upgrade

##### RFP 2014

##### Name and Address of the vendor

##### Proposal Opening Date:  January 20, 2012

##### Proposal Opening Time:  2:00 PM

#### Tab II – Financial Information and Documentation

##### Dun and Bradstreet Number

##### The completed Attachment K, State of Nevada Registration Substitute IRS Form W-9

##### The last two (2) years and current year interim:

###### Profit and Loss Statement

###### Balance Statement

## CONFIDENTIALITY OF PROPOSALS

### As a potential contractor of a public entity, vendors are advised that full disclosure is required by law.

### Vendors are required to submit written documentation in accordance with Attachment A, Confidentiality and Certification of Indemnification demonstrating the material within the proposal marked “confidential” conforms to NRS §333.333, which states “Only specific parts of the proposal may be labeled a “trade secret” as defined in NRS §600A.030(5)”.  Not conforming to these requirements will cause your proposal to be deemed non-compliant and will not be accepted by the State of Nevada.

### Vendors acknowledge that material not marked as “confidential” will become public record upon contract award.

### The required CDs must contact the following:

#### One (1) “Master” CD with an exact duplicate of the technical and cost proposal contents only.  The electronic files must follow the format and content section for the technical and cost proposal.  The CD must be packaged in a case and clearly labeled as follows:

##### RFP No;

##### Vendor’s Name;

##### Part IA – Technical Proposal;

##### Part IB – Confidential Technical, and

##### Part II – Cost Proposal.

#### One (1) “Public Records CD” with the technical and cost proposal contents to be used for public records requests.  This CD must not contain any confidential or proprietary information.  The electronic files must follow the format and content section for the redacted versions of the technical and cost proposal.  The CD must be packaged in a case and clearly labeled as follows:

##### Public Records CD;

##### RFP No;

##### Vendor’s Name;

##### Part IA – Technical Proposal for Public Records Request; and

##### Part II – Cost Proposal for Public Records Request.

### It is the vendor’s responsibility to act in protection of the labeled information and agree to defend and indemnify the State of Nevada for honoring such designation.  Failure to label any information that is released by the State shall constitute a complete waiver of any and all claims for damages caused by release of said information.

## PROPOSAL PACKAGING

### If the separately sealed technical and cost proposals as well as confidential technical information and financial documentation, marked as required, are enclosed in another container for mailing purposes, the outermost container must fully describe the contents of the package and be clearly marked as follows:

### Vendors are encouraged to utilize the copy/past feature of word processing software to replicate these labels for ease and accuracy of proposal packaging.

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

### Proposals must be received at the address referenced below no later than the date and time specified in Section 10, RFP Timeline.  Proposals that do not arrive by proposal opening time and date WILL NOT BE ACCEPTED.  Vendors may submit their proposal any time prior to the above stated deadline.

### The State will not be held responsible for proposal envelopes mishandled as a result of the envelope not being properly prepared.  Facsimile, e-mail or telephone proposals will NOT be considered; however, at the State’s discretion, the proposal may be submitted all or in part on electronic media, as requested within the RFP document.  Proposal may be modified by facsimile, e-mail or written notice provided such notice is received prior to the opening of the proposals.

### The technical proposal shall be submitted to the State in a sealed package and be clearly marked as follows:

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL COMPONENT: | PART I A - TECHNICAL |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

### f applicable, confidential technical information shall be submitted to the State in a sealed package and be clearly marked as follows:

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL COMPONENT: | PART I B – CONFIDENTIAL TECHNICAL |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

### The cost proposal shall be submitted to the State in a sealed package and be clearly marked as follows:

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL COMPONENT: | PART II - COST |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

### Confidential financial information shall be submitted to the State in a sealed package and be clearly marked as follows:

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL COMPONENT: | PART III - CONFIDENTIAL FINANCIAL INFORMATION |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

### The CDs shall be submitted to the State in a sealed package and be clearly marked as follows:

| COLLEEN JANES State of Nevada, Purchasing Division 515 E. Musser Street, Suite 300 Carson City, NV 89701 |  |
| --- | --- |
| RFP: | 2014 |
| PROPOSAL COMPONENT: | CDs |
| PROPOSAL OPENING DATE: | January 20, 2012 |
| PROPOSAL OPENING TIME: | 2:00 PM |
| FOR: | Nevada SACWIS Web Upgrade |
| VENDOR’S NAME: |  |

# PROPOSAL EVALUATION AND AWARD PROCESS

The information in this section does not need to be returned with the vendor’s proposal.

## Proposals shall be consistently evaluated and scored in accordance with NRS 333.335(3) based upon the following criteria:

- Demonstrated experience

- Success in performance of comparable engagements

- Conformance with the terms of this RFP

- Expertise and availability of key personnel

- Response to Requirements

- Cost

- Presentations – Following the evaluation and scoring process specified above, the State may require vendors to make a presentation of their proposal to the evaluation committee or other State staff, as applicable.  The State, at its option, may limit participation in vendor presentations to the highest ranking vendor(s).  NOTE:  The State reserves the right to forego vendor presentations and select vendor(s) based on the written proposals submitted.

Note:  Financial stability will be scored on a pass/fail basis.

Proposals shall be kept confidential until a contract is awarded.

## The evaluation committee may also contact the references provided in response to the Section identified as Company Background and References; contact any vendor to clarify any response; contact any current users of a vendor’s services; solicit information from any available source concerning any aspect of a proposal; and seek and review any other information deemed pertinent to the evaluation process.  The evaluation committee shall not be obligated to accept the lowest priced proposal, but shall make an award in the best interests of the State of Nevada per NRS 333.335(5).

## Each vendor must include in its proposal a complete disclosure of any alleged significant prior or ongoing contract failures, contract breaches, any civil or criminal litigation or investigations pending which involves the vendor or in which the vendor has been judged guilty or liable.  Failure to comply with the terms of this provision may disqualify any proposal.  The State reserves the right to reject any proposal based upon the vendor’s prior history with the State or with any other party, which documents, without limitation, unsatisfactory performance, adversarial or contentious demeanor, significant failure(s) to meet contract milestones or other contractual failures.  See generally, NRS 333.335.

## Clarification discussions may, at the State’s sole option, be conducted with vendors who submit proposals determined to be acceptable and competitive per NAC 333.165.  Vendors shall be accorded fair and equal treatment with respect to any opportunity for discussion and/or written revisions of proposals.  Such revisions may be permitted after submissions and prior to award for the purpose of obtaining best and final offers.  In conducting discussions, there shall be no disclosure of any information derived from proposals submitted by competing vendors.  Any modifications made to the original proposal during the best and final negotiations will be included as part of the contract.

## A Notification of Intent to Award shall be issued in accordance with NAC 333.170.  Any award is contingent upon the successful negotiation of final contract terms and upon approval of the Board of Examiners, when required.  Negotiations shall be confidential and not subject to disclosure to competing vendors unless and until an agreement is reached.  If contract negotiations cannot be concluded successfully, the State upon written notice to all vendors may negotiate a contract with the next highest scoring vendor or withdraw the RFP.

## Any contract resulting from this RFP shall not be effective unless and until approved by the Nevada State Board of Examiners (NRS 284.173).

# TERMS AND CONDITIONS

## PROCUREMENT AND PROPOSAL TERMS AND CONDITIONS

The information in this section does not need to be returned with the vendor’s proposal.  However, if vendors have any exceptions and/or assumptions to any of the terms and conditions in this section, they MUST identify in detail their exceptions and/or assumptions on Attachment B1, Technical Proposal Certification of Compliance.  In order for any exceptions and/or assumptions to be considered they MUST be documented in Attachment B1.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.

### This procurement is being conducted in accordance with NRS Chapter 333 and NAC Chapter 333.

### The State reserves the right to alter, amend, or modify any provisions of this RFP, or to withdraw this RFP, at any time prior to the award of a contract pursuant hereto, if it is in the best interest of the State to do so.

### The State reserves the right to waive informalities and minor irregularities in proposals received.

### For ease of responding to the RFP, vendors are encouraged to download the RFP from the Purchasing Division’s website at http://purchasing.state.nv.us.

### The failure to separately package and clearly mark Part I B and Part III – which contains confidential information, trade secrets and/or proprietary information, shall constitute a complete waiver of any and all claims for damages caused by release of the information by the State.

### The State reserves the right to reject any or all proposals received prior to contract award (NRS 333.350).

### The State shall not be obligated to accept the lowest priced proposal, but will make an award in the best interests of the State of Nevada after all factors have been evaluated (NRS 333.335).

### Any irregularities or lack of clarity in the RFP should be brought to the Purchasing Division designee’s attention as soon as possible so that corrective addenda may be furnished to prospective vendors.

### Proposals must include any and all proposed terms and conditions, including, without limitation, written warranties, maintenance/service agreements, license agreements and lease purchase agreements.  The omission of these documents renders a proposal non-responsive.

### Alterations, modifications or variations to a proposal may not be considered unless authorized by the RFP or by addendum or amendment.

### Proposals which appear unrealistic in the terms of technical commitments, lack of technical competence, or are indicative of failure to comprehend the complexity and risk of this contract, may be rejected.

### Proposals from employees of the State of Nevada will be considered in as much as they do not conflict with the State Administrative Manual, NRS Chapter 281 and NRS Chapter 284.

### Proposals may be withdrawn by written or facsimile notice received prior to the proposal opening time.  Withdrawals received after the proposal opening time will not be considered except as authorized by NRS 333.350(3).

### Prices offered by vendors in their proposals are an irrevocable offer for the term of the contract and any contract extensions.  The awarded vendor agrees to provide the purchased services at the costs, rates and fees as set forth in their proposal in response to this RFP.  No other costs, rates or fees shall be payable to the awarded vendor for implementation of their proposal.

### The State is not liable for any costs incurred by vendors prior to entering into a formal contract.  Costs of developing the proposal or any other such expenses incurred by the vendor in responding to the RFP, are entirely the responsibility of the vendor, and shall not be reimbursed in any manner by the State.

### Proposals submitted per proposal submission requirements become the property of the State, selection or rejection does not affect this right; proposals will be returned only at the State’s option and at the vendor’s request and expense.  The masters of the technical proposal, confidential technical proposal, cost proposal and confidential financial information of each response shall be retained for official files.

### The Nevada Attorney General will not render any type of legal opinion regarding this transaction.

### Any unsuccessful vendor may file an appeal in strict compliance with NRS 333.370 and Chapter 333 of the Nevada Administrative Code.

## CONTRACT TERMS AND CONDITIONS

The information in this section does not need to be returned with the vendor’s proposal.  However, if vendors have any exceptions and/or assumptions to any of the terms and conditions in this section, they MUST identify in detail their exceptions and/or assumptions on Attachment B1, Technical Proposal Certification of Compliance.  In order for any exceptions and/or assumptions to be considered they MUST be documented in Attachment B1.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.

### Background Checks

#### All contractor personnel assigned to the contract must have a current fingerprint search and background check performed by the Federal Bureau of Investigation or other Federal investigative authority.

#### Any employee of the selected vendor, who will require any type of system access, must have a State Background Check (as identified in Section 14.2.1.4 “A” below) before system access will be granted.  The vendor or its employees may be denied access to the premises if they have not been security cleared.

#### All costs associated with this will be at the contractor’s expense.

#### The contractor shall provide to the Enterprise Information Technology Services Division (EITS), Office of Information Security (OIS) the following documents.

##### A State or Personal Background Check for the state the individual claims as their permanent residency.  The contractor can use the following site which has immediate results:  http://www.integrascan.com.  Once the contractor has a copy of their personnel background check from their state of record, they will forward those results to the designated State representative who will then forward it to EITS OIS in order to obtain approval for interim system access;

##### A Civil Applicant Waiver Form, signed by the contractor(s);

##### A Prior Arrests and Criminal Conviction Disclosure Form, signed by the contractor(s);

##### Two (2) completed fingerprint cards from a local sheriff’s office (or other law enforcement agency); and

##### A money order or cashier’s check made payable to the Records and Technology Division in the amount of $51.25 or current rate.

#### In lieu of the above background check and subject to acceptance by the Chief Information Security Officer, contractor may submit a current active federal authority security clearance (FBI, DoD, NSA).

#### Contractor(s) may not begin work until such time as they have been cleared by the EITS Office of Information Security.

#### Unfavorable results from a background check may result in the removal of vendor staff from the project.

### The awarded vendor will be the sole point of contract responsibility.  The State will look solely to the awarded vendor for the performance of all contractual obligations which may result from an award based on this RFP, and the awarded vendor shall not be relieved for the non-performance of any or all subcontractors.

### The awarded vendor must maintain, for the duration of its contract, insurance coverages as set forth in the Insurance Schedule of the contract form appended to this RFP.  Work on the contract shall not begin until after the awarded vendor has submitted acceptable evidence of the required insurance coverages.  Failure to maintain any required insurance coverage or acceptable alternative method of insurance will be deemed a breach of contract.

### Notwithstanding any other requirement of this section, the State reserves the right to consider reasonable alternative methods of insuring the contract in lieu of the insurance policies required by the attached Insurance Schedule.  It will be the awarded vendor’s responsibility to recommend to the State alternative methods of insuring the contract.  Any alternatives proposed by a vendor should be accompanied by a detailed explanation regarding the vendor’s inability to obtain insurance coverage as described within this RFP.  The State shall be the sole and final judge as to the adequacy of any substitute form of insurance coverage.

### The State will not be liable for Federal, State, or Local excise taxes per NRS 372.325.

### Attachment B1 and Attachment B2 of this RFP shall constitute an agreement to all terms and conditions specified in the RFP, except such terms and conditions that the vendor expressly excludes.  Exceptions and assumptions will be taken into consideration as part of the evaluation process; however, vendors must be specific.  Nonspecific exceptions or assumptions may not be considered.

### The State reserves the right to negotiate final contract terms with any vendor selected per NAC 333.170.  The contract between the parties will consist of the RFP together with any modifications thereto, and the awarded vendor’s proposal, together with any modifications and clarifications thereto that are submitted at the request of the State during the evaluation and negotiation process.  In the event of any conflict or contradiction between or among these documents, the documents shall control in the following order of precedence:  the final executed contract, any modifications and clarifications to the awarded vendor’s proposal, the RFP, and the awarded vendor’s proposal.  Specific exceptions to this general rule may be noted in the final executed contract.

### Local governments (as defined in NRS 332.015) are intended third party beneficiaries of any contract resulting from this RFP and any local government may join or use any contract resulting from this RFP subject to all terms and conditions thereof pursuant to NRS 332.195.  The State is not liable for the obligations of any local government which joins or uses any contract resulting from this RFP.

### Any person who requests or receives a Federal contract, grant, loan or cooperative agreement shall file with the using agency a certification that the person making the declaration has not made, and will not make, any payment prohibited by subsection (a) of 31 U.S.C. 1352.

### Pursuant to NRS 613 in connection with the performance of work under this contract, the contractor agrees not to discriminate against any employee or applicant for employment because of race, creed, color, national origin, sex, sexual orientation or age, including, without limitation, with regard to employment, upgrading, demotion or transfer, recruitment or recruitment advertising, layoff or termination, rates of pay or other forms of compensation, and selection for training, including, without limitation apprenticeship.

The contractor further agrees to insert this provision in all subcontracts, hereunder, except subcontracts for standard commercial supplies or raw materials.

## PROJECT TERMS AND CONDITIONS

The information in this section does not need to be returned with the vendor’s proposal.  However, if vendors have any exceptions and/or assumptions to any of the terms and conditions in this section, they MUST identify in detail their exceptions and/or assumptions on Attachment B1, Technical Proposal Certification of Compliance.  In order for any exceptions and/or assumptions to be considered they MUST be documented in Attachment B1.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.

### Award of Related Contracts

#### The State may undertake or award supplemental contracts for work related to this project or any portion thereof.  The contractor shall be bound to cooperate fully with such other contractors and the State in all cases.

#### All subcontractors shall be required to abide by this provision as a condition of the contract between the subcontractor and the prime contractor.

### Products and/or Alternatives

#### The vendor shall not propose an alternative that would require the State to acquire hardware or software or change processes in order to function properly on the vendor’s system unless vendor included a clear description of such proposed alternatives and clearly mark any descriptive material to show the proposed alternative.

#### An acceptable alternative is one the State considers satisfactory in meeting the requirements of this RFP.

#### The State, at its sole discretion, will determine if the proposed alternative meets the intent of the original RFP requirement.

### State Owned Property

The awarded vendor shall be responsible for the proper custody and care of any State owned property furnished by the State for use in connection with the performance of the contract and will reimburse the State for any loss or damage.

### Contractor Space

#### The contractor will be required to have its project management located in Carson City for the duration of the project.

#### All communication line costs, contractor computers, workstations, workstation hardware and software and contractor facilities will be the responsibility of the contractor.

#### The contractor must comply with the State standards for hardware, software and communication lines.

#### Contractors must coordinate installation of communication lines with EITS Data Communications.

#### The contractor must, at its own expense and through its own channels, provide its own basic office supplies, clerical support, facsimile machine, furniture, photocopying, phone service and any other necessary equipment and/or resources for its operations.

#### The State will provide space for six (6) contractor personnel.  If additional space is required, the space selected by the contractor must be mutually agreed upon by the State.

#### The State guarantees the contractor access to the job site premises, when appropriate, during reasonable hours and without undue hindrance and/or interference in performing work required under the contract.

### Inspection/Acceptance of Work

#### It is expressly understood and agreed all work done by the contractor shall be subject to inspection and acceptance by the State.

#### Any progress inspections and approval by the State of any item of work shall not forfeit the right of the State to require the correction of any faulty workmanship or material at any time during the course of the work and warranty period thereafter, although previously approved by oversight.

#### Nothing contained herein shall relieve the contractor of the responsibility for proper installation and maintenance of the work, materials and equipment required under the terms of the contract until all work has been completed and accepted by the State.

### Completion of Work

Prior to completion of all work, the contractor shall remove from the premises all equipment and materials belonging to the contractor.  Upon completion of the work, the contractor shall leave the site in a clean and neat condition satisfactory to the State.

### Periodic Project Reviews

#### On a periodic basis, the State reserves the right to review the approved project plan and associated deliverables to assess the direction of the project and determine if changes are required.

#### Changes to the approved project plan and/or associated deliverables may result in a contract amendment.

#### In the event changes do not include cost, scope or significant schedule modifications, mutually agreed to changes may be documented in memo form and signed by all parties to the contract.

### Change Management

#### Should requirements be identified during system validation, development and/or implementation that change the required work to complete the project and upon receipt of a change order request by the contractor, a written, detailed proposal must be submitted as outlined in Section 14.3.8.2.

#### Within 15 working days of receipt of a requested change order, the contractor must submit an amended project plan to include:

##### The scope of work;

##### Impacts to the schedule for remaining work for implementing the identified change;

##### Impacts of not approving the change;

##### Estimated cost of change;

##### Alternative analysis of all identified solutions to include, but not limited to:

- A system impact report;

- Resource requirements for both the State and the contractor;

- A work plan;

- Estimated hours to complete the work;

- The estimated cost of each solution; and

- A plan for testing the change.

#### The amended project plan will be prepared at no cost to the State and must detail all impacts to the project.  The contractor must present the project plan to the Steering Committee prior to final acceptance and approval.

#### The Steering Committee will either accept the proposal or withdraw the request within 15 working days after receiving the proposal.

### Issue Resolution

During the term of the contract, issue resolution will be a critical component.  The following process will be adhered to for all issues.

#### Presentation of Issues

##### Issues must be presented in writing to the designated project manager for each party.

##### A uniform issues processing form will be developed by the State to record all issues, responses, tracking and dispositions.

##### A project issues log will be kept by the State.

##### Issues raised by either party must be accepted, rejected and/or responded to in writing within three (3) working days of presentation or by a mutually agreed upon due date.

##### Failure to accept, reject and/or respond within the specified time frame will result in deeming the issue presented as accepted and the party presenting the issue may proceed to act as if the issue were actually accepted.

#### Escalation Process

##### If no resolution is obtainable by the respective project managers, the issue will be escalated to the:

###### Administrator of DCFS or designee; and

###### Designated representative for the contractor.

##### A meeting between the parties will take place within three (3) working days or a mutually agreed upon time frame.

##### Final resolution of issues will be provided in writing within two (2) working days of the meeting or a mutually agreed upon time frame.

##### All parties agree to exercise good faith in dispute/issue resolution.

##### If no resolution is obtainable after the above review, the issue will be escalated to the Steering Committee for the State and the designated representative for the contractor.

##### A meeting between the parties will take place within three (3) working days of the meeting or a mutually agreed upon time frame.

##### Final resolution of issues will be provided in writing within two (2) working days of the meeting or a mutually agreed upon time frame.

#### Proceed with Duties

The State and the contractor agree that during the time the parties are attempting to resolve any dispute in accordance with the provisions of the contract, all parties to the contract shall diligently perform their duties thereunder.

#### Schedule, Cost and/or Scope Changes

If any issue resolution results in schedule, cost and/or scope changes, a State BOE contract amendment will be required.

### Travel Requirements

Most design, development and testing activities will occur in Carson City (except those activities mutually agreed to be performed at the contractor’s facility).

### Source Code Ownership

#### The contractor agrees that in addition to all other rights set forth in this section the State shall have a nonexclusive, royalty-free and irrevocable license to reproduce or otherwise use and authorize others to use all software, procedures, files and other documentation comprising the Nevada SACWIS Web Upgrade at any time during the period of the contract and thereafter.

#### The contractor agrees to deliver such material to the State within 20 business days from receipt of the request by the State.  Such request may be made by the State at any time prior to the expiration of the contract.

#### The license shall include, but not be limited to:

##### All Nevada SACWIS Web Upgrade and supporting programs in the most current version;

##### All scripts, programs, transaction management or database synchronization software and other system instructions for operating the system in the most current version;

##### All data files in the most current version;

##### User and operational manuals and other documentation;

##### System and program documentation describing the most current version of the system, including the most current versions of source and object code;

##### Training programs for the State and other designated State staff, their agents, or designated representatives, in the operating and maintenance of the system;

##### Any and all performance-enhancing operational plans and products, exclusive of equipment; and

##### All specialized or specially modified operating system software and specially developed programs, including utilities, software and documentation used in the operation of the system.

#### All computer source and executable programs, including development utilities, and all documentation of the installed system enhancements and improvements shall become the exclusive property of the State and may not be copied or removed by the contractor or any employee of the contractor without the express written permission of the State.

#### Proprietary software proposed for use as an enhancement or within a functional area of the system may require the contractor to give, or otherwise cause to be given, to the State an irrevocable right to use the software as part of the system into perpetuity.

#### Exemptions may be granted if the proprietary product is proposed with this right in place and is defined with sufficient specificity in the proposal that the State can determine whether to fully accept it as the desired solution.

#### The contractor shall be required to provide sufficient information regarding the objectives and specifications of any proprietary software to allow it functions to be duplicated by other commercial or public domain products.

#### The software products (i.e., search engine) must be pre-approved by the State.  The State reserves the right to select such products.

#### Ongoing upgrades of the application software must be provided through the end of the contract.

#### Any other specialized software not covered under a public domain license to be integrated into the system must be identified as to its commercial source and the cost must be identified in Attachment L, Project Costs.

#### The State may, at is option, purchase commercially available software components itself.

#### Title to all portions of the system must be transferred to the State including portions (e.g., documentation) as they are created, changed and/or modified.

#### The contractor must convey to the State, upon request and without limitation, copies of all interim work products, system documentation, operating instructions, procedures, data processing source code and executable programs that are part of the system, whether they are developed by the employees of the contractor or any subcontractor as part of this contract or transferred from another public domain system or contract.

#### The provision of Section 14.3.11 Source Code Ownership must be incorporated into any subcontract that relates to the development, operation or maintenance of any component part of the system.

### Ownership of Information and Data

#### The State shall have unlimited rights to use, disclose or duplicate, for any purpose whatsoever, all information and data developed, derived, documented, installed, improved or furnished by the contractor under this contract.

#### All files containing any DCFS data information are the sole and exclusive property of the State.  The contractor agrees not to use information obtained for any purposes not directly related to this contract without prior written permission from the State.

#### Contractor agrees to abide by all federal and State confidentiality requirements.

### Guaranteed Access to Software

#### The State shall have full and complete access to all source code, documentation, utilities, software tools and other similar items used to develop/install the proposed Nevada SACWIS Web Upgrade or may be useful in maintaining or enhancing the equipment and SACWIS after it is operating in a production environment.

#### For any of the above-mentioned items not turned over to the State upon completion of the installation, the contractor must provide a guarantee to the State of uninterrupted future access to, and license to use, those items.  The guarantee must be binding on all agents, successors and assignees of the contractor and subcontractor.

#### The State reserves the right to consult legal counsel as to the sufficiency of the licensing agreement and guarantee of access offered by the contractor.

### Patent or Copyright Infringement

To the extent of any limited liability expressed in the contract, the contractor agrees to indemnify, defend and hold harmless, not excluding the State’s right to participate, the State from any and all claims, actions, damages, liabilities, costs and expenses, including reasonable attorney’s fees and expenses, arising out of any claims of infringement by the contractor of any United State Patent or trade secret, or any copyright, trademark, service mark, trade name or similar proprietary rights conferred by common law or by any law of the United States or any state said to have occurred because of systems provided or work performed by the contractor, and, the contractor shall do what is necessary to render the subject matter non-infringing in order that the State may continue its use without interruption or otherwise reimburse all consideration paid by the State to the contractor.

### Contract Restriction

Pursuant to NAC 333.180, if the Division or using agency undertakes a project that requires (A) more than one request for proposals or invitation for bids; and (B) an initial contract for the design of the project, the person who is awarded the initial contract for the design of the project, or any associated subcontractor, may not make a proposal, assist another person in making a proposal, or otherwise materially participate in any subsequent contract related to that project, unless his participation in the subsequent contract is within the scope of the initial contract.

### Period of Performance

The contract will be effective upon approval by the BOE and through the period of time the system is installed, operational and fully accepted by the State, including the maintenance and warranty period and delivery and acceptance of all project documentation and other associated material.

### Right to Publish

#### All requests for the publication or release of any information pertaining to this RFP and any subsequent contract must be in writing and sent to the DCFS Project Office.

#### No announcement concerning the award of a contract as a result of this RFP can be made without prior written approval of the DCFS Administrator or designee.

#### As a result of the selection of the contractor to supply the requested services, the State is neither endorsing nor suggesting the contractor is the best or only solution.

#### The contractor shall not use, in its external advertising, marketing programs, or other promotional efforts, any data, pictures or other representation of any State facility, except with the specific advance written authorization of the DCFS Administrator or designee.

#### Throughout the term of the contract, the contractor must secure the written approval of the State per Section 14.3.17.2 prior to the release of any information pertaining to work or activities covered by the contract.

### Key Personnel

#### Key personnel will be incorporated into the contract.  Replacement of key personnel may be accomplished in the following manner:

##### A representative of the contractor authorized to bind the company will notify the State in writing of the change in key personnel.

##### The State may accept the change of the key personnel by notifying the contractor in writing.

##### The signed acceptance will be considered to be an update to the key personnel and will not require a contract amendment.  A copy of the acceptance must be kept in the official contract file.

##### Replacements to key personnel are bound by all terms and conditions of the contract and any subsequent issue resolutions and other project documentation agreed to by the previous personnel.

##### If key personnel are replaced, someone with comparable skill and experience level must replace them.

##### At any time that the contractor provides notice of the permanent removal or resignation of any of the management, supervisory or other key professional personnel and prior to the permanent assignment of replacement staff to the contract, the contractor shall provide a resume and references for a minimum of two (2) individuals qualified for and proposed to replace any vacancies in key personnel, supervisory or management position.

##### Upon request, the proposed individuals will be made available within five (5) calendar days of such notice for an in-person interview with State staff at no cost to the State.

##### The State will have the right to accept, reject or request additional candidates within five (5) calendar days of receipt of resumes or interviews with the proposed individuals, whichever comes later.

##### A written transition plan must be provided to the State prior to approval of any change in key personnel.

##### The State reserves the right to have any contract or management staff replaced at the sole discretion and as deemed necessary by the State.

### Authorization to Work

Contractor is responsible for ensuring that all employees and/or subcontractors are authorized to work in the United States.

### System Compliance Warranty

Licensor represents and warrants: (a) that each Product shall be Date Compliant; shall be designed to be used prior to, during, and after the calendar year 2000 A.D.; will operate consistently, predictably and accurately, without interruption or manual intervention, and in accordance with all requirements of this Agreement, including without limitation the Applicable Specifications and the Documentation, during each such time period, and the transitions between them, in relation to dates it encounters or processes; (b) that all date recognition and processing by each Product will include the Four Digit Year Format and will correctly recognize and process the date of February 29, and any related data, during Leap Years; and (c) that all date sorting by each Product that includes a "year category" shall be done based on the Four Digit Year Format.

# SUBMISSION CHECKLIST

This checklist is provided for vendor’s convenience only and identifies documents that must be submitted with each package in order to be considered responsive.  Any proposals received without these requisite documents may be deemed non-responsive and not considered for contract award.

| Part I A– Technical Proposal Submission Requirements |  | Completed |
| --- | --- | --- |
| Required number of Technical Proposals per submission requirements |  |  |
| Required Information to be submitted with Technical Proposal under the following tabs: |  |  |
| Tab I | Title Page |  |
| Tab II | Table of Contents |  |
| Tab III | Vendor Information Sheet |  |
| Tab IV | State Documents |  |
| Tab V | Attachment B1 – Technical Proposal Certification of Compliance with Terms and Conditions of RFP |  |
| Tab VI | Section 4 – System Requirements |  |
| Tab VII | Section 5 – Scope of Work |  |
| Tab VIII | Section 6 – Company Background and References |  |
| Tab IX | Attachment J – Proposed Staff Resume(s) |  |
| Tab X | Preliminary Project Plan |  |
| Tab XI | Resource Matrix |  |
| Tab XII | Requirements Matrix |  |
| Tab XIII | Other Information Material |  |
| Part I B – Confidential Technical Submission Requirements |  |  |
| Required number of Confidential Technical Proposals per submission requirements |  |  |
| Tab I | Title Page |  |
| Tabs | Appropriate tabs and information that cross reference back to the technical proposal |  |
| Part II – Cost Proposal Submission Requirements |  |  |
| Required number of Cost Proposals per submission requirements |  |  |
| Tab I | Title Page |  |
| Tab II | Cost Proposal |  |
| Tab III | Attachment B2 - Cost Proposal Certification of Compliance with Terms and Conditions of RFP |  |
| Part III – Confidential Financial Submission Requirements |  |  |
| Required number of Confidential Financial Proposals per submission requirements |  |  |
| Tab I | Title Page |  |
| Tab II | Financial Information and Documentation |  |
| CDs Required |  |  |
| One (1) | Master CD with the technical and cost proposal contents only |  |
| One (1) | Public Records CD with the technical and cost proposal contents only |  |
| Reference Questionnaire Reminders |  |  |
| Send out Reference Forms for Vendor (with Part A completed) |  |  |
| Send out Reference Forms for proposed Subcontractors (with Part A completed, if applicable) |  |  |

# ATTACHMENT A – CONFIDENTIALITY AND CERTIFICATION OF INDEMNIFICATION

Submitted proposals, which are marked “confidential” in their entirety, or those in which a significant portion of the submitted proposal is marked “confidential” will not be accepted by the State of Nevada.  Pursuant to NRS 333.333, only specific parts of the proposal may be labeled a “trade secret” as defined in NRS 600A.030(5).  All proposals are confidential until the contract is awarded; at which time, both successful and unsuccessful vendors’ technical and cost proposals become public information.

In accordance with the Submittal Instructions of this RFP, vendors are requested to submit confidential information in separate binders marked “Part I B Confidential Technical” and “Part III Confidential Financial”.

The State will not be responsible for any information contained within the proposal.  Should vendors not comply with the labeling and packing requirements, proposals will be released as submitted.  In the event a governing board acts as the final authority, there may be public discussion regarding the submitted proposals that will be in an open meeting format, the proposals will remain confidential.

By signing below, I understand it is my responsibility as the vendor to act in protection of the labeled information and agree to defend and indemnify the State of Nevada for honoring such designation.  I duly realize failure to so act will constitute a complete waiver and all submitted information will become public information; additionally, failure to label any information that is released by the State shall constitute a complete waiver of any and all claims for damages caused by the release of the information.

This proposal contains Confidential Information, Trade Secrets and/or Proprietary information as defined in Section 2 “ACRONYMS/DEFINITIONS.”

Please initial the appropriate response in the boxes below and provide the justification for confidential status.

| Part I B – Confidential Technical Information |  |  |  |
| --- | --- | --- | --- |
| YES |  | NO |  |
| Justification for Confidential Status |  |  |  |

| A Public Records CD has been included for the Technical and Cost Proposal |  |  |  |
| --- | --- | --- | --- |
| YES |  | NO |  |

| Part III – Confidential Financial Information |  |  |  |
| --- | --- | --- | --- |
| YES |  | NO |  |
| Justification for Confidential Status |  |  |  |

| Company Name |  |  |  |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Print Name |  |  | Date |

This document must be submitted in Tab IV of vendor’s technical proposal

# ATTACHMENT B1 – TECHNICAL PROPOSAL CERTIFICATION OF COMPLIANCE

WITH TERMS AND CONDITIONS OF RFP

I have read, understand and agree to comply with the terms and conditions specified in this Request for Proposal.

| YES |  | I agree to comply with the terms and conditions specified in this RFP. |
| --- | --- | --- |

| NO |  | I do not agree to comply with the terms and conditions specified in this RFP. |
| --- | --- | --- |

In order for any exceptions and/or assumptions to be considered they MUST be documented in detail in the tables below.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.  Vendors must be specific.  Nonspecific exceptions or assumptions may not be considered.  If the exception or assumption requires a change in the terms or wording of the contract, the scope of work, or any incorporated documents, vendors must provide the specific language that is being proposed in the tables below.

| Company Name |  |  |  |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Print Name |  |  | Date |

Vendors MUST use the following format.  Attach additional sheets if necessary.

EXCEPTION SUMMARY FORM

| RFP SECTION NUMBER | RFP PAGE NUMBER | EXCEPTION (Complete detail regarding exceptions must be identified) |
| --- | --- | --- |

ASSUMPTION SUMMARY FORM

| RFP SECTION NUMBER | RFP PAGE NUMBER | ASSUMPTION (Complete detail regarding assumptions must be identified) |
| --- | --- | --- |

This document must be submitted in Tab V of vendor’s technical proposal

# ATTACHMENT B2 – COST PROPOSAL CERTIFICATION OF COMPLIANCE

TERMS AND CONDITIONS OF RFP

I have read, understand and agree to comply with the terms and conditions specified in this Request for Proposal.

| YES |  | I agree to comply with the terms and conditions specified in this RFP. |
| --- | --- | --- |

| NO |  | I do not agree to comply with the terms and conditions specified in this RFP. |
| --- | --- | --- |

In order for any exceptions and/or assumptions to be considered they MUST be documented in detail in the tables below.  The State will not accept additional exceptions and/or assumptions if submitted after the proposal submission deadline.  Vendors must be specific.  Nonspecific exceptions or assumptions may not be considered.  If the exception or assumption requires a change in the terms or wording of the contract, the scope of work, or any incorporated documents, vendors must provide the specific language that is being proposed in the tables below.

| Company Name |  |  |  |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Print Name |  |  | Date |

Vendors MUST use the following format.  Attach additional sheets if necessary.

EXCEPTION SUMMARY FORM

| RFP SECTION NUMBER | RFP PAGE NUMBER | EXCEPTION (Complete detail regarding exceptions must be provided) |
| --- | --- | --- |

ASSUMPTION SUMMARY FORM

| RFP SECTION NUMBER | RFP PAGE NUMBER | ASSUMPTION (Complete detail regarding assumptions must be provided) |
| --- | --- | --- |

This document must be submitted in Tab III of vendor’s cost proposal.

This form MUST NOT be included in the technical proposal.

# ATTACHMENT C1 – VENDOR CERTIFICATIONS

Vendor agrees and will comply with the following:

- Any and all prices that may be charged under the terms of the contract do not and will not violate any existing federal, State or municipal laws or regulations concerning discrimination and/or price fixing.  The vendor agrees to indemnify, exonerate and hold the State harmless from liability for any such violation now and throughout the term of the contract.

- All proposed capabilities can be demonstrated by the vendor.

- The price(s) and amount of this proposal have been arrived at independently and without consultation, communication, agreement or disclosure with or to any other contractor, vendor or potential vendor.

- All proposal terms, including prices, will remain in effect for a minimum of 180 days after the proposal due date.  In the case of the awarded vendor, all proposal terms, including prices, will remain in effect throughout the contract negotiation process.

- No attempt has been made at any time to induce any firm or person to refrain from proposing or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal.  All proposals must be made in good faith and without collusion.

- All conditions and provisions of this RFP are deemed to be accepted by the vendor and incorporated by reference in the proposal, except such conditions and provisions that the vendor expressly excludes in the proposal.  Any exclusion must be in writing and included in the proposal at the time of submission.

- Each vendor must disclose any existing or potential conflict of interest relative to the performance of the contractual services resulting from this RFP.  Any such relationship that might be perceived or represented as a conflict should be disclosed.  By submitting a proposal in response to this RFP, vendors affirm that they have not given, nor intend to give at any time hereafter, any economic opportunity, future employment, gift, loan, gratuity, special discount, trip, favor, or service to a public servant or any employee or representative of same, in connection with this procurement.  Any attempt to intentionally or unintentionally conceal or obfuscate a conflict of interest will automatically result in the disqualification of a vendor’s proposal.  An award will not be made where a conflict of interest exists.  The State will determine whether a conflict of interest exists and whether it may reflect negatively on the State’s selection of a vendor.  The State reserves the right to disqualify any vendor on the grounds of actual or apparent conflict of interest.

- All employees assigned to the project are authorized to work in this country.

- The company has a written equal opportunity policy that does not discriminate in employment practices with regard to race, color, national origin, physical condition, creed, religion, age, sex, marital status, sexual orientation, developmental disability or handicap.

- The company has a written policy regarding compliance for maintaining a drug-free workplace.

- Vendor understands and acknowledges that the representations within their proposal are material and important, and will be relied on by the State in evaluation of the proposal.  Any vendor misrepresentations shall be treated as fraudulent concealment from the State of the true facts relating to the proposal.

- Vendor must certify that any and all subcontractors comply with Sections 7, 8, 9, and 10, above.

- The proposal must be signed by the individual(s) legally authorized to bind the vendor per NRS 333.337.

| Vendor Company Name |  |  |  |
| --- | --- | --- | --- |
| Vendor Signature |  |  |  |
| Print Name |  |  | Date |

This document must be submitted in Tab IV of vendor’s technical proposal

# ATTACHMENT C2 – CERTIFICATION REGARDING LOBBYING

Certification for Contracts, Grants, Loans, and Cooperative Agreements

The undersigned certifies, to the best of his or her knowledge and belief, that:

- No Federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any Federal contract, the making of any Federal grant, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment, or modification of any Federal contract, grant, loan, or cooperative agreement.

(2)	If any funds other than Federally appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with this Federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit Standard Form-LLL, “Disclosure of Lobbying Activities,” in accordance with its instructions.

(3)	The undersigned shall require that the language of this certification be included in the award documents for all sub awards at all tiers (including subcontracts, sub grants, and contracts under grants, loans, and cooperative agreements) and that all sub recipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into.  Submission of this certification is a prerequisite for making or entering into this transaction imposed by section 1352, U.S. Code.  Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.

| By: |  |  |  |
| --- | --- | --- | --- |
|  | Signature of Official Authorized to Sign Application |  | Date |

| For: |  |
| --- | --- |
|  | Vendor Name |

Project Title

This document must be submitted in Tab IV of vendor’s technical proposal

# ATTACHMENT D – FEDERAL LAWS AND AUTHORITIES

The information in this section does not need to be returned with the vendor’s proposal.  Following is a list of Federal Laws and Authorities with which the awarded vendor will be required to comply.

ENVIRONMENTAL:

- Clean Air Act, 42 U.S.C. 7506(c)

- Safe Drinking Water Act, Section 1424(e), PL 92-523, as amended

ECONOMIC:

- Section 306 of the Clean Air Act and Section 508 of the Clean Water Act, including Executive Order 11738, Administration of the Clean Air Act and the Federal Water Pollution Control Act with Respect to Federal Contracts, Grants or Loans

SOCIAL LEGISLATION

- Age Discrimination Act, PL 94-135

- Civil Rights Act of 1964, PL 88-352

- Section 13 of PL 92-500; Prohibition against sex discrimination under the Federal Water Pollution Control Act

- Executive Order 11246, Equal Employment Opportunity

- Executive Orders 11625 and 12138, Women’s and Minority Business Enterprise

- Rehabilitation Act of 1973, PL 93, 112

MISCELLANEOUS AUTHORITY:

- Uniform Relocation and Real Property Acquisition Policies Act of 1970, PL 91-646

- Executive Order 12549 – Debarment and Suspension

# ATTACHMENT E – CONTRACT FORM

The following State Contract Form is provided as a courtesy to vendors interested in responding to this RFP.  Please review the terms and conditions in this form, as this is the standard contract used by the State for all services of independent contractors.  It is not necessary for vendors to complete the Contract Form with their proposal.

All vendors are required to submit a Certificate of Insurance in Tab IV, State Documents of the technical proposal identifying the coverages and minimum limits currently in effect.

Please pay particular attention to the insurance requirements, as specified in Paragraph 16 of the attached contract and Attachment F, Insurance Schedule.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT F – INSURANCE SCHEDULE FOR RFP 2014

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT G – REFERENCE QUESTIONNAIRE

The State of Nevada, as a part of the RFP process, requires proposing vendors to submit business references as required within this document.  The purpose of these references is to document the experience relevant to the scope of work and provide assistance in the evaluation process.

| INSTRUCTIONS TO PROPOSING VENDOR |  |
| --- | --- |
| 1. | Proposing vendor or vendor’s proposed subcontractor MUST complete Part A of the Reference Questionnaire. |
| 2. | Proposing vendor MUST send the following Reference Questionnaire to EACH business reference listed for completion of Part B, Part C and Part D. |
| 3. | Business reference is requested to submit the completed Reference Questionnaire via email or facsimile to: State of Nevada, Purchasing Division Subject: RFP 2014 Attention: Sharon Knigge Email: rfpdocs@admin.nv.gov Fax: 775-684-0188 Please reference the RFP number in the subject line of the email or on the fax. |
| 4. | The completed Reference Questionnaire MUST be received no later than 4:30 PM PT, 01/18/12. |
| 5. | Business references are NOT to return the Reference Questionnaire to the Proposer (Vendor). |
| 6. | In addition to the Reference Questionnaire, the State may contact any and all business references by phone for further clarification, if necessary. |
| 7. | Questions regarding the Reference Questionnaire or process should be directed to the individual identified on the RFP cover page. |
| 8. | Reference Questionnaires not received, or not complete, may adversely affect the vendor’s score in the evaluation process. |

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT H – PROJECT DELIVERABLE SIGN-OFF FORM

Deliverables submitted to the State for review per the approved contract deliverable payment schedule must be accompanied by a deliverable sign-off form with the appropriate sections completed by the contractor.

Please refer to Section 5.2, Deliverable Submission and Review Process, for a discussion regarding the use of this form.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT I – STATEMENT OF UNDERSTANDING

Upon approval of the contract and prior to the start of work, each of the staff assigned by the contractor and/or subcontractor to this project will be required to sign a non-disclosure Statement of Understanding.

All non-disclosure agreements shall be enforced and remain in force throughout the term of the contract and any contract extensions.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT J – PROPOSED STAFF RESUME

A resume must be completed for all proposed prime contractor staff and proposed subcontractor staff using the State format.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT K – STATE OF NEVADA REGISTRATION SUBSTITUTE IRS FORM W-9

The completed form must be included in Tab II, Financial Information and Documentation of the Part III – Confidential Financial proposal submittal.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT L – PROJECT COSTS

The cost for each task/deliverable must be complete and include all expenses, including travel, per diem and out-of-pocket expenses as well as administrative and/or overhead expenses.  Detailed backup must be provided for all cost schedules completed.

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT M – REQUIREMENTS MATRIX

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.

# ATTACHMENT N – UNITY PRIORITIES DOCUMENT

To open the document, double click on the icon.

If you are unable to access the above inserted file,

please contact Nevada State Purchasing at

srvpurch@admin.nv.gov

for an emailed copy.