 Request for Proposal 
Website Interface Design 
July-15-10

A. PROJECT SCOPE 

A.1 Organizational Overview 

Since its founding in 1994, All Wheels Canada’ achievements and growth have been considerable. Now recognized as one of Canada’s largest offroad importer and distributer, it has earned an international reputation for excellence, innovation and success. 

A.2 Project Description and Team 

All Wheels Canada seeks an experienced website designer to revise the current interfaces of its two primary sites, www.allwheels.ca and www.atvscanada.ca, with the goal of enhancing user experience and improving information organization and retrieval. 

Specifically, the website designer will: 

􀂃Revise the existing information architecture to make it more user-focused and intuitive, taking into account the needs of All Wheels Canada’s different stakeholders. 

􀂃Design a visually clean and appealing interface layout that: 

o makes effective use of menus and other information-seeking tools; 

o provides an enhanced user experience that encourages browsing and learning, increasing the time spent on the sites. 

o Merge the 2 sites/concepts into one. 

The website designer will work with All Wheels Canada Web and Online Manager, who will provide an outline of technical parameters and will be responsible for the technical implementation of the new design. 

A.3 Project Budget and Timeframe 

The budget for this project is not yet determined. However, we are looking for the best, most encompassing proposal. 

This is intended for cover all designer fees and expenses. 

The timeframe is as follows: 

July 15: Request for Proposals distributed 

July 15 -30 : All Wheels Canada available for consultation on project details and desired results 

July 31: Deadline for All Wheels Canada to receive proposals 

 August 2: All Wheels Canada to select developer

August 2-16: Review of needs and goals with redesign, develop benchmarks for evaluating draft concepts 

and ideas 

The site should be live by September 30, 2010.

 DESIGN CONSIDERATIONS 

􀂃The current homepage for www.allwheels.ca needs to be redesigned to: 

o Accommodate news items from the industry and the company 

o Promote major new items, both for industry and public (e.g. Box Office, Delegate Registration); 

o Incorporate social media with a formula to succeed! 

􀂃The designer will be expected to use the All Wheels Canada brand identity as the basis of the interface designs but will be encouraged to expand upon it. 

􀂃Page layout should accommodate the potential for sidebar ads and sponsor logos. 

D. TECHNICAL CONSIDERATIONS 

􀂃Design must be controlled with back-end CMS. 

􀂃Designs should incorporate current guidelines and best-practices regarding normal screen sizes, dimensions, aspect ratios. 

􀂃Design elements should be: easy and intuitive, visually pleasing, informative, safe and secure, quick to load and operate. 

􀂃Designs must not have any native restrictions with regard to cross-browser functionality and must not require any plugs-in as a default. 

E. SUBMITTING YOUR PROPOSAL 

Please include with your Proposal: 

• Portfolio list and examples of other web design work; 

• References; 

• Price Schedule; 

• Schedule notes. 

Assumptions and Agreements, and Notes 

• At the conclusion of the project, all materials developed by the contracted designer will become the exclusive property of AllWheels Inc.; 

Contact Information 

Proposals are due on Saturday, July 31, 2010 by 3 PM (EST) via email to allwheels@ievo.net
Should you need additional information or clarification on any of the details in this RFP, please contact: 

Alexander Stephane

Communications Coordinator 

All Wheels Canada 

Toronto, ON 

E: allwheels@ievo.net
