SPR-SEA Grant Activity

Program Description for RFA No. 10.01–Infra/Reha
1. General Information 
· Province/District/Communities: Nangarhar, Logar, Paktya, Khost, Ghazni, Paktika, Kandahar, Uruzgan, Helmand Provinces 

Target Population - Communities living within the Zone of Influence (ZOI) on the following SPR roads: (ZOI = 2.5 KM distance from each side of the road)

· Azra to Sherzad (Road #6) – 63km
· Jani Khail to Chakmani (Road #8) – 22km
· Ghazni to Gardez (Road #9) – 90km
· Musa Khail to Khost Mela (Road #12) – 12km
· Yahya Khel to Baki Khel to Khayr Kot (Road #20) – 30km

· Shah wali kot to Nesh (Road # 27) – 103km

· Garmser to Lashkar gah (Road # 34) – 71km
· Khas Uruzgan to Malistan (Road #38) – 80km
· Project Name:  Improving Lives Through Community Based Small Infrastructure Rehabilitation Improvements in Southern and Eastern Afghanistan 
· Total Estimated Project Budget:  rough order of magnitude (ROM) of  US$250,000
· Project Timeframe:  March 1, 2011 to August 31, 2011
· Technical Sector: Infrastructure Rehabilitation 
General Description of Work

Background
International Relief and Development, Inc. (IRD) is a non-profit organization specializing in international development and humanitarian assistance. IRD’s mission is to reduce the suffering of the world’s most vulnerable groups and provide resources needed to increase their self-sufficiency. We accomplish our mission by implementing targeted cost-effective relief and development programs that improve the lives of these vulnerable groups. IRD focuses its operations in regions of the world that present social, political, and technical challenges.

In Afghanistan, IRD is implementing the Strategic Provincial Roads-Southern and Eastern Afghanistan (SPR-SEA) program in 12 provinces to rehabilitate approximately 1500 kilometers of existing dirt roads to a high quality engineered, compacted gravel surface which will vastly improve the ability for remote communities to access district centers and vice versa. In order to facilitate road construction and enhance the positive impact on communities, IRD developed a robust Community Outreach and Capacity Building (COCB) program that focuses on building a coalition of support around the road. In addition, COCB offers grant opportunities that help to improve the livelihoods of people and communities living within 5 km corridor or Zone of Influence (ZOI) along the roads. Using a combination of conflict mitigation and community support activities, it offers a package of services to obtain community buy-in and a sense of road ownership, which is the cornerstone of creating and maintaining a secure environment for the road construction and maintenance crews.
Purpose

International Relief and Development, Inc. (IRD) announces this Request for Applications (RFA) to organizations interested in submitting proposals that support road construction though community outreach and capacity building in Southern and Eastern Afghanistan. All proposals must demonstrate compliance with the overall strategic objectives of the SPR-SEA program to include one or more of the following outcomes:

· Facilitating efficient movement of goods and people

· Increasing access to government and social services, such as education and healthcare

· Uniting ethnic and tribal groups toward a peaceful coexistence

· Facilitating development of the agriculture sector

· Improving regional integration, security, and stability

· Increasing capacity for sustainable road construction, rehabilitation, and maintenance

· Facilitating sustainable employment and economic development opportunities

Problem Statement
From 2008, COCB has done 22 Rapid Assessment Surveys
, in collaboration with 212 male and 18 female Community Development Councils
 in addition 181 male and 64 female Community Development Groups
 have been established to support the community mobilization efforts in Southern and Eastern Afghanistan. Furthermore, some 7,055 community meetings have been held to maintain the mobilization efforts, facilitate road construction activities and identify community needs. The problem statement is based on COCB in-house reports and priority projects submitted by local partners. This RFA does not involve all the issues identified during the assessment. This RFA is focusing on three priority issues that relate to the basic needs of the target population.

Water management has been a significant challenge in Afghanistan as a result of prolonged conflict which has resulted in the degradation and pollution of most water sources.. Access to water is a major problem in rural and urban areas due to water scarcity, mismanagement, damaged water systems as well as man-made and naturally occurring geochemical contamination. Water is a basic element necessary to sustain life. However, less than a quarter of all Afghans currently have access to it. Less than a third of the population has access to adequate sanitation facilities and even fewer have access to potable drinking-water sources. A lack of clean water affects sanitation, health, food supplies preparation and economic development. Improving access to water and raising overall hygiene awareness has been recorded as an urgent need and high priority for the majority of communities in Southern and Eastern Afghanistan. 

Further, decades of war have destroyed much of Afghanistan's irrigation and other water supply systems, which are vital for the agricultural economy. Proper management of water resources is essential for the continued growth of Afghanistan’s agriculture sector, which employs approximately 80% of the population.

Finally, according to the field findings, IRD believes that the youth of Afghanistan require significant attention as the future of a peaceful country. There is a strong need for programs targeting girls and boys (up to 18 years of age) which improve facilities providing quality education, and which encourages constructive engagement in a peaceful society through a variety of means. Grant activities can target youth both currently attending and those absent from school..

Targeted Beneficiaries

The targeted beneficiaries are the families residing in the zone of influence of the SPR roads in Nangarhar, Logar, Paktya, Khost, Ghazni, Paktika, Kandahar, Uruzgan, and Helmand Provinces. The ZOI is 2.5KM distance on each side of the road. Project activities should include men, women, boys, and girls, in a culturally appropriate and responsible manner.
The estimated number of beneficiaries per road is the following:

	Road #
	KM
	Village 
	Approximate Number of Direct Beneficiaries

	Road #6
	6+00KM and 44+00KM
	Gar Khil, Sara Khawra, Sara Qala, Ali Sher, Miz Ghondai, Dowab, Miagan, Konj Kalay, Shabakk
	1800

	Road #8
	0KM - 4 KM
	Ster Kalay, Jaboo Kalay, Nawar Kalay, Khurkai Kalay, Omar Gul Kalay, Hisarak Kalay, Darza Khail Kalay, Abdul Rahman Kalay, Speen Kot Kalay, Souki Kalay, Sultan Khail Kalay, Halim Kalay
	2400

	Road #9
	50KM - 82KM
	Stogan, Minzai and Muqarab Khail, Batoor, Baroo Khail, Adin Khail, Orya Khail, Zargar Godar, Kalyan and Janan Kala, Akhond Khail, Zurmat, Ezat Khail, Nawai Kohai, Ghani Khail and Char Kala, Zor Koyaye and Aba Poul, Godaly, Hazar Khail, Guldad Khail, Khwazak, Khandaq, Musa Jan Kala
	4800

	Road #12
	0+125M
	Sanday Kalay
	1000

	
	9KM- 11KM
	Sarwani Kalay, Torkhar Kalay
	

	
	4KM- 8KM
	Kharkai Kalay, Melogai Kalay
	

	Road #20
	20KM- 30KM
	Jalal Khail, Kololo, Asghar Kalay, Khar Latta, Allah Yar Kalay, Mata Khail, Mughla, Warkai, Manjan, Yahyea Khail, Bazar Kalay
	2200

	Road #27
	0KM - 4+200KM
	Damana, Kshattha Thangi, Khudidad Thangi
	5400

	
	75KM - 93KM
	Chorkh, Jamak, Kunbad, Shahrak, Haji Alam, Shinkariz, Siaroi, Gandacha, Tater, Pati Khan, Bagha Agha, Chaghak, Sayed Kariz, Kariz, Barika, Pitaw kali, Bargandi, Ghaimatan, Bahar, Ghordun, Joyali, Sirdagha, Doshana 
	

	Road #34
	15KM
	Mamor Anwar, Haji Baloch, Mohammad Jan, Haji Ramazan, Haji Gul Village
	1000

	Road #38
	11+400KM – 13+500KM
	Teka Yak Sokta Pool, Tokrek, Sokhtaqul
	2400

	
	14+600KM
	Sar Kar Karkoorak, Sorkh Deh, Kaworak
	

	
	0+00KM – 01+00
	Dahan Bom Wa, Jala
	

	
	10+500KM
	Wolee
	

	
	40 KM
	Shash Borja
	

	
	24+400KM
	Dahan Keechi
	

	
	19+300KM
	Haji Mohammad
	

	Total:
	21000


Community Issues:
Negative Condition 1:  Water Scarcity  

The mismanagement of a scarce resource caused by damaged water systems and a lack of focus on conserving and protecting precious water points has made clean drinking water only available to a very small number of Afghan communities.  This affects public health and economic development on many levels. Potable water from well sources is severely lacking along the road alignments. 

Negative Condition 2: Agricultural Land Irrigation 

Irrigation for agricultural purposes is provided by natural water bodies but should be augmented to maximize crop production due to periods of severe drought. Most of the arable land is fertile and suitable for farming but a lack of irrigation water reduces the level of land productivity. 

Negative Condition 3:  Youth
Afghan youth are highly vulnerable to acts of oppression including unemployment and induction into the narcotics industry, illegally armed groups, the insurgency and other terrorist organizations. Girls and young women have been particularly marginalized and subject to serious social isolation due to different cultural restrictions in remote areas. 
Solution:
To achieve the strategic objectives of the SPR-SEA program as well as to address the issues mentioned above, IRD is now focusing its COCB efforts using an integrated approach to:

1. Improve access to safe drinking water - When planning activities on this topic the following have to be taken into consideration: Afghanistan Water Law, water source selection, household surveys, proper data collection with consideration taken on using efficient methods of observation and community discussion groups, water quality and quantity, coverage and distribution, maximum numbers of people per water source and access and equity. 

2. Improve access to irrigation water for agriculture development – Cleaning and reconstruction of irrigation systems can be combined with activities such as sapling distribution, green house construction and overall improved watershed management techniques to help support sustainable agriculture development while improving water use management. 

3. Improve facilities for child and youth development – Facilities available specifically for youth activities are in disrepair and need to be rehabilitated.  These venues have to be assessed and discussed with not only community elders and governmental authorities but also with the young people who will use them. The applicants are encouraged to involve the beneficiaries in selection of activities and the design. 

Grant Activities Should Incorporate the Following Ideas:

Community “Wish-List” based: This RFA requires the applicants’ close cooperation with the target communities and other local stakeholders. This involves a planned and systematic outreach effort, which should bring authentic needs and solutions into the scope of the proposed activities.  The dialogue and joint planning in the field is crucial for the project’s success. 
In the post-award stage, the grantee will collect the “wish lists” from the target communities to verify the activities as propose in the application. The wish list contains the project list as requested from the community taking into consideration the scope of this RFA. 
Cash for work: The applicants are encouraged to mobilize local labor for small infrastructure rehabilitation projects. Clean up and reconstruction efforts, along with the employment that these activities will generate, will bring benefits to the communities and increase their sense of ownership and involvement. While encouraging female participation, it is essential to understand the relevant cultural context. The applicants are required to plan thoroughly and propose a systematic approach to cash for work project implementation in order to maximize the impact. 

Training: The applicants are encouraged to propose relevant training programs that will increase the impact of projects and ensure their sustainability. For example, if a project is targeting the availability of potable water, possible training activities could be well maintenance, improved personal hygiene or proper sanitation practices.  Additionally, if refurbishments and/or equipping of local community centers and schools are the focus, then certainly non-formal educational activities can be suggested, such as environmental health, peace education, etc.  Sports and recreation for local youth can also be integrated to bring communities together and increase project transparency. 
By achieving the above objectives, it is expected that small infrastructure rehabilitation improvements and training will result in improved access to the community assets and facilities to improve stability, health, agriculture development and education as well as bring immediate increase in net income of the targeted beneficiaries.
Illustrative Activities include the following:

· Water supply: pipe schemes and water reservoirs; tube wells;

· Spring development and repairing of buffer (containment);

· Deep wells for safe drinking water including pipe schemes and reservoirs;

· Distribution of appropriate vessels for water collection and storage;

· Health and hygiene training and community based awareness raising activities;  

· Rehabilitation of small-scale irrigation infrastructure e.g. main, secondary and tertiary canals (predominantly made of unlined earth); Control structures (weirs, off takes and spillways); Conveyance structures (siphons, aqueducts, super passages and culverts); Access and ancillary structures (water access points); Diversion structures (sarband);

· Installation of flat, drop or sprinkler irrigation systems for small scale farming and kitchen gardening;

· Construction of protection structures e.g. embankments, gabion and retaining walls; small check dams, terrace and hillside ditches;

· Rehabilitation of playgrounds and indoor facilities for safe use and afterschool activities;

· Small infrastructure rehabilitation improvements of local schools, excluding new structure construction;

· Refurbishment and equipping of local schools and youth clubs e.g. computers, libraries;

· Professional and life skills training for youth linked to the above-mentioned infrastructure rehabilitation and long term maintenance;

· Friendly places for girls e.g. internet clubs, local workshops, etc. 

Expected outcomes are the following:

· Increased community involvement and ownership

· Increased income through local jobs created

· Better quality and accessibility of potable water

· Increased awareness of hygiene and environmental practices

· Increased agricultural production
· Increased opportunities for young men and women 

Deliverables:
· Project work plan

· Monitoring and Evaluation Plan along with list of indicators to monitor the progress and impact of the activities
· Monthly progress reports

· Final report and impact assessment 

· Success stories

Monitoring and Evaluation: Applications should include a draft monitoring and evaluation plan.  The plan will be finalized upon award in consultation with the SPR-COCB monitoring and evaluation team.
Environmental Considerations: In accordance to USAID Environmental Regulation CFR216, the environmental considerations are used on every project and activity to ensure the wise use of American taxpayer money through thoughtful, environmentally sound economic development. SPR-SEA COCB has produced environmental documents to address its compliance with Reg. 216. Therefore, it is required that all applications comply with COCB environmental procedures and that the project activities do not have the significant impacts on environment and human health. 
Proposed activities must comply with US government environmental standards. SPR-SEA program will not fund activities that require e.g. the clearing of virgin forest, the handling of chemicals including manufacture of pesticides, the use of dyes, and tannery.  
Assumptions – Applicants should list any significant assumptions regarding conditions, understandings, third party resources, or other factors (such as potential implementation constraints) that have the potential to adversely affect grant activity implementation.

GIRoA Counterpart and Community Linkage – Applicants must identify and clearly describe how local Government of the Islamic Republic of Afghanistan (GIRoA) counterparts will be substantively involved and participate in the activity throughout its duration in conjunction with the local shuras. At minimum, one GIRoA counterpart must be identified by name and job title. Additionally, the applicant must describe how the local shura will be substantively involved in the selection of trainees and how the CDC/shura will participate in the ongoing monitoring of the activity.
Sustainability – Applicants must present a plan for after grant sustainability in the community that addresses recurrent operation and maintenance costs, marketing, and other factors. 

Coordination with Other Programs (e.g., National Solidarity Program (NSP)) – Applicants should discuss any potential linkages to other related projects in the provinces and how the grant activity could be integrated into and benefit from those programs.  

Gender Considerations – Gender mainstreaming is a cornerstone of IRD approach to the SPR-SEA Program. By adopting this approach, COCB adheres to GIRoA’s increasing emphasis on the roles and rights of women as outlined in the National Action Plan for the Women of Afghanistan (NAPWA). The applicants are required to analyze gender relations in the communities to identify, understand, and describe gender differences and the impact of gender inequalities on a project. Further, to examine the rights and opportunities of men and women, power relations, and access to and control over resources. As a result, the applications have to offer adequate and culturally sensitive set of activities for women to ensure fair distribution of resources. Women have to be involved in prioritizing the needs, developing project objectives, activities and outcomes as well as monitoring and evaluation of the project.
Experience – Applicants must describe their experience with similar projects.

Personnel – Applicants should attach one page CV’s for all key project personnel.
Conditions 
a) Performance Management Plan – The following table presents illustrative IRD/SPR-SEA Performance Management Plan (PMP) indicators that the grantee will be required to monitor and report on in the Expense-Reimbursement & Progress Report. The grantee will meet with the IRD/SPR-SEA M&E Specialist, Subproject Manager at time of award to reach mutual understanding about reporting requirements.
	Illustrative PMP Indicator
	Due
	Data Collection Methodology 

	Number of farmers supported by the project
	Monthly
	Project report, M&E Report, and Field visits

	Average monthly income of farmers
	Monthly
	Project reports, direct interviews, M&E reports

	Number of full time equivalent jobs created
	Monthly

	Project report, M&E Report, and Field visits

	Number of people trained
	Monthly
	Training sign in sheets, field visit reports

	Number of women participating in the project
	Monthly
	Project report, M&E Report, and Field visits

	Amount of additional land under cultivation
	Monthly
	Project reports, M&E reports, direct observations 

	Number and type of new crops introduced
	Monthly
	Project report, M&E Report, and Field visits, Market survey

	Percentage increase in agricultural production
	Monthly
	Direct observation and comparison of yields; reports from farmers

	Percentage increase in agricultural sales
	Monthly
	Direct observation and comparison of yields; reports from farmers


b) Delivery Receipt – IRD/SPR-SEA grant funds will finance the purchase of equipment toolkits and materials that will be transferred to direct beneficiaries.  The grantee must document by means of a Delivery Receipt the transfer of all equipment and raw materials on a beneficiary-by-beneficiary basis.  At minimum, the Delivery Receipt must clearly describe (in English or Dari) the equipment and material transferred; the name of the receiving beneficiary; address or homestead location; date of transfer; and include a signature or mark of acceptance (e.g., finger print).  The unified Delivery Receipt must be presented to SPR-SEA along with the respective monthly report; the Delivery Receipt must fully reconcile with the grantee’s procurement records.

c) Local Procurement – To the maximum extent practical, IRD/SPR-SEA encourages applicants to procure any items from vendors in target provinces.

d) Local Hiring – To the maximum extent practical, IRD/SPR-SEA encourages applicants to hire locally available human resource within the target provinces.

Restrictions – SPR-SEA will not support the following activities, approaches, commodities or services.
a) Restriction on Child Labor/Participation – Under no circumstances can a child (person under the age of 18) be trained or substantively involved in this activity. SPR-SEA’s position is that all persons under the age of 18 should be fully engaged with school activities.
b) SPR-SEA Program will not fund provision of seeds, provision of fertilizer, pesticides, construction of new structures and procurement of equipment with an acquisition cost in excess of $5,000 and a useful shelf life of one year or more. 

c) Source and Origin - The source and origin of commodities provided should be in compliance with USAID’s rules and regulations. Any component from a foreign policy restricted country makes the commodity ineligible for USAID financing. Restricted countries are: Cuba, Iran, North Korea, and Syria.
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I. RFA Overview

RFA No: 

RFA No. 10.01–Infra/Reha
RFA Title:   

Improving Lives through Community Based Small Infrastructure Rehabilitation in Southern and Eastern Afghanistan 

Issuance Date: 

December 15, 2010

RFA Issued by:
International Relief and Development (IRD)

Submission of 

RFA Questions:
Questions regarding RFA requirements should be submitted through grants.opps@ird-spr.org no later than close of business January 10, 2011.
Responses will be issued in writing to all applicants. 

Closing/Submission 

Date and Time: 
January 20, 2011
Applications must be received in the IRD/SPR-SEA office no later than 2:00 pm local time, January 20, 2011 on CD-Rom and 1 hard signed original with 3 copies to the following address:

On the outside of the envelope applications must write the RFA No. and Title. Applications should be submitted to this address: 
IRD/SPR-SEA Office – Grants Department
Street 15, Lane 7, Wazir Akbar Khan 
Kabul , Afghanistan 
grants.opps@ird-spr.org  
Please seal one original and 3 copies in separate envelop and then put them together in one big size envelop and get it properly sealed and signed.   

Please note that late and incomplete submissions will not be considered. 
Donor:


U.S. Agency for International Development, Afghanistan (USAID/Afghanistan)
Period of 

Performance:
The base period of performance not to exceed 6 months from date of grant award, with an estimated start date of (March 1, 2011)
Language of 

Applications:

Application packages must be submitted in English.
II. Purpose

The purpose of this RFA is to request applications from qualified Non-Governmental Organizations (NGOs) to achieve the “Improved Conditions” as set forth in Annex A – Program Description, which will contribute to the overall strategic objectives of IRD SPR-SEA program: 

· Facilitating efficient movement of goods and people

· Increasing access to government and social services, such as education and healthcare

· Uniting ethnic and tribal groups toward a peaceful coexistence

· Facilitating development of the agriculture sector

· Improving regional integration, security, and stability

· Increasing capacity for sustainable road construction, rehabilitation, and maintenance

· Facilitating sustainable employment and economic development opportunities

III. The process of developing the application: 

Phase 1 – Pre-award - In this stage the applicant, according to the available resources, technical expertise and presence in the target areas, develops a feasible, tangible, sustainable, cost effective and culturally responsible solution to reach the desirable outcomes.  The application form is filled in to respond to all sections’ requirement being in accordance to relevant policy frameworks and standards set by GIRoA.

Phase 2 –Award - Applying IRD SPR-SEA criteria, COCB Grant Review Committee meets to review and evaluate the applications submitted (see below). It approves the final application; a grant up to $250,000 will be awarded to the applicant for implementation. 

Phase 3 – Post award - Immediately upon award, the applicant must collect wish lists from Community Development Councils or other shuras identified by the community and approved by IRD to finalize the selection of projects. The budget and work plan for implementing the grant can be modified at this stage to adjust for changes based on community-identified needs. The final implementation plan will be submitted for IRD’s review and approval. In this stage, the implementation plan has to be supported by the following documentation: 
· GPS coordinates and photos of the locations; 

· Infrastructure Rehabilitation projects’ drawings, technical specifications, etc; 

· Letters of endorsement of local stakeholders e.g. the communities involved in the project activities, District Governor, District Stability Teams, other stakeholders and governmental authorities, e.g. Ministry of Energy and Water, Agriculture, etc; 

· Field assessment reports and referent surveys; 

· Trainers/educators CVs (if applicable); 

· Training programs/curriculum (if applicable); 

During the implementation, systematic monitoring and corrective measures is conducted in close cooperation of COCB staff and the communities. Upon final reporting, the grant will be closed. 

IV. Summary of reporting requirements:

· Deliverables and Output indicators (based upon work plan and milestones for completing the program).

· Report of program activities monthly (monthly progress report template will be provided)

· Financial report: budget compared to actual costs (monthly financial report template will be provided)

· On-site monitoring (periodically and unannounced)

· Program and financial meetings with IRD/SPR/ USAID staff (periodically as required)

V. Who is Eligible

In addition to the evaluation criteria in this RFA, the applicant must meet the following criteria in order to be eligible for consideration:

· Must be an NGO that is committed to and experienced with providing similar nature of activities

· Experience in Afghanistan is required, and experience with programs in southern and eastern province is strongly preferred.

· A demonstrated good track record of financial and technical success in administration of  similar projects.

· The applicant must propose qualified personnel with experience in similar activities 

· If the applicant is large national NGO, partnering for this program with a smaller, local Afghan NGO (as a sub-grantee) is required.

VI. Ineligible Activities:

· Inherently religious activities such as religious worship, instruction or proselytization.
· Activities outside USAID/IRD/SPR grants program stated objectives and activities cited in the grants program objectives.
· Pre-award activities, such as application preparation.
· USAID/IRD/SPR will not fund programs that duplicate existing programs or activities fully funded by other donors in the same time period and/or geographic location.
· SPR-SEA does not fund new construction activities. 
· SPR-SEA does not fund construction of the latrines. 
VII. Instruction to Applicants 

1. Application Requirements
Submission Guidelines

A. Applications must be submitted as a complete package consisting of the:

Grant Application Cover Page

Grant Application 

Attachment 1 – Grant Chart/Timeline
Attachment 2 – Budget and budget narrative with a clear breakdown per activity, road, community and gender

Attachment 3 – Grant Application Certification and Assurances 

Attachment 4 - Environmental Survey Checklist 

Note 1:  All the above documents are contained within this RFA.

2. Offer’s Validity

Your application must remain valid for a minimum of 180 days. Offers must be signed by an official authorized to bind the applicant to its provisions.

List of 3 references, with organization’s name, contact person, relationship to applicant to the organization or individuals, telephone, e-mail and/ or fax number. Please note that references should not pose a conflict of interest. Maximum: 1 page – 

VIII. Application Review Criteria

Applications will be reviewed based on the following standards:
All technical applications submitted in response to the Scope of Work will be reviewed by a technical selection committee on the technical basis of the selection criteria detailed below. Therefore, please be sure that your application responds to each of these criteria. If required, scores will be revised based on answers received to questions during the best and final review process. 

The applications shall be evaluated according to the technical criteria and weighting listed in the table below.
	Criteria
	Score



	Strategic Fit (55 points)
	

	1. Technical Approach/Implementation Methodology  
	15 points

	2. Clearly defined problem Statement. 
	10 points



	3. Monitoring and Evaluation Plan 
	10 points

	4. Sustainability – Credible and realistic approach.  
	10 points

	5. Anticipated benefits to the beneficiaries and coordination with the local government stakeholders and relevant communities entities
	10 points

	Organizational Capabilities (15 points)
	

	1. Good past performance in similar projects
	8 points

	2. Experience in geographic region. 
	7 points



	Gender Considerations (10 points)
	

	1.  Gender considerations. (10 pts)


	10 points

	Cost Effectiveness (20 points)
	

	1. Cost effectiveness i.e. costs are reasonable, allowable, and allocable. (20 pts) 
	20 points

	Total Score
	


IX:
Terms and Conditions 

A.
Incurring Costs  

IRD/SPR- SEA is not liable for any cost incurred by applicants in connection with the preparation, submission and delivery of offers in response to this RFA.

B. Acceptance of Conditions  
IRD/SPR- SEA reserves the right to request additional information from applicants either in writing or verbally. IRD/SPR- SEA may cancel this RFA without any cost or obligation at any time until certification of a subgrant. In the event agreement cannot be reached with the awardee, IRD/SPR- SEA reserves the right to award an alternate offeror.

C.
Agreement 

IRD/SPR- SEA intends to award a fixed ceiling, cost reimbursable grant for this activity. Payment will be upon the successful completion and acceptance of specific deliverables, which will be negotiated prior to grant award. 

The term of this grant will be for a maximum of 6 months, unless mutually agreed upon by both parties. 
D. Confidentiality/Ownership 

The awardee and his/her employees will not at any time, either during the term of the subgrant or thereafter divulge, furnish or make available, either directly or indirectly, to any person, firm, corporation or other entity, any proprietary information used by IRD/SPR- SEA.  The awardee agrees that all such matters and information shall be kept strictly and absolutely confidential. The awardee, upon cessation of the subgrant, irrespective of the time, manner or reason of terminations, will immediately surrender and deliver to IRD/SPR- SEA all material and data of every kind belonging to IRD/SPR- SEA. The release of any information and data obtained through the execution of the subgrant must be explicitly approved in writing by the IRD/SPR- SEA. 

E. Indemnification 

The offeror shall defend, indemnify, and hold harmless IRD/SPR- SEA , their officers, and agents from and against any and all claims, demands, causes of action, orders, decrees, or judgments for injury, death, damage to person or property, loss, damage, or liability of any kind (including without limitation liability under any federal, state, or local law), fees and costs (including all costs or settlements and reasonable attorney’s fees incurred in defending any claim, demand, or cause of action) occasioned by, growing out of, or arising from (a) the performance of any product or service to be supplied by the offeror, or (b) by any act, error or omission on the part of the offeror, its agents, employees, or subgrants, and or (c) any failure to fully comply with all applicable laws and regulations by the offeror, its agents, employees, or subgrantees.

F. Applicable Law

Offeror will abide by all applicable national and local city laws and regulations and will obtain (or demonstrate current possession of) any and all permits, licenses, certifications or other approvals that may be required and/or appropriate for performing services or conducting business.  

X. Cost Application and Instructions

In preparing your cost application, you must use the EXCEL budget template provided in Attachment 2. Budgets submitted in any other format will not be accepted. The cost categories in the sample are examples only. Each organization should insert the appropriate line items for its budget. 

The budget must be prepared in USD. The budget should be as detailed as possible and include line item descriptions, unit cost and quantity.

Detailed budget notes (in word) are required and must provide an explanation and justification for each cost. All costs must be directly linked to the technical application. 

· For commodities amounting each item 500 USD should be accompanied with three quotations 

· Drugs cannot be purchased with small grant funds, however if drugs come from the MOPH or other organization, it can be noted as a cost share, provided they are not paid for by the U.S. government.

· If budgeted costs are for an organization other than the applicant, the organization must be identified in the budget.

· The applicant should use the appropriate cost categories for the proposed work, as this is just a sample.

· Government costs cannot be supported by the proposed grant but may be part of a Cost Share Budget.

· Costs must be presented in USD. Grant payments will be made in USD or local currency.  

· Unallowable costs that can not be part of the budget include, but are not limited to: abortion services and equipment, indirect costs, or building materials. Inclusion of pharmaceuticals or pesticide and the purchase or leasing of vehicles will need approval from IRD/SPR- SEA.

· Note that Small Grants requesting equipment exceeding $999.00 per unit must be accompanied by bids from at least three different vendors. These bids must be for identical or similar items.

· Include the copy of NICRA, if you hold. 
The issuance of this RFA does not commit IRD/SPR-SEA to award a grant and fund one or more applications. IRD/SPR-SEA has the right to reject any or all of the applications received. A grant award cannot be issued under this RFA until IRD/SPR-SEA and USAID have committed the funds. IRD/SPR-SEA’s continued funding for any and all grant awards throughout their duration is subject to the grantee’s adequate performance and subject to availability of funds from USAID.

For the rest required forms and formats please open the following files:
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� Per road Rapid Assessment Reports are available at IRD office for interested partners. 


� Community Development Council (CDC) established through GIRoA National Solidarity Programme


� Community Development Group (CDG) community councils established through IRD SPR-SEA
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Budget Detail

		SPR-SEA Program: Budget

		Project Name:

		Organization:

		No.		Line Item		Unit		Unit Price		Quantity		Duration		SPR-SEA Cost (USD)		Cost Share		Total Project Cost

		1		Personnel

																		$0

																		$0

																		$0

				Sub-Total										$0		$0		$0

		2		Equipments and Supplies

																		$0

																		$0

																		$0

				Sub-Total										$0		$0		$0

		3		Travel & Transportation

																		$0

																		$0

																		$0

				Sub-Total										$0		$0		$0

		4		Other Direct Costs

																		$0

																		$0

																		$0

				Sub-Total										$0		$0		$0

		5		Indirect Cost (%)

														$0		$0		$0

				GRAND TOTAL										$0		$0		$0
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  International Relief and Development                   


Strategic Provincial Roads - Southern and Eastern Afghanistan (SPR-SEA)                



Environmental Survey Checklist


Community Outreach Capacity Building Program

		Project code/title: 

		Village:           



		Road #:                                         

		District:           



		CDC/CDG:                

		Province:        



		Start date:                                     

		End date:                                                



		COCB/CSP Technical Project Manager:                                       Signature:                                             Date:



		CDC/CDG/NGO Representative:                                                  Signature:                                              Date:





		Environmental consequences:

		Positive

		Negative

		

		



		

		0


		1


		2


		3


		Mitigation actions:

		Cost: 



		Air quality:



		1

		Increased dust, burning of waste or using fossil fuels.

		 

		 

		 

		 

		

		



		2

		Sound pollution  

		

		 

		 

		 

		 

		 



		3

		Visual pollution

		

		 

		

		

		

		



		Soil: 



		4

		Reducing soil fertility




		

		 

		 

		 

		 

		 



		5

		Soil erosion due to wind, water, etc. e.g. cause slope instability

		

		 

		 

		 

		 

		 



		6

		Soil salinization




		

		

		 

		 

		 

		 



		7

		Wetland or floodplain nearby 

		

		 

		 

		 

		 

		 



		8

		Liquid wastes generation 




		

		 

		 

		 

		

		



		9

		Solid waste generation

		

		 

		 

		 

		

		 



		10

		Unexploded mines in the area

		

		 

		 

		 

		 

		 



		11

		Lead to better access to fragile areas e.g. natural resources

		

		 

		 

		 

		 

		 



		12

		Use of insecticides, herbicides, and/or other pesticides

		

		 

		 

		 

		 

		 



		13

		Human organic waste generation 

		

		 

		 

		 

		

		 



		Water Resources: 



		14

		Potentially contamination of surface water and ground water supplies

		

		 

		 

		 

		 

		 



		15

		Substantial changes to water quality and quantity

		

		 

		 

		 

		 

		 



		16

		Storage chemicals or/and its containers and residuals

		

		 

		 

		 

		 

		 



		17

		High consumption of water

		

		 

		 

		 

		 

		 



		18

		Irrigation of crops

		

		

		

		

		

		



		19

		Disposing of solid or liquid waste near to water bodies or wells




		

		

		

		

		

		



		20

		Alteration of water flow

		

		

		

		

		

		



		21

		Sediments generation

		

		

		

		

		

		



		Biological Resources:



		22

		Vegetation removing and deforestation

		

		 

		 

		 

		 

		 



		23

		Cause overuse of pasture

		

		 

		 

		 

		 

		 



		24

		Introduction of new exotic species of plants or animals to the area.

		

		 

		 

		 

		 

		 



		25

		Endangered and threatened species e.g. hunting or the collection.

		

		 

		 

		 

		 

		 



		26

		Impacting the existing or traditional agricultural production e.g. reducing seed availability

		

		 

		 

		 

		 

		 



		27

		Cause livestock reduction 

		

		 

		 

		 

		 

		 



		28

		Encouraging domestic animal migration through natural areas

		

		 

		 

		 

		 

		 



		29

		Food contamination, or affect food storage capacities.

		

		 

		 

		 

		 

		 



		Human Resources:



		30

		Lead to initiate any migration of communities.

		

		 

		 

		 

		 

		 



		31

		Threats to community health

		

		 

		 

		 

		 

		 



		32

		Creation of Conflict among people 

		

		 

		 

		 

		 

		 



		33

		Lead to threats to Labors

		 

		

		

		

		

		



		34

		Important cultural or archeological nearby 

		

		 

		 

		 

		 

		 



		35

		Any other specific issue:

		

		 

		 

		 

		 

		 



		SPR Cost

		



		Community contribution:

		



		Total cost:

		 





Timeline:

		No.

		ACTIVITY

		IRD and/ or Grantee Responsible Person

		MONTH

		MONTH

		MONTH



		

		

		

		I

		II

		III

		IV

		I

		II

		III

		IV

		I

		II

		III

		IV



		1

		

		

		 

		 

		

		 

		 

		 

		 

		 

		 

		 

		 

		 



		2

		

		

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 



		3

		

		

		

		

		

		

		

		

		

		

		

		

		

		



		4

		

		

		

		

		

		

		

		

		

		

		

		

		

		



		5

		

		

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 

		 





Abbreviations and Acronyms:

1. CDC: Community Development Council (established through GIRoA National Solidarity Programme). 

2. CDG: Community Development Group (community councils established through IRD SPR-SEA)

3. COCB/CSP : Community Outreach Capacity Building -  Community Support Program










� No impact or positive impact 0: Mark (N) for No impact or (P) for Positive impact.



� Negative 1: Mark (X) for Low impact. Low impact refers to activities with manageable impact to environment by the community/grantee. 



� Negative 2: Mark (X) for Medium impact. Medium refers to activities that involve additional support and planning, implementation and monitoring of mitigation measures to decrease the negative impact. 



� Negative 3: Mark (X) for significant impact. Significant impact refers to activities likely to have significant adverse effects that are sensitive or damage the environment on long-term basis. 
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		PROJECT APPLICATION FORM

		This form is to be used for small, medium and large grants. Section # 23 applies only to small grants.

		Shaded parts completed by relevant IRD staff person

		Application Form Number										Date Submitted										Project Code

		1. PROJECT TITLE				Title should attempt to describe project's actions and include district, community, number of direct beneficiaries and Road Number

		2. GRANT APPLICANT's DETAILS

		NAMES OF THE CDC or CDG REPRESENTATIVES (or other concept initiator)				ADDRESS (village)/ PHONE NUMBER (or any other available contact details. GPS coordinates to be inserted at 6. below)												GRANT APPLICANT (CDC, CDG, CBO, LNGO, Association, Organization, SME, Cooperative etc)

		3. PROVINCE										4. DISTRICT								5. COMMUNITY (to include all villages covered by community. Villages' names spelling must correspond to the AIMS list)

		6. PROJECT SITE GEOGRAPHIC COORDINATES:

		Description						Longitude								Latitude												Remarks

		7. PROJECT APPLICABILITY  Specify the relevant SPR Objective(s)/ IRs this project would contribute towards.

		Objective No. 1				Facilitate efficient movement of goods and people

		Objective No. 2				Increase Access to governmental and social services

		Objective No. 3				Facilitate Agricultural development

		Objective No. 4				Improve regional integration, security and stability

		Objective No. 5				Increase capacity for sustainable road construction rehabilitation and maintenance

		Objective No. 6				Decrease ethical divisions between regions

		Objective No. 7				Provide employment opportunities

		8. DETAILED PROBLEM DESCRIPTION. Describe the problem clearly, providing relevant and precise data, facts and ensure the questions listed below are answered.

		1.  How was the problem identified and by whom?

		2.  Why is it important to solve the problem in this community?

		3.  Who specificall is affected by this problem? Provide details (numbers) of the members of the community that this problem DIRECTLY affects the most e.g. women/ youth/ elderly/ all and why.

		4.  Who specifically will benefit directly if this problem is solved? This may be the same details as the above if the project's scope covers the whole community. However, if the scope of the project does not cover the whole community, then these details may vary.

		5.  What are the consequences of this problem not being solved? E.g. literacy rates will continue to be very low and employment impossible; water supplies will not meet the growing demands of the community forcing people to leave

		6.  Are there any technical or professionsal sources that support the definition of the problem and its importance to the community? E.g. any designs drawn up; any surveys carried out etc? Provide details of any such sources with the application.

		7.  Are the community willing to contribute towards costs of the implementation of this project? Basic details required here as details are to be provided at point 14.

		9. PROPOSED SOLUTION - This should provide a detailed expalantion of what the proposed grant will do to improve the current situation using specific activities and the ensuring at least one project objective and relevant output(s) are responded to and relevant outcomes provided. In addtition the project should have a gender component or explain why it doesn't include it.

		Provide a Solution Statement that defines the proposed solution to the problem. Explain how proposed changes will make positive changes in the community and show howthe problems identified above will be addressed. Provide details of any methodologies you may employ e.g. national strategies; education curricula etc.

		10. SUSTAINABILITY - All questions must be answered.

		How are you going to provide sustainability to the project after the input of USAID (and cost-share) funds?

		What other  stakeholders are  committed to maintain the project after its completion?

		What type of contribution (in-kind/labor) is the community committing to  the implementation of the project?

		Describe any experience the potential grantee has on providing maintenance to projects already completed

		What other actor actors or organizations partcicipated in the preparation of the proposal and would have a role in the implementation and its sustainability?

		11. IMPACT

		1. Provide details of the minority or marginalized groups that were included in the project if any.

		2. List the sectors of society where changes are anticipated as a result of the project implementation (e.g. social, environmental, economic, infrastructural, etc)

		3. What positive changes in the behaviour, attitudes, awareness of citizens are anticipated as a result of this project?

		4. Calculate the following ratios:		Total Budget US$/Number of Direct Beneficiaries:																Total Budget US$/Quantity of Main Deliverable stated in section 18:

		12. PROJECT TYPE. Check relevant boxes that explain the type of project being proposed and potential outcomes

																																Y				N

																						Inter-Community Cooperation

		Infrastructure Project										Economic Project										Inter-Ethnic Cooperation

		Environmental Project										Youth Project										Improved Social Infrastructure

		Agriculture Project										Rural Developmen Project										Improved Economic Infrastructure

		Gender Project										Integrated Project (regional)										Increased Income

												Training Project										Job Opportunities

		13 COMMODITIES: Indicate in the box if the project includes the procurement of any of the following items.

		Restricted														Ineligible

		Certain Agricultural Commodities*														Surveillance Equipment

		Motor Vehicles														Commodities & Services for Support of Police & Other Law Enfor. Act.

		Pharmaceuticals														Abortion Equipment and Services

		Contraceptives														Luxury Goods

		Pesticides														Gambling Equipment

		Used Equipment														Wheather Modification Equipment

		Fertilizer														Use of Ineligible Transportation Carriers

		* Refer to ADS Chapter 312.5.3a														Military Equipment

		14. ENVIRONMENTAL CONSIDERATIONS

		Does the project involve:

		Large scale constructions activities										Pesticides or agro-chemicals										New land development

		Should the simplified environmental review procedure be applied?

		Should the project be categorical excluded?

		15. CRITERIA (must all be Yes's to be approved)

																														Y						N

				1								Geographic Scope of Project within ZOI

				2								Gender Inclusion

				3								Environmentally Compliant

				4								Ethnic Participation

				5								Acceptable Security Level

		If there were any No's, please explain why and what is required for it to become a Yes before not approving

		16. BENEFICIARIES

		Direct (% of Total)				Example: 1000						TOTAL				Ethnicities (if applicable)

																						Tribe Name						Number of beneficiaries

		Male adults				40%

		Female adults				30%

		Male Youth				20%

		Female Youth				10%

		17. PROJECT ACTIVITIES   In addition to completing the table below, the attached Annex A has to be completed relative to Timelines. Include all activities listed here in the timeline table

		ACTIVITY 1

		Task 1.1

		Task 1.2

		Task 1.3

		ACTIVITY 2

		Task 2.1

		Task 2.2

		Task 2.3

		ACTIVITIES 3

		Task 3.1

		Task 3.2

		Task 3.3

		18. DELIVERABLES. These are the consequence of implementing one or several related activities and are quanitfiable - usually called outputs. The following is an example of a Vocational Training Project that has Training Seminars as an activity of the project. This Deliverable information needs to be provided for all activities (or groups of activities) that are needed to meet the objective of the project.

		TITLE				Training Seminars

		a. Description				The seminar will take place on each of 5 consecutuve days. Each seminar day will last for 8 hours and the seminar will target a total of 200 farmers attending over the course of 5 days.

		b. Quantity				A total of 5 x  five-day seminars will take place during the course of this project targeting a total of 2,000 farmers.

		c. Technical Specifications				The seminars will be given by a local national expert on the subject. Printed material will be distributed to the attendees on the first day of the seminar covering all subjects addressed over the five days of the seminar. Refreshments will be provided during the course of the seminar.

		d. Completion Date				All 5 seminars will be completed by the 5th week of the overall project's implementation.

		e. Acceptance of work				This will be measured against the technical specifications and proposed completion date and be approved by the assigned Project Manager.

		19. PROJECT INDICATORS. From the list of indicators below, select the ones that apply to the project and define their targets that would be completed during the life of the project.

		Number of youth and adults learners enrolled in literacy training

		Number of texbook printed

		Number of Afghans trained in business practices

		Number of hectares of alternative crops planted

		Number of trees planted

		Number of families benefited

		Value of sales of licit farm and non farm products

		Number of women-run business associacions receiving training and developing services

		Number of women's organizations assisted

		Amount of US$ leveraged through private - public partnership

		Number of Afghans trained in road maintenance and related topics

		Number of workdays generated by the project

		Number of full time jobs created

		Number of business associtaions established

		Number of Afghan employed

		US$ Amount paid in wages to Afghans

		Number of new small business opened

		20. MEMBERS/ STAFF INVOLVED IN PROJECT IMPLEMENTATION - This section only needs to be completed for Medium and Large sized grants. Attach the CV to the application form.

		NAME						QUALIFICATIONS (university degree, high school degree, courses, seminars, etc.)																				EXPERIENCE

		21. PROJECT BUDGET-USAID SHARE. Detailed specifications MUST be provided for every item listed relevant to procurement of equipment or services. See Annex B for guidance on providing the required specifications.

		ITEM (equipment/services/ personnel and any Level of Effort to be funded)										UNIT		NUMBER										UNIT COST (USD)						TOTAL PRICE (USD)

																														0

																														0

																														0

																														0

																														0

																														0

																														0

																														0

																														0

																														0

																														0

		TOTAL $																												0

		22. COMMUNITY CONTRIBUTION. Detailed specifications MUST be provided for every item listed relevant to procurement of equipment or services. See Annex B for guidance on providing the required specifications.

		ITEM (equipment/services/ people)										UNIT		NUMBER										UNIT COST USD						TOTAL PRICE USD

																														0

																														0

																														0

																														0

																														0

																														0

																														0

		TOTAL $																												0

		23. CDC or CDG ENDORSEMENT (to be completed by CDC or CDG members)

												(If more then one community involved provide details of each Head of CDC or CDG)

		HEAD OF CDC OR CDG NAME(s)

														(Community or cluster community name)

		WE / I,
ON BEHALF OF THE CDC or CDG

												(project title)

		HEREBY, SUPPORT THE PROJECT

						(reasons for decision)

		FOR THE
FOLLOWING REASONS

		CDC or CDG MEMBERS																						IRD CSP Coordinator's Signature

		(at least 3 names and signatures/ finger=rpint of the CDC or CDG members should be provided)

		NAME										SIGNATURE

		IRD Application Review Board Recommendations   (to be filled out by Chair)

		Date														Further Development Required

																Approved - Proceed

																Rejection

		Review Board's Reasons for Decision:

		Application Review Board Members

		NAME								TITLE												SIGNATURE

																														Chair Person
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Grant Application Certifications and Assurances: Parts 1 & 2




Part 1 – Assurances & Certifications (1) through (4)


(1) Assurance of Compliance with Laws and Regulations Governing Non-Discrimination in Federally Assisted Programs


 Note: This certification applies to Non-U.S. organizations if any part of the program will be undertaken in the United States. (a) The recipient hereby assures that no person in the United States shall, on the bases set forth below, be excluded from participation in, be denied the benefits of, or be otherwise subjected to discrimination under, any program or activity receiving financial assistance from USAID, and that with respect to the Cooperative Agreement for which application is being made, it will comply with the requirements of: (1) Title VI of the Civil Rights Act of 1964 (Pub. L. 88-352, 42 U.S.C. 2000-d), which prohibits discrimination on the basis of race, color or national origin, in programs and activities receiving Federal financial assistance; (2) Section 504 of the Rehabilitation Act of 1973 (29 U.S.C. 794), which prohibits discrimination on the basis of handicap in programs and activities receiving Federal financial assistance; (3) The Age Discrimination Act of 1975, as amended (Pub. L. 95-478), which prohibits discrimination based on age in the delivery of services and benefits supported with Federal funds; (4) Title IX of the Education Amendments of 1972 (20 U.S.C. 1681, et seq.), which prohibits discrimination on the basis of sex in education programs and activities receiving Federal financial assistance (whether or not the programs or activities are offered or sponsored by an educational institution); and (5) USAID regulations implementing the above nondiscrimination laws, set forth in Chapter II of Title 22 of the Code of Federal Regulations. (b) If the recipient is an institution of higher education, the Assurances given herein extend to admission practices and to all other practices relating to the treatment of students or clients of the institution, or relating to the opportunity to participate in the provision of services or other benefits to such individuals, and shall be applicable to the entire institution unless the recipient establishes to the satisfaction of the USAID Administrator that the institution's practices in designated parts or programs of the institution will in no way affect its practices in the program of the institution for which financial assistance is sought, or the beneficiaries of, or participants in, such programs. (c) This assurance is given in consideration of and for the purpose of obtaining any and all Federal grants, loans, contracts, property, discounts, or other Federal financial assistance extended after the date hereof to the recipient by the Agency, including installment payments after such date on account of applications for Federal financial assistance which was approved before such date. The recipient recognizes and agrees that such Federal financial assistance will be extended in reliance on the representations and agreements made in this Assurance, and that the United States shall have the right to seek judicial enforcement of this Assurance. This Assurance is binding on the recipient, its successors, transferees, and assignees, and the person or persons whose signatures appear below are authorized to sign this Assurance on behalf of the recipient.

(2) Certification Regarding Lobbying:


The undersigned certifies, to the best of his or her knowledge and belief, that: (1) No Federal appropriated funds have been paid or will be paid, by or on behalf of the undersigned, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with the awarding of any Federal contract, the making of any Federal Cooperative Agreement, the making of any Federal loan, the entering into of any cooperative agreement, and the extension, continuation, renewal, amendment or modification of any Federal contract, grant, loan, or cooperative agreement. (2) If any funds other than Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with this Federal contract, grant, loan, or cooperative agreement, the undersigned shall complete and submit Standard Form-LLL, "Disclosure of Lobbying Activities," in accordance with its instructions. (3) The undersigned shall require that the language of this certification be included in the award documents for all subawards at all tiers (including subcontracts, subgrants, and contracts under grants, loans, and cooperative agreements) and that all subrecipients shall certify and disclose accordingly.

This certification is a material representation of fact upon which reliance was placed when this transaction was made or entered into. Submission of this certification is a prerequisite for making or entering into this transaction imposed by section 1352, title 31, United States Code. Any person who fails to file the required certification shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure. Statement for Loan Guarantees and Loan Insurance “The undersigned states, to the best of his or her knowledge and belief, that: If any funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress in connection with this commitment providing for the United States to insure or guarantee a loan, the undersigned shall complete and submit Standard Form-LLL, "Disclosure Form to Report Lobbying," in accordance with its instructions. Submission of this statement is a prerequisite for making or entering into this transaction imposed by section 1352, title 31, U.S. Code. Any person who fails to file the required statement shall be subject to a civil penalty of not less than $10,000 and not more than $100,000 for each such failure.”


(3) Prohibition on Assistance to Drug Traffickers for Covered Countries and Individuals (ADS 206) 


USAID reserves the right to terminate this Agreement, to demand a refund or take other appropriate measures if the Grantee is found to have been convicted of a narcotics offense or to have been engaged in drug trafficking as defined in 22 CFR Part 140. The undersigned shall review USAID ADS 206 to determine if any certifications are required for Key Individuals or Covered Participants. If there are COVERED PARTICIPANTS: USAID reserves the right to terminate assistance to or take other appropriate measures with respect to, any participant approved by USAID who is found to have been convicted of a narcotics offense or to have been engaged in drug trafficking as defined in 22 CFR Part 140

(4) Certification Regarding Terrorist Financing, Implementing Executive Order 13224 


By signing and submitting this application, the prospective recipient provides the certification set out below:

1. The Recipient, to the best of its current knowledge, did not provide, within the previous ten years, and will take all reasonable steps to ensure that it does not and will not knowingly provide, material support or resources to any individual or entity that commits, attempts to commit, advocates, facilitates, or participates in terrorist acts, or has committed, attempted to commit, facilitated, or participated in terrorist acts, as that term is defined in paragraph 3. 2. The following steps may enable the Recipient to comply with its obligations under paragraph 1: a. Before providing any material support or resources to an individual or entity, the Recipient will verify that the individual or entity does not (i) appear on the master list of Specially Designated Nationals and Blocked Persons, which list is maintained by the U.S. Treasury’s Office of Foreign Assets Control (OFAC) and is available online at OFAC’s website : http://www.treas.gov/offices/eotffc/ofac/sdn/t11sdn.pdf, or (ii) is not included in any supplementary information concerning prohibited individuals or entities that may be provided by USAID to the Recipient. b. Before providing any material support or resources to an individual or entity, the Recipient also will verify that the individual or entity has not been designated by the United Nations Security (UNSC) sanctions committee established under UNSC Resolution 1267 (1999) (the “1267 Committee”) [individuals and entities linked to the Taliban, Usama bin Laden, or the Al Qaida Organization]. To determine whether there has been a published designation of an individual or entity by the 1267 Committee, the Recipient should refer to the consolidated list available online at the Committee’s website: http://www.un.org/Docs/sc/committees/1267/1267ListEng.htm. c. Before providing any material support or resources to an individual or entity, the Recipient will consider all information about that individual or entity of which it is aware and all public information that is reasonably available to it or of which it should be aware. d. The Recipient also will implement reasonable monitoring and oversight procedures to safeguard against assistance being diverted to support terrorist activity. 3. For purposes of this Certification- a. “Material support and resources” means currency or monetary instruments or financial securities, financial services, lodging, training, expert advice or assistance, safehouses, false documentation or identification,

communications equipment, facilities, weapons, lethal substances, explosives, personnel, transportation, and other physical assets, except medicine or religious materials.” b. “Terrorist act” means- (i) an act prohibited pursuant to one of the 12 United Nations Conventions and Protocols related to terrorism (see UN terrorism conventions Internet site: http://untreaty.un.org/English/Terrorism.asp); or (ii) an act of premeditated, politically motivated violence perpetrated against noncombatant targets by subnational groups or clandestine agents; or (iii) any other act intended to cause death or serious bodily injury to a civilian, or to any other person not taking an active part in hostilities in a situation of armed conflict, when the purpose of such act, by its nature or context, is to intimidate a population, or to compel a government or an international organization to do or to abstain from doing any act. c. “Entity” means a partnership, association, corporation, or other organization, group or subgroup. d. References in this Certification to the provision of material support and resources shall not be deemed to include the furnishing of USAID funds or USAID-financed commodities to the ultimate beneficiaries of USAID assistance, such as recipients of food, medical care, micro-enterprise loans, shelter, etc., unless the Recipient has reason to believe that one or more of these beneficiaries commits, attempts to commit, advocates, facilitates, or participates in terrorist acts, or has committed, attempted to commit, facilitated or participated in terrorist acts. e. The Recipient’s obligations under paragraph 1 are not applicable to the procurement of goods and/or services by the Recipient that are acquired in the ordinary course of business through contract or purchase, e.g., utilities, rents, office supplies, gasoline, etc., unless the Recipient has reason to believe that a vendor or supplier of such goods and services commits, attempts to commit, advocates, facilitates, or participates in terrorist acts, or has committed, attempted to commit, facilitated or participated in terrorist acts. This Certification is an express term and condition of any agreement issued as a result of this application, and any violation of it shall be grounds for unilateral termination of the agreement by USAID prior to the end of its term.

Certification of Applicant / Recipient

 By signing below the applicant / recipient provides certifications and assurances for (1) the Assurance of Compliance with Laws and Regulations Governing Non-Discrimination in Federally Assisted Programs, (2) the Certification Regarding Lobbying, (3) the Prohibition on Assistance to Drug Traffickers for Covered Countries and Individuals (ADS 206) and (4) the Certification Regarding Terrorist Financing Implementing Executive Order 13224 above. 


RFA No.:


___________________________________________
 

Organization:


___________________________________________

Name of Agent:


___________________________________________

Typed Name and Title:

___________________________________________

Signature:


___________________________________________

Date:



___________________________________________

Part 2 – Key Individual Certification Narcotics Offenses and Drug Trafficking 

Mandatory Reference: 206


Supplementary Reference: N/A


File Name: ads15/20657m1

I hereby certify that within the last ten years: 


1. I have not been convicted of a violation of, or a conspiracy to violate, any law or regulation of the United States or any other country concerning narcotic or psychotropic drugs or other controlled substances. 


2. I am not and have not been an illicit trafficker in any such drug or controlled substance.


 3. I am not and have not been a knowing assistor, abettor, conspirator, or colluder with others in the illicit trafficking in any such drug or substance. 


Signature: ____________________________ Date: ____________________________ 


Name:


____________________________


Title/Position: 

____________________________ 


Date of Birth: 

____________________________ 


Organization: 

____________________________


 Address: 

____________________________


    

____________________________ 


NOTICE: 


1. You are required to sign this Certification under the provisions of 22 CFR Part 140, Prohibition on Assistance to Drug Traffickers. These regulations were issued by the Department of State and require that certain key individuals of organizations must sign this Certification. 


2. If you make a false Certification you are subject to U.S. criminal prosecution under 18 U.S.C. 1001. 
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